Proposal Created For:

Request for Proposal

Enterprise Resource Planning Solution

December 1, 2025

Contents

Executive Summary	3

Company Introductions	5

Software Solution	7

ERP Overview	8

Human Capital Management Overview	13

Oracle Permitting and Licensing (OPAL) Overview	17

Teller Overview	19

Implementation Approach & Methodology	22

Implementation Approach / Methodology	22

Staffing Approach	27

Differentiators	32

Project Schedule	33

Deliverables	36

Project Team	37

iteria Project Team	37

Teller Project Team	38

Sample Agreements	41

iteria Agreement	41

Can/Am Agreement (Teller Cashiering)	46

Mythics Quote Format (Oracle Software)	69

Optional Services	82

iteria Managed Services	82

Attachments	85

iteria Requirements (Attachment A- ERP Workshop Requirements)	85

iteria Vendor Questionnaire (Attachment B-Vendor Questionnaire)	85

iteria Cost Proposal (Attachment C-Total Cost of Ownership)	85

iteria References (Attachment D- Vendor References Form)	85

# Executive Summary

iteria-US (iteria) is pleased to present our formal response to Brown County’s ERP System Replacement Solicitation.  As a Certified Oracle Partner focused exclusively on Oracle technologies, iteria brings unmatched experience, proven success in public sector implementations, and a deep commitment to delivering tailored, high-impact solutions that prioritize client outcomes over convenience.

Founded in 2015, iteria was built on decades of experience by leaders who believed that consulting should be centered on the customer—not the bottom line. With satellite offices in Wisconsin and Illinois and over 30 years of public sector experience, our team brings localized resources to Brown County and understands the distinct challenges faced by local governments. We have successfully implemented Oracle ERP and HCM Cloud suites across multiple counties, including the recent full-suite implementation for Fond du Lac County, WI, integrating third-party systems, supporting GASB compliance, and meeting WRS reporting requirements and eWISACWIS integrations.

iteria proposes a complete solution based on the Oracle Fusion Cloud Applications, delivering modern, integrated modules for Financials, Procurement, Project and Grants, HCM, Recruitment and Onboarding, Time and Labor, Learning and Oracle Permitting and Licensing (OPAL). Oracle’s platform offers a best-in-class combination of security, scalability, accessibility, and depth of functionality. With Oracle’s unmatched innovation—including AI and machine learning capabilities—Brown County will gain a future-ready system that evolves with its needs while preserving operational continuity.

Our approach is holistic. We don’t take shortcuts or apply cookie-cutter templates; we engineer solutions that are sustainable, upgrade-safe, and aligned with the County’s long-term goals. iteria’s strength lies in understanding the downstream and upstream impacts of ERP design decisions—allowing us to deliver a system that not only meets immediate operational needs but supports continued growth and regulatory compliance.

We appreciate the opportunity to partner with Brown County on this important initiative. At iteria, we are confident that our public sector expertise, Oracle specialization, and commitment to long-term client success uniquely position us to deliver a solution that will serve the County well into the future.

As part of our overall response, iteria will serve as the prime and is partnering with the following firms:

Oracle Corporation – Developers of Proposed Software

Mythics LLC. – Reseller of the Oracle Software Licensing

CanAm Technologies – Teller Software (Cashiering)

Drivestream – Oracle Permitting and Licensing Partner

We understand that this process is of great importance, so we thank you for the opportunity you have given us and are confident that this relationship will be to the benefit of both organizations.

We look forward to supporting Brown County during the RFP selection process and beyond.

Sincerely,

Brian Schell

President & CEO

# Company Introductions

iteria

iteria.us, a Certified Oracle Partner, is recognized as a leader in the industry for full scale Oracle Fusion Implementations.  With satellite offices in both Wisconsin and Illinois, iteria brings localized resources to Brown County.

iteria was founded in 2015 after its founders having spent over 20 years working with the Oracle Suite of Applications, saw the need to bring consulting back to basics.  iteria prides itself on bringing solutions to its clients that are unique to the situation and not based on a cookie cutter approach or the bottom line.  We do not take the easy path to solve a problem or develop a solution. We strive to deliver the best solutions for the case at hand and bring our years of experience to each implementation.

We have a proven successful track record, and we have succeeded where others have failed.  We have no desire to be the biggest firm, but we strive to be the best.

As a company, iteria has been doing Oracle, and only Oracle implementations for 11 years.  The founders of iteria have been doing Oracle Public Sector Implementations since 1994.

iteria has recently completed the Oracle Fusion Implementation, full suite of products ERP and HCM, for Fond du Lac County in Fond du Lac, WI.  This implementation spanned the full suite of products and integrated with it’s carriers, third party systems and WRS reporting requirements.  In addition, we implemented the Oracle EAM (Enterprise Asset Management) system for Fond du Lac County’s Highway Department for vehicle fleet maintenance and work order needs.

iteria’s founders and senior team have been involved in Public Sector for over 30 years. We understand how government works and know fund accounting, GASB regulations, and have experience working with the Wisconsin Retirement System (WRS) and the payroll and reporting requirements associated with that. Most recently with Fond du Lac County in Fond du Lac, WI.

Working on government projects brings its own unique aspect to projects.  Tracking and managing multiple funding sources, such as the General Fund and Enterprise Funds and the reporting Financial Reporting requirements that come along with that.  Additionally, we have in-depth experience configuring systems for tracking costs in detail for Grant Reporting and State Billing.

iteria is proposing the Oracle Corporation Suite of Applications Fusion suite as part of our overall response.  iteria provides implementation services, managed services / support, and custom development.  By focusing only on Oracle and having a depth of experience in the applications and public sector, iteria is unique in the fact we can offer our clients superior knowledge and skills to get the most out of your Oracle Suite of Applications.

We strive to implement solutions that work for the client’s needs while preserving the integrity of Oracle Applications, so upgrades do not need to be re-worked.   We specialize in integrations and build solutions that meet the customer’s needs and not those that are the “easy route” or simple approach.

Drivestream

Drivestream is a U.S.-based global management consulting corporation headquartered in Sterling, Virginia. Since our founding in 2001, we have specialized exclusively in Oracle business applications, establishing a strong reputation for disciplined execution and reliable delivery.

As state and local agencies modernize their permitting, licensing, inspections, and code-enforcement operations with Oracle Enterprise Permitting and Licensing (OPAL), Drivestream brings the rigor, governance, and platform expertise required to ensure a successful transformation. Our teams remain at the forefront of Oracle’s evolving roadmap, including Redwood UX advancements, embedded intelligence, workflow automation, and next-generation cloud capabilities, to help agencies implement a future-ready OPAL solution that is efficient, compliant, and adaptable. With Drivestream, Brown County will gain a highly capable Oracle Cloud partner committed to delivering a reliable, modern, and scalable permitting and licensing platform that supports stronger service delivery to constituents.

Oracle Corporation

The Oracle applications are extremely flexible, providing multiple ways in which a solution can be achieved.  iteria specializes in dissecting those solutions and examines the impacts both upstream and downstream to achieve the desired results.  This ultimately delivers a quality solution to our clients and allows them to maximize the benefits of the Oracle Suite of Applications.

iteria is proposing a complete solution of both software and implementation of the Oracle Corporation Fusion Cloud Suite of Applications.  Our experience in the applications and technology of the Oracle Suite of products coupled with our consultants who are specialized in the services presented in this proposal, ensure Brown County has a business partner that offers the appropriate solutions and services to make sure the user experience and issues are addressed professionally and in a timely manner.

Can/Am Technologies

Teller provides complete functionality for cashiering and revenue management, allowing employees and citizens within the County to enjoy an intuitive, centralized payment process. Teller’s unique approach to flowing all receipts through the Teller system streamlines the integration into Oracle. With Teller, a single transaction can apply payment across multiple invoices, business systems, or other items. Each line item is associated with a GL allocation, where Teller then manages all posting and batching of the payment against each system or receivable line item that is added to that payment. Teller also imports data from other systems that collect payments using our flexible and configurable Payment Import feature.

# Software Solution

Oracle software provides the most modern, complete, and secure platform and applications in the marketplace today, engineered to work together and address the goals of the County.  For over 40 years, and through three distinct eras of computing, Oracle has been a worldwide leader in technology and applications. It is by this unparalleled experience and the breadth and depth of our solutions that Oracle’s Cloud Solutions are unmatched in our industry. Throughout this response, we will differentiate Oracle broadly, but for now we will focus on three primary distinctions:

Complete – Oracle builds and engineers hardware, database, middleware, business intelligence and world-class applications into a single unified integrated platform. Importantly, each one of these capabilities can stand alone as a market leader. When combined, they uniquely provide the fully comprehensive, seamless cloud platform needed to achieve Brown County’s vision.

Modern – The functionality and the technical underpinnings that support Oracle’s consumer-grade user experience are built and engineered from the ground up for the modern age of information science with strict consideration for accessibility standards, while incorporating emerging technologies such as AI and machine learning sooner and more effectively than anyone else.

Secure – Oracle’s tenure as a technology leader is characterized by participation in countless security-related boards across multiple industries, helping firmly establish many of the standards that govern global security today. Noting the complete nature of our solutions stated above, Oracle manages security standards within each element of the proposed platform. We provide redundant layers of security enveloping all aspects of the functional and technological enterprise.

Over the past several years, Oracle’s Cloud solutions have emerged as the leading Finance, Budgeting and HCM Cloud solutions for businesses and public sector agencies alike. Oracle is proud of the recognition and market leading position that industry analysts have assigned to those products. Oracle is recognized as a leader in numerous industry analyst vendor evaluations. Many of them can be found on the Oracle Industry Analyst Report page at https://www.oracle.com/corporate/analyst-reports.html.

Additionally, Oracle offers an integrated Permitting and Licensing solution, OPAL, as a natural extension of its market-leading ERP Cloud solution.  As part of Oracle’s Fusion Cloud suite of applications for government, OPAL eliminates data silos, enhances cross-departmental collaboration, reduces technology debt, and provides the confidence of operating on one of the world’s most performant and secure platforms.

In summary, no other cloud application can match the breadth and depth of Oracle’s experience and platform, and no other solution can approach the array of modern innovation, complete functional depth, and industry-leading security Oracle delivers.

## ERP Overview

General Ledger - Key Benefits

Simultaneous accounting of multiple reporting requirements for GASB compliance

Innovative multi-dimensional reporting platform

Collaborative close process

Role-based dashboards that push issues and work to users

Infolets and infotiles that present key information at a glance

Oracle Cloud General Ledger facilitates organizational efforts to standardize and improve business processes based on best practices. Oracle Cloud natively supports both full and modified accrual accounting, limiting customization of the system, using the Subledger Accounting engine. Subledger Accounting uses a set of rules applied to subledger transactions to determine the posting accounts and present the entries appropriately, reducing instances of duplicate data (one source of truth). Accounting entries are created in the subledger and transferred to the General Ledger.

Oracle Cloud’s flexible chart of accounts functionality will allow the County to easily accommodate their desired chart of account code structure and permit for growth or change over the lifetime of the structure.  Oracle Cloud supports the use of one or more chart of accounts as well as supports unlimited hierarchies (or trees) and hierarchy versions within a given segment of the chart of accounts. The chart of accounts includes the ability to define default combinations and rules which are incorporated throughout the application and feature built-in validation rules, conditional logic, etc. mitigating data entry errors and providing users assurance that only valid values and valid combinations are used.

Oracle Cloud offers a robust reporting suite that provides multiple reporting options including the ability to generate an ACFR (Annual Comprehensive Financial Report). The Oracle Cloud general ledger posting process updates balances in real time. The posting process stores balances in both balance cubes for efficient multidimensional analysis and relational tables for transaction processing. The financial reporting functionality enables:

Improved reporting through user driven reporting capabilities

The ability to generate ad hoc reporting, dashboard analytics and predictive analytics capabilities for all functional modules

Drill down from any level to detail balances, journal lines, and subledger transactions

- Cash Management - Key Benefits

Role-specific dashboards to highlight transaction flags and instantly monitor exceptions

Interface with banks to automatically process transactions records and any additional fees to align balances

Streamlined and automated bank reconciliation process

Cash Forecasting

Real-time review bank positions

Accounts Payable - Key Benefits

Superior supplier invoices management: use rule-drive routing to automate invoice processing and spreadsheets to speed up manual entry

Resolve disputes and holds via role-based dashboards

Role-specific alerts and dashboards

Integrated image processing for supplier invoices

Improve the timeliness and accuracy of invoices and payments.

The Payables module of the Oracle Financials Cloud is an integral component of the procure-to-pay process. It includes a host of services to help our customers to efficiently process and pay supplier invoices, such as a supplier portal, supplier invoicing, approvals, payments, reporting on payables balances and reconciliation to the general ledger. The solution eliminates the need for costly third-party solutions that require custom integration by providing extensive functionality to manage electronic invoices as well as a seamless, ready to-use Intelligent Document Recognition (IDR) imaging solution to support a completely automated invoice processing. Our customers will be able to undertake a large quantity of daily financial tasks efficiently and in a smooth manner. All this is partly supported by machine learning.

Oracle Cloud provides configurable predefined workflows for invoice approval and holds resolution for invoices with exceptions. Based on the rules defined, the system determines whether approval is required and routes the invoice to the appropriate approver, preventing the payment until the invoice is approved. Users will be able to specify for each supplier site several controls based on which the system will automatically place on hold unmatched invoices and invoices that exceed the matching tolerances allowed. Invoices on hold cannot be paid until the hold is released.

Fixed Assets - Key Benefits

Support of asset lifecycle

Automation of asset creation through procure-to-pay and projects

Comply with GASB87

Streamline asset lifecycle operations and manage transactions and period close activities

Automatically comply with organization capital asset acquisition policies

Oracle Assets is effectively designed to automate asset lifecycle management and simplify asset accounting tasks for asset purchase, depreciation, revaluation, transfer, and retirement. The County will find they are able to reduce manual work and facilitation fixed assets accounting tasks that help gain more visibility into the organization’s assets.

The County can establish rules to simultaneously create transactions to post to multiple ledgers using different bases of accounting. This feature allows the County to expense fixed assets for traditional fund accounting and capitalize and depreciate these fixed assets as required by GASB34. Leases are supported for GASB87 compliance.

Expenses - Key Benefits

Quick expense entry using mobile apps, GetThere integration or offline spreadsheets

Support for per diem requirements

Pre-travel authorizations and Cash Advances

Greater accuracy and compliance with corporate card integration

Define Polices in Compliance with organization policies and regulations & audit management, institute spend controls

The Oracle Expense Assistant is a skill that lets you create and manage your expenses using conversational experience. It uses conversational channels such as native SMS, Slack, or Microsoft Teams on your mobile device to guide you through common expense tasks. As you interact with the assistant, it directly communicates with the Oracle Expenses web application to perform the tasks. Here are the different expense tasks that you can perform using the Expense Assistant:

Creating an expense and submitting it for manager approval

Modifying an expense

Checking the status of expense reports

- Accounts Receivable - Key Benefits

Work areas for performing day-to-day operations

Send customers invoicing documents or consolidated statements via preferred format and delivery method

Automatically match receipts to invoices using configurable rules or scoring engine

Mass upload of multiple transactions using spreadsheets

The County will be able to set business rules to manage the creation of invoices and debit/credit memos based on defined transactions, use real-time insight to rapidly resolve billing issues, apply payments to invoices automatically based on configured criteria or receive suggestions from a matching algorithm. Oracle Cloud provides an easy platform to securely mobilize the customer billing, payment recording and receipt remittance. Leverage Oracle modern best practice to bill.

Project Accounting - Key Benefits

Improve planning, budgeting, forecasting, and reporting of project costs and revenue with comprehensive financial controls

Gain visibility and control over project resources and costs

Reduce manual work by easily capturing costs from multiple functions including time and labor, procurement, and financials

Prevent or approve excessive spending using comprehensive budgetary controls

Simplify the management of complex contracts and reduce administrative overhead through flexible associations between projects and contracts

Projects suite contains functionality for: Project Control, budgeting, costing, capital projects, contract billing, contract compliance, project revenue, and time capture

Grants Management - Key Benefits

Create and manage awards from funding to closeout with pre-populated templates

Reduce manual work by easily capturing costs from multiple functions including time and labor, procurement, and financials

Get a better understanding of available funds and reduce budget issues by calculating indirect costs and applying them to transactions

Easily invoice sponsors or draw down letters of credit with flexible format options

Recognize revenue from projects/grants faster using analysis of revenue trends and contract limits.

Award Management

Grants Management allows you to have complete visibility into all aspects of your awards. Quickly visualize the current spending status and drill into funding, budget, commitment, and expenditure details, as well as all related conversations and documents; all from any device, anywhere.

Awards can be quickly created from predefined templates or imported from Pre-Award tools using standard web services and open interfaces. Awards are defined in conjunction with the grant contract, allowing for all types of sponsor specific information to be captured.  This might include terms, conditions, rules for installments and the timing of claim submissions, restrictions on allowable costs and reimbursable amounts for the award and would contribute to the control of how the ongoing project is managed. e.g., when and how often claims are due to be submitted, the document format for the claim, whether the funding is disbursed by installment, whether funding can be carried forward if previously un-spent, and the format, timing, advance notice & escalation rules for any financial or technical reports that need to be submitted.

Grants Billing

Review award and sponsored project-related activities, analytics, documents, and conversations to ensure completeness and compliance. Grants Management allows you to manage the complete post award process, from initial funding to close out. The solution provides an integrated platform for managing the financial aspects and collaborating on your awards and sponsored projects while complying with your sponsors and internal control, billing, and reporting requirements.

Procurement - Key Features

Streamlined order processing and change management

Consumer shopping experience for requisition creation

Integrated budget control and funds management

Integrated, online solicitation management

Enterprise contract management

Automated approvals by amount, business unit, account segment, item, category and location

Oracle Procurement supports the full procurement lifecycle from creating and managing suppliers to issuing sourcing events, creating requisitions and purchase orders, to the creation and execution of contracts. Oracle Procurement allows you to automate purchasing transactions, and provides the County’s buyers insight into exceptions, statuses, and actions required. You can streamline routine tasks, such as creating purchase orders from approved requisitions without intervention, increasing productivity while enforcing compliance at every step. You can use electronic communications with your suppliers to improve the timeliness and accuracy of purchase orders (POs) and changes. This allows you to spend more time discovering and exploiting savings opportunities and delivering value to your organization. Oracle Purchasing provides workflow driven processes to maintain standards, ensure proper approval and keep full history. Oracle Purchasing Cloud is fully integrated with other modules, including Financials, Inventory, HCM, and Projects/Grants.

Self Service Procurement

Oracle Self Service Procurement provides a user-friendly approach to managing requests for goods and services also known as requisitions. The application provides the best capabilities of consumer shopping web sites augmented with tools to control spend. Oracle delivers a friendly user experience that is like the best consumer web sites. The interface delivers friendly and familiar web features such as extensive search and filter capabilities, favorites, recent items, tagging, and embedded learning for infrequent users. With little or no training, employees can easily search, use shopping lists, browse categories, and find what they need quickly.

Procurement Contracts

Oracle Procurement Contracts offers integrated Contract Management that provides standardization and automation throughout the contract lifecycle. It uses a terms library that will store the County’s standard contract language and templates. This library can be leveraged to quickly create draft contracts associated with sourcing events, blanket purchase agreements (BPAs), purchase orders, and standalone contracts. Attachments can be added and will be stored with the contract. Contract documents can be shared externally via the supplier portal. Electronic signature capabilities are available through a delivered integration with DocuSign. Workflow and renewal notifications are available.

Sourcing

Oracle Sourcing delivers the structure, tools, and information the County needs to maximize the value of sourcing events. Visibility into sourcing activities and key metrics help drive sourcing effectiveness. You can drill down into recent sourcing activities and keep informed of the latest actions. With the sourcing monitor, you can quickly see how a sourcing is progressing and act as needed.

Users can view supplier responses side-by-side with graphical tools to show the procurement managers which responses best meet their business needs. They can also export their award information for offline spreadsheet analysis. Once they finalize their award decision, users can submit their award for approval. Flexible award methods enable the organization to arrive at the best possible award based on their unique business requirements.

Supplier Portal

Oracle Procurement Cloud incorporates a Supplier Portal, enabling the organization to provide suppliers with a secure, self-service, fully integrated work area to engage with the organization.  With Oracle Supplier Portal, your suppliers gain access to a secure, integrated work area that provides full visibility to transactions, offers closed loop collaboration, and enables electronic invoicing. Instead of struggling with disparate systems, faxes, emails, or voice messages, suppliers can access a secure work area that provides a complete summary of all transactions that require attention. With just a few clicks, suppliers get the current status of solicitations, agreements, purchase orders, advance shipment notifications, and invoices. By providing instant access to the most current information, you can enable them to better serve the County.

## Human Capital Management Overview

HCM Base Cloud - Key Features

Manage a diverse workforce using a single global person record

Comprehensive position management and multi-tier working relationships

Robust and extensible workflow, approvals, and delegation engine

Built-in extensibility to accommodate specific business requirements

Oracle Cloud HCM is a complete suite for Employee Data and People Processes, designed to support the employee life cycle from hire to retirement by providing the innovation, scalability, and security the organization needs today and in the future. It is built natively in Cloud, relying on a single underlying data, security, and workflow model which ensures that employee information stays current, accurate and safe across all people processes. The Oracle solution is comprehensive connecting every human resource process, and every person, to make work more human and organizations more agile.

Oracle HCM transforms the traditional administrative functions of HR departments—recruiting, training, payroll, compensation, and performance management—into opportunities to drive engagement, productivity, and business value. The industry’s most complete cloud solution enables organizations to simplify managing people and build the best talent. Organizations can manage growth while adapting to needs through an HR foundation and gain actionable insights so they can execute the best talent management strategies. A simple, user-friendly experience and embedded role-based decision support transform the system from a transactional to an intelligence-driven application.

Each employee in the organization will have a single centralized location where all information about that employee is stored, including the following:

Personal Information – Photo, name, address, phone numbers, contact

Professional Information – Competencies, skills, willingness to relocate, work history, trainings/learnings, education

Compensation/Salary History – Current and past compensation details

Job History – Current and past job role details (transfers, promotions, terminations, rehires)

Documents of Record – Paystubs, licenses, certifications

Performance History – Goals, reviews, succession plan histories

Benefits Administration - Key Features

Design benefit programs suited to the County’s strategy and organizational culture

Implement the County’s benefits policy using Fast Formulas

Re-useable sets of eligibility criteria

Complete benefits enrollment processing

Flex credits

The benefits the County offers tell employees and candidates about the type of organization the County is and the County’s culture. With the configuration and flexibility, Oracle Benefits enables the County to evolve and adapt benefits to the unique needs of the County’s workforce, and market conditions, to form an integral part of any compensation package and flexibility from one size fits all plans to highly tailored and targeted benefit packages that selectively target different segments of the workforce with different benefit packages.

In Oracle Benefits, participants can:

Compare benefits and make selections based on eligibility rules

View and accept configured terms and conditions

Elect coverage for themselves and their dependents

Select primary care physicians for applicable plans

View and print a confirmation statement

Complete additional certifications or designation action items

Workforce Compensation - Key Features

Compensation Plans can quickly be created, modelled, and rolled out to meet changing business needs

Compensation Budgets can be rolled up or down across the organization

Data modeling and entry in a spreadsheet environment

Embedded analytics

Total Compensation Statements

Paying employees correctly is key to staff retention and performance. With Oracle Cloud HCM, the organization can manage and control individual salaries, bonuses, and incentives. Even complex collective agreements dictating seniority-based processing rules to higher salary grades or grade steps are supported, giving the County a complete tool set to meet the needs of different worker populations. Oracle Compensation includes a robust set of compensation components which can be used to define, model, and implement compensation practices for all the County’s employees. These compensation elements include:

Base Pay

Salary Basis

Grade Step Progression

Individual and Workforce Compensation

Total Compensation Statement

Payroll - Key Features

Rules-based payroll solution

Payroll dashboard for strategically managing payroll processes

Payroll cycle flows and checklists with embedded analytics can include your specific steps

Complete control over processing rules with Fast Formula

Automated retroactive processing

Oracle has made payroll simpler and smarter by uniting Payroll, HCM, and Time and Labor (T&L) within a single platform. Oracle Payroll is a powerful and flexible application that will give payroll professionals more control over processes and data. For example, payroll professionals can access and audit data continuously throughout the payroll cycle instead of waiting until pay period close. In addition, Oracle Payroll offers self-service on any device where employees can view pay slips, update banking information, view year-end statements, and much more.

Oracle Payroll is fully integrated with Oracle Sub Ledger Accounting and Oracle Cash Management. This integration allows standardization, automates processes, and rationalizes systems to increase operational efficiency. Oracle Sub Ledger Accounting allows multiple accounting representations for a single business event, resolving conflicts between corporate and local fiscal accounting requirements. It retains the most granular level of details in the accounting model, with different summarization options in the General Ledger, allowing full auditability and reconciliation. This increases transparency and enables full auditability of the transaction and accounting data.

Absence Management – Key Features

Manage holiday schedules

Define absence plans and entitlements to meet the County’s policies

Easily configure workers’ eligibility for plans and entitlements

Capture planned and unplanned absences

Proactively monitor absence trends

Managing absence can be complex, with multiple plans, overlapping entitlements and variations. Absence management in Cloud HCM has been designed to improve the efficiency of absence tracking by providing end users with an engaging and simple experience when requesting leave and checking their vacation balance.

Time and Labor - Key Features

Quick and Easy Time Entry and Submission

Comprehensive & Configurable Timecard Capabilities

Configurable Real-Time Rules Engine

Flexible Time Entry Approvals

Oracle Time & Labor is a comprehensive, easy-to-use, rules-based time recording and management system designed to give the County maximum visibility and control over its most valuable asset: its people. It’s a configurable and flexible module which helps the County accurately capture worked time, manage schedules, handle time-card approvals and administer various otherwise time-consuming tasks.

Oracle Time & Labor uses standard approval mechanisms for managing timecard approvals. The delivered approval styles of line and project manager can be used as is or extended to multi-level or more complex routing as required. A mass timecard approval capability enables a group of timecards to be reviewed at summary level and approved in one click.

Career Development - Key Features

Explore roles in the organization to cover potential opportunities

Identify future potential roles as careers of interest

Build a development plan and goals directly tied to careers of interest

View and complete related learning to address gaps in skills and competencies

Comparisons of job and employee profiles such as competencies, licenses, degrees, languages, and other job requirements, can identify the best-fit person for a job or vice-versa

Talent management encompasses a wide variety of processes related to performance, skills, and people development. Having the tools to grow, motivate, and encourage employees to deliver against objectives long term, directly impacts the bottom line, and drives important HR deliverables like retention, engagement, and employee experience.

Career Development capabilities will allow the County to:

Help employees progress in their careers and identify career opportunities in line with their skills and interests

Enable internal talent mobility by eliminating skills gaps, employing recommended learning, relevant to the employee’s role and interests

Leverage embedded collaboration capabilities to connect with mentors and identify and network with colleagues in interesting roles to gain first-hand experiential information about careers of interest.

Dynamic Skills - Key Features

Detect, standardize, and recommend skills for employees

One centralized place to view & manage skills and development

Personalized, AI-driven resources to help employees grow

Enriched talent processes via AI-powered skills suggestions

Effectively manage talent supply chain

Skills are at the core of every talent process in an organization; they are the fuel that powers an organization’s health, growth, and agility. Using skills to underpin talent processes creates an equitable approach to hiring, promotion, and development and improves productivity in the organization.

Learning - Key Features

Create media rich tutorials comprised of video, formal learning, documents, or external sources

Embed learning in HR and talent processes

Personalized learning recommendations drive employee engagement and upskilling efforts across the organization

Learn how you wish through easy content accessibility anytime, anywhere including offline

Empowered learning initiatives - Empower subject-matter experts to create learning communities and initiatives without relying on learning and development staff

Oracle Learning natively combines bite-sized, peer-to-peer social learning with comprehensive support for the management and delivery of corporate online and in-class learning and compliance programs.  Users can easily identify all their required learning and ensure they comply. Our advanced recommendation engine analyzes all the engagement data around different learning items and combines it with the user’s profile to generate highly relevant learning recommendations.

Learning Connect

Oracle Cloud HCM learning library has full native support for learning content resources like SCORM, AICC, pdf-files, assessments, videos, weblinks and more.

To further enhance the learning experience and leverage suite benefits while enjoying content from various training providers, Cloud HCM can be extended with Learning Connect which is a set of out-of-the-box integrations to popular learning providers like Skillsoft, LinkedIn Learning, Intuition, Biz Library and Open Sesame.

Talent Review and Succession Planning - Key Features

Talent review dashboard with full page views of succession plans, talent pools, and analytics

Comprehensive administration and management of meetings including pre-meeting tasks for participants

Custom fields to store specific information about talent review meetings

Visibility options for talent review meeting notes and tasks

Succession plans by job, position, or incumbent

- Performance Management - Key Features

Complete Goal Tracking - Track progress and results for the team or organization throughout the whole year with Goal Plans that are automatically assigned to the employees based on eligibility profiles. Allow employees to add new or library goals to accommodate their own objectives. View and update goals from anywhere on a smartphone with mobile responsive goals. Managers will be able to quickly see the status of the goals of their direct reports, to coach and guide them towards completion

Collaborate & Align – Employees will have the ability to share goals with their peers, which will foster more collaboration and foster a common purpose. Organizational goals can be published to share the strategy across the business and at all levels

Tie goals to skills and certifications - Tracking personal growth for career development by linking goals to competencies, creating goal-related tasks with tangible action items, enabling employees to set both development and performance goals to support their career growth are key to driving productivity across the organization

Meaningful evaluation of goals & competencies - The seamless integration of Goals and Performance Management within Oracle Cloud HCM enables the County to always be up-to-speed with point-in-time evaluations of goal achievements. The embedded analytics will give invaluable insights to managers and executives, enabling them to have a unified view of the people, monitor progress and act as needed

## Oracle Permitting and Licensing (OPAL) Overview

Oracle entered the regulatory software market to address persistent challenges left by legacy vendors. Many available solutions are patchworks of acquired technologies—difficult to improve, costly to maintain, and largely designed for a pre-cloud world. Recognizing these gaps, and that permitting and licensing is a natural extension of our market-leading ERP Cloud solution, Oracle made the decision to build Oracle Permitting and Licensing (OPAL) from the ground up as a modern, cloud-native platform.

As part of Oracle’s Fusion Cloud suite of applications for government (ERP, EPM, SCM, HCM, and CX), running on Oracle Cloud Infrastructure, OPAL eliminates data silos, enhances cross-departmental collaboration, reduces technology debt, and provides the confidence of operating on one of the world’s most performant and secure platforms.

To ensure OPAL truly meets the needs of modern agencies, Oracle assembled a multidisciplinary team of former government officials, planners, IT leaders, and regulatory experts. Their hands-on experience shaped OPAL into a solution tailored to real-world permitting and licensing work—equipping agencies like Brown County to address immediate priorities while staying ready for future demands.

How OPAL is Different—and Why It Matters for Brown County

- Purpose-Built, Unified Platform
OPAL replaces disconnected, hard-to-use legacy systems by unifying planning, permitting, inspections, code enforcement, and licensing—as well as a public portal—into one intuitive, modern solution. Its user-friendly, accessible interface supports both staff and public users and is designed to work seamlessly across devices.

- Streamlined Processes & Transparency
OPAL enables Brown County to simplify permitting and licensing through automated workflows and intuitive processes, reducing complexity for both staff and applicants. Residents and businesses gain self-service options, real-time application tracking, and clear visibility into every step of the process. Embedded AI capabilities further boost efficiency by automating routine tasks and providing guided workflows, while staff gain actionable insights that make each interaction faster and more consistent.

- Mobile and Field-Ready
OPAL is fully mobile-responsive for all users. Field staff can work online or offline using dedicated apps, maintaining productivity regardless of network connectivity. Whether using a desktop, tablet, or mobile phone, the user experience optimizes to that device without loss of functionality, supporting inspectors and field staff across the County.

- Configurable, Sustainable Technology
OPAL offers rapid adaptability to regulatory changes without expensive custom code. No-code/low-code tools empower Brown County’s team to configure processes, forms, and rules, minimizing IT workload and shortening time-to-value. Regular quarterly updates from Oracle ensure OPAL stays aligned with evolving best practices, security standards, and innovation.

- Innovation Driven by Artificial Intelligence
OPAL delivers advanced AI capabilities that help governments work smarter and elevate service to residents and staff. At the core of these innovations is Oracle AI Agent Studio, included with OPAL. AI Agent Studio enables Brown County to:

  - Design and manage tailored AI agents to automate interactions, streamline processes, and provide around-the-clock self-service support for permitting, inspections, and code enforcement.

  - Monitor AI performance and accuracy with dashboards and analytics that track outcomes, response quality, and user satisfaction.

  - Maintain full traceability and transparency through detailed logs of AI-driven interactions.

  - Enforce security and compliance with enterprise-class controls governing who can design, deploy, and interact with AI tools.

Combined with generative communications, compliance task automation, field summarization, and conversational analytics, OPAL’s embedded AI and Agent Studio allow Brown County to confidently leverage cutting-edge technology in a secure, measurable, and responsible way.

- Continuous Value through Updates and Investment
Oracle’s quarterly updates, supported by substantial ongoing R&D investment, ensure OPAL will continue to add new capabilities, keep pace with the latest innovations, and deliver sustained value for Brown County for years to come.

## Teller Overview

Teller’s Unique Centralized Payment Hub Concept

The logic behind the Centralized Payment Hub is that all payments reside in Teller through a myriad of cashiering processes. With all payments in Teller, we can streamline the reconciliation by just having one set of daily financial updates going into Oracle compared to 10 to 20. This process allows the County to select the best software systems for their needs and then have Teller integrate to each of those systems, allowing the County to get exactly what they need, not what they have to “settle” for.

Below is a sample of what the Unique Centralized Payment hub might look like for Brown County.  Can/Am’s staff will work closely with the Brown County staff to determine which of the five payment methodologies would work best for each department taking payment.

The five methods to get payments into Teller are:

- Real-Time Bi-Directional Integrations – Can/Am is known for its integration capabilities and is open to integrating with any software product. Can/Am is currently integrated with 96 companies and we are consistently adding new ones. An example of this type of integration would be where a customer pays a permit, utility bill and a parking ticket. Teller looks up the balances and business rules for each of those systems in real time via API and presents the balances and business rules to your cashier. Your customer can make one payment (multiple tenders are common) which will be sent back to each of those systems in real time. Teller is also updated and stores the information for financial integration to the General Ledger.

- Payment Import Batch Integrations – These are integrations where Teller will pull receipt information from software systems periodically, usually once a day. Some departments may want to continue using their cashiering system, for example Parks and Recreation systems usually have their own cashiering. At the end of the day, Teller will receive an import of summary payment data from that system and will include that payment data when Teller updates the General Ledger. Teller also enables you to consolidate online payments by integrating 3rd party systems already in place, or by replacing those 3rd party systems with Teller’s online payment solution.

- Miscellaneous Items – Every department will have the option to take payments for miscellaneous items that are not associated directly with another software application. The County can have an unlimited number of these items.

- Revenue Submission – For those agencies/departments that are not associated directly with Teller, we offer an electronic process and workflow process for departments/agencies to submit their daily receipts to the Treasurer/Finance office.

- Online Customer Payment Portal – Teller can take online payments for multiple software products. As part of this Portal, an unlimited number of forms can also be created.

The Teller Advantage

Our clients tell us that being a specialist in integrations (96 companies) with the Centralized Cashiering Hub solution are key factors for selecting Teller. Please watch the video below from the Treasurer of Clark County, WA to understand why Cities and Counties choose Teller:

Alishia Topper full-length testimonial

Teller Payments for Streamlined Processing and Settlement

Teller accommodates a comprehensive range of payment options to meet the County’s needs through Processing integration or Teller Payments, including debit/credit card payments, EMV chip and contactless payments, mobile wallets, online bill pay integration through APIs, and ACH / electronic check payments. Teller also offers API and web payment capabilities that facilitate the integration of kiosk solutions, empowering the County to choose their most suitable kiosk option.

Teller & Amazon Web Services

Teller utilizes Amazon Web Services (AWS) for hosting, including the data encryption services provided by the AWS Key Management Service. Our primary hosting region is AWS Oregon, with region backup to AWS Virginia. AWS data storage facility standards, including their redundant power, data center independance, and physical/environmental controls, thus apply to the Teller solution

The Teller Cloud is configured for full redundancy. Using Elastic Load Balancing, requests are routed to web servers that reside in multiple Availability Zones. The Teller database is hosted on Amazon RDS, and all data is stored in two databases continuously replicated across multiple Availability Zones, providing failover in the event of a catastrophic failure at the primary hosting site. Each Availability Zone is in a physically separate data center. In addition, server images and backups are replicated to a second geographic region to insure against the possibility of a catastrophe affecting a given Region.

Teller data is constantly replicated and no more than 5 minutes (Recovery Point Objective) of data will be lost in the event of a disaster affecting an AWS Availability Zone.

Teller will be provisioned using the latest backups in the event of a catastrophic disaster affecting an entire AWS Region. In the event of a disaster affecting an entire AWS Region, our objective is to have Teller re-provisioned in a different geographical region within 1 business day.

# Implementation Approach & Methodology

## Implementation Approach / Methodology

The success of any ERP project relies heavily on the implementation partner and their overall methodology.  Tier 1 solutions such as Oracle bring many options to its customers.  Knowing the right option and the overall effects makes the difference between a successful project and one potentially requiring rework later down the line.  As previously mentioned, as a company, iteria has been doing Oracle, and only Oracle implementations for 11 years.  The founders of iteria have been doing Oracle Public Sector Implementations since 1994.

iteria looks holistically at your project not to just streamline your operations and promote best business practices, but we also look at your processes and identify what works or what are mandatory to your organization so we can preserve that.  iteria differentiates itself form others by focusing on integration points.  We look at the solution options and look upstream and downstream to identify how the data will flow to the other various components of the application.

Our resources are trained and certified in multiple modules, typically three modules up and three modules down.  What this means, our resources know how the data flows through the applications and what the impacts of the decisions will mean to the organization.  This provides a better finished product for the organization and provides you with better information so decisions can be made in a timely manner. With this approach, decisions can be made quicker and do not require “teams” of resources to review the process(es).  Or avoids what typically happens, later in the project, you realize the solution will not work because the consultant did not know the impact until it was too late.

Our methodology and cross training eliminate this occurrence, so you are not changing your solution late in the project- which ultimately causes delays and increases the overall project costs. Our methodology is unique in terms of our approach and requirements gathering.  We don’t look for the cookie cutter approach; we look to gather our client’s needs and walk through the Oracle capabilities discussing the pros and cons of the solution(s).  We walk through the options and focus on the upstream and downstream effects to determine the best approach.  This approach delivers the best solution for our clients, meeting your needs and protecting you from re-work as new technology is released.

iteria’s Overall Implementation Approach

iteria proposes a step-by-step approach with its implementation methodology to complete the implementation and development of the assigned tasks.  As part of our methodology, iteria will:

- Conduct a Boundary Confirmation session to discuss the County’s overall goals both near term and future to better plan for an overall implementation approach.

- Perform Solution Analysis sessions with the business to cover overall requirements.

- Document / Review the requirements and the solution with the Business Users

- Obtain sign-offs and approvals from the business

- Upon approval of solution, begin development

- Evaluate the data and the roadmap for conversion

- Review and design interfaces

- Conduct smoke testing

- Conduct multiple prototype sessions

- Support User Acceptance Testing

- Provide Train-the-Trainer training

- Develop / provide complete configuration documentation

- Review final output with Business and get final sign-offs

Embedded within our overall approach, you will find specific details around:

- Overall Project Management approach

- Configuration and process design approach

- Data conversion

- Testing approach

- Training approach

- Final cutover/transition to new system

Key areas of a project of this nature include:

- Overall Project Management

- Reviewing key decisions and integration points from the Requirements Sessions

- Business Process Re-engineering

- Data Extraction and Cleansing

- Solution development

- Interface review and development

- Testing

- Training

- Go-Live Cutover

- Post Implementation Support

Overall Project Management

Projects of this magnitude are more successful when a full-time Project Manager is dedicated to the project and driving for success.  The criticality of this role is to ensure the requirements and delivered solution meets the needs and expectations of the end users.  Even though Fusion projects typically do not have customizations to them, there is a need to review business processes and there are decision points that can be made to have the system work more for the County rather than have decisions be made that will make the implementers life easier.  iteria’s methodology looks to deliver the best solution for its customers.  We pride ourselves on being able to extend the applications without customizations and focus on meeting the objectives and needs of our clients.  iteria’ Project Manager works closely with the County’s PM and/or Leads to ensure the project remains on track and that the needs of the County are being addressed.

Requirements Sessions

Requirement sessions are the County’s opportunity to identify system / business requirements of your new ERP solution.  iteria’s methodology comprises of detail requirements sessions walking through the day-to-day activities with the County.  We go beyond filling out a spreadsheet of wants / needs.  iteria will meet with the County’s staff to review existing functionality and deficiencies as well as business processes.  iteria’s functional leads are cross trained in multiple modules.   This is a key differentiator in iteria’s approach.  During our detailed analysis sessions, having resources that are cross trained allows for us to guide you on the impacts of decisions and processes and what the effects will be upstream and downstream in the Oracle Suite of Applications.  Our approach encourages active participation in the requirements and solutions sessions and asking questions based on product knowledge and that are County specific in nature can help drive to a more complete solution.  Due to the natural integration of the Oracle products, knowing that a requirement / decision in one module could contradict a requirement in a different module is very beneficial.  iteria’s methodology provides active participation during these sessions to help drive configuration choices that will provide a more complete end product and also identify areas where there are opportunities to modify business processes to better fit the applications.

Business Process Re-engineering

Business process re-engineering will be critical for this Project.  We want to make the best utilization of the Fusion software, and we want to make sure that the best interest of the County’s staff is being represented.  Processes need to be reviewed based on business needs and match to the Cloud environment.  In some case Business Processes may need to be modified.  iteria will help review business processes and make sure they are designed to fit the software and not designed because “this is the way it has always been done”.  With that said, we also realize that is some cases business processes cannot change and the software needs to accommodate those processes.  Knowing how to get the most out of the Oracle applications and thinking “outside the box” is one of iteria’s strong points.

Data Extraction and Cleansing

The Fusion applications support open API technology to allow for open conversion points.  Conversion data can typically be provided in spreadsheet formats.  The population of a spreadsheet is just one point of conversion process. iteria will develop the extraction routines to match the data templates needed by ERP Cloud. Data cleansing is a key component of conversion activity and will require County resources to assist the with the data scrubbing and validations.  iteria will work closely with the County’s team to make cleansing decisions to achieve the needed quality and format of the data. The extraction routine will have to adhere to the standards and approach that the County needs in terms of retention and data scrubbing.  Depending on the result of the Requirements Session, new structures may be defined as part of the new system.  This will require translations between old and new.  As part of iteria’s approach, we will work with the County to extract data that is needed as well and build translation routines from old to new.

Solution Development

iteria.us will provide detailed solution process flow documents that will not only highlight the system solutions but also provide the process solutions that can be adhered to once ERP Cloud is live. This solution document will also be used to develop detailed testing and training schedules and processes. The solution document will outlay any the gaps in the fusion applications and will provide information on how the gaps will be addressed, especially either through extensions or personalizations.

Testing

Testing is a critical component of the project and is the County’s opportunity to make sure the system is configured to transact business based on requirements and solutions.  iteria’s methodology includes numerous testing phases of the project:

- Conference Room Pilot (CRP)

- System Integration Testing (SIT)

- User Acceptance Testing (UAT)

During these phases, the County will test concepts, processes, and system functionality to various degrees.  Users will follow detailed test scripts, document the results and a tracking system will be used to track any issues or defects.

Successful testing is based on having well defined testing scripts and coordinating internal resources so test cases are executed in a timely manner.  iteria will provide overall guidance and tracking services during the testing phases of the project to assist in coordinating the County’s resources and to work to make sure issues are rectified.

Training

The best coordinated project can be deemed a failure if the staff is not properly trained.  iteria is proposing a “train-the-trainer” methodology, where we will train key users or “super users” who will then be responsible to train the County’s end user population.  As part of our approach, we will work with the County to help assess the capabilities of County staff.

- Does the County have people that are capable of conducting training?

- Knowing the skillsets of your users, what training methods / materials are best suited for your staff?

- Does your internal staff have the bandwidth to conduct training during the project in the allotted time frame?

- Do you have facilities where training can be conducted?

Preparing for these types of questions early on in the Project Plan / Methodology will minimize any surprises and help alleviate any unnecessary change orders and cost overruns.  If the County does not have the bandwidth to internally review these types of questions, iteria can provide assistance in this area as part of our overall Project Management Services.

Go-Live Cutover

Cutover weekend / go-live is a multi-day 24 X 7 process.  This requires a detailed Business Continuity Plan and strong coordinated efforts in order to be successful.  Items that need to be addressed during this cycle can include:

- Data extracts and conversion processes

- Following the Business Continuity Plan

- Accounting for downtime during the process.

- Shutting down legacy applications

- Re-directing interfaces

- Coordinating access to the facilities 24 x 7

- Final configuration review

- Coordinating the go / no-go decision

As part of our overall Project Management Services, iteria works with the County for the go-live cutover to make sure the Cutover Plan is being followed, ensuring the communication channels are open to the County’s Executives during the process as we work through the extractions and preparing of final data for conversion and final configurations.

Support / Help Desk

iteria has proposed / budgeted post implementation support services as part of the initial contract.  We have included 4-weeks of post implementation support as part of our overall proposal.  During this phase, iteria serves as L1, L2, L3 support as well as does knowledge transfer to the County’s staff as part of the transition.  We incorporate onshore / offshore model, so teams are available around the clock.  iteria will typically utilize a ticketing system for logging / tracking any support issues.  However, we are also on-site during Post Implementation Support (for 30 days), during this time we are actively working with the County as issues or questions arise in real-time.

## Staffing Approach

As previously mentioned, iteria’s overall methodology goes back to the basics.  Implementations are more successful when there is an on-site presence.  However, we do not need to be on-site just to be on-site.  On-site presence will come in waves based on the phase of the project we are on.  The exact schedule itself will be one of the first items reviewed upon project start, as we recognize the County’s staff will most likely have their existing full-time jobs / duties to also contend with.  The following table illustrates an initial estimate of when we would be on and off-site.

| Project Phase | Percentage On-site |
| --- | --- |
| Requirements Gathering | 100% |
| Documentation | 25% |
| Document Review | 100% |
| CRP Build | 25% |
| CRP Execution | 100% |
| Interface / Conversion Development | 25% |
| SIT Build | 25% - 50% |
| SIT Execution | 100% |
| Training | 100% |
| Go-Live | 100% |
| Post Implementation Support | 100% |

There are a lot of factors that will ultimately contribute to the final schedule such as County availability, keeping travel costs in check, and ROI for being on-site and readily available.  Over the years, iteria has found it more beneficial to be on-site during the key times of the project to read the room and facial expressions as we discuss various topics, especially during requirement gathering, etc.  As previously mentioned, iteria does not implement based on spreadsheets and questionnaires, we have detailed conversations and interactive design sessions.

For those resources who are flying, we typically are on-site Monday – Thursday.  For those resources, who are local, such as our Illinois and Wisconsin based resources, we are on-site Monday – Thursday / Friday, depending on where we are in the project.  We want to be mindful of the County’s time and realize you may need time away from the project for your daily jobs.

Project Roles

Projects of this nature typically have the following Roles / Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Sponsor | - Reviews and approves Project Charter with the iteria team and Brown County’s Project Manager - Commits the required resources to the project - Reviews weekly project status reports from Project Manager - Resolves proposed scope issues against scope definition - Approves or rejects customization requests - Ensures the resolution of project issues |
| Steering Committee | - Champions the project - Supports the Project Team - Removes barriers to the project’s success - Monitors the organizational impacts of the projects - Resolves policy or other issues - Reviews project progress |
| Project Managers | - Coordinates and supports all project work efforts and staff assigned to the project - Works with the iteria team in completing tasks - Identifies, escalates, helps resolve and approve issues |
| Project Teams | - Works with key users to help identify requirements - Designs and organizes new procedures that may be required - Identifies issues and participates in the resolution process - Participates in team meetings and provides progress/status information - Provides Project Manager with input on roles and resource requirements - Provides team leadership - Provides insight and support during Implementation Analysis |
| Analysis Team (SMEs) | - Provides insight into Brown County’s needs and practices - Defines functional requirements - Participates in Implementation Analysis Sessions - Performs tasks outlined in project plan - Attends team status meetings |
| Technical Team | - Works with the Functional Teams to design, develop, and test Conversion, Interface and Report programs - Coordinates Oracle instances, impact on other conversion activities, application patches and other technical environment requirements. |
| iteria Project Manager | - Develops project work plans, and schedules - Supervises day-to-day activities of the iteria project team - Develops and maintains communication and involvement with key Bron County project teams - Reviews all interim and final deliverables - Monitors progress against work plans, schedules and budgets - Reviews final products prior to quality assurance reviews |

Project Resource Hours

The following table illustrates the High-level projected County & iteria Project Team Resource Hours:

| Functional Area | Project Team | Planning / Project Management | Data Conversion | Requirements Gathering | Configuration and Setup | Testing | Training | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total Hours by Project Task: | County Team | 600 | 1,800 | 5,000 | 1,000 | 1,500 | 1,000 | 10,900 |
|  | iteria Team | 2,256 | 3,680 | 3,528 | 35,388 | 4,500 | 3,838 | 52,470 |

Anticipated Hours by Project Role

The following table describes the anticipated resource hours for the County Implementation Project Team based on role:

| Anticipated Hours by Project Role |  |  |
| --- | --- | --- |
| County Project Role (e.g., Project Sponsor, Project Manager, Conversion Lead) | Estimated hours per month (ranges are acceptable) | Estimated number of individuals required for role |
| Executive Sponsor | 2 | 1 |
| Steering Committee | 2 | 6 |
| Project Manager | 24 | 1 |
| Project Management Team | 24 | 6 |
| Functional Area Lead(s) – Assuming one lead per tab of Attachment A (Peak Times ae Requirements Gathering, SIT, UAT, Training) | 80-120 at peak times | 1 per module |
| Subject Matter Expert(s) – Note: one SME may serve as SME on two or more modules/functional areas | 60 during testing | 1 per department |
| Integration Lead | 80 | 1 |
| Data Conversion Lead | 80 | 1 |
| System Administrator | 100 | 1 |
| Reporting Lead | 100 | 1 |
| Organizational Change Management Lead | 60 | 1 |
| Training Lead | 60 | 1 |

## Differentiators

As part of our overall solution, iteria has included the Oracle Integration Cloud (OIC) as the middleware.  The middleware tool is the gateway tool to manage integrations to / from third-party systems.  We are proposing the middleware as a central repository tool so transactions can be tracked and errors identified, which is critical for developing interfaces, integrations, and data exchanges.

In addition to OIC, native integration tools allowing customers to build their own integrations include:

- RESTful APIs are available for near-real-time integration

- SOAP web services are available

- Flat file loader tools

- Flat file extract tools

- ATOM feeds are triggered by events that occur about status of selected data elements. Data formats supported include XML, JSON, CSV, XLS, etc.

For EDI, Oracle Cloud Applications supports XML out-of-the-box. EDI can be enabled using Oracle Platform-as-a-Service (PaaS). Third-party products can map EDI into XML. The approach described is a commonly implemented mapping.

The middleware tool is the gateway tool to manage integrations to / from third-party systems.  We are proposing the middleware as a central repository tool so transactions can be tracked and errors identified.  The middleware is a very powerful tool and provides us the technology to perform functions inside the middleware to perform look-ups or manage / handle the data, as needed.  This allows us to account for system deficiencies or minimize re-work of your legacy applications or systems.  As an example, if you had data with certain values, old COA, old element names, and you do not want to re-configure your legacy system, via the middleware we are able to perform a translation so the data can flow to / from Oracle and the third-party system without a need for a re-write.

Additionally, as part of our methodology, accounting for / planning for errors is an important facet of our approach.  When developing interfaces, it is critical that you plan for errors.  Interfaces are great until the data fails.  Capturing and identifying errors is usually an afterthought, only after it occurs.  During interface planning / development, iteria’s methodology accounts for error handling up front.  We will walk the teams through the processes and identify the types of errors we can expect and build / document the process for each interface as to how errors are captured and who should be notified, and where the corrections should be made.

The methods of how interfaces are built / sent are defined for each interface.  Some may be SFTP, EDI, or flat file even.  We will review each interface for the types of data as well as the methods and protocols that are supported for each one.

## Project Schedule

Based on the requirements provided by the County and the modular footprint provided in the RFP, iteria has prepared a high-level timeline and implementation schedule for the ERP Project.

The project would start November 2026

The project would Go-Live the first the first pay period for the 2028 calenda year

Summary Plan

Detailed Plan

## Deliverables

Scope and Deliverables

Deliverables will be finalized based on final software footprint, below is a list of typical Milestones / Deliverables for the ERP / HCM modules:

MILESTONE / DELIVERABLE

Project Plan

Project Kick-off

Completion of Project Boundary Confirmation Document

Requirements Gathering

Solution Documents

General Ledger

Accounts Payable

Accounts Receivable

Purchasing

Projects / Grants

EAM

Cash Management

Expenses

Human Resources

Time Entry

Recruiting

Benefits

Payroll

Performance Management

Learning and Certifications

EPM

Entering SIT

Completion of SIT

Entering UAT Testing

Completion of UAT Testing

Develop Training Material

Conduct Train-the-Trainer Training

Go-Live

Completion of Post Implementation Support

# Project Team

## iteria Project Team

iteria utilizes senior resources as part of its overall delivery method.  Our consultants already know Public Sector, and the nuances that brings, such as Fund Accounting, GASB, encumbrances.  As previously mentioned, our resources are typically trained 3 modules up and 3 modules down to better understand the integrations and data flows.

iteria can provide resumes under separate cover as the process gets closer to finalization.

## Teller Project Team

Teller Proposed Project Team

| Respondent Project Team Members |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Name | Title | Role on Proposed Project Team | Years of Relevant Experience | Years with firm | Implementations completed within past five years | Scope of Services/Tasks | Certifications |
| Noah Ardron | Director of Implementations | Implementation Manager | 5 | 5 | 44 | Project oversight of Teller implementation | Associate in IT Business Analysis |
| Angela Langemann | QA Tester | Configuration Specialist | 20 | 20 | 44 | Teller configuration, report writing, quality assurance |  |
| Ben Schweitzer | Project Manager | Project Manager | 8 | 2 | 25 | Project planning, scheduling, status meetings, scope assurance, risk management, quality assurance | Bachelor’s Degree |
| Jacob Travers | Software Developer | Interface Developer | 4 | 4 | 32 | Interface specifications, interface development, infrastructure design | Bachelor’s Degree |
| Ann Freimuth | Implementation Specialist | Teller Configuration Specialist, Trainer | 13 | 2 | 25 | Teller configuration, training | MBA |
| Wells Kenney | Business Analyst | Business Analyst | 4 | 2 | 20 | Business process analysis, training documentation | Bachelor’s Degree |
| Daniel Langemann | Director of Support and Operations | Deployment and Provisioning | 9 | 5 | 44 | Provision dev/test/prod environments, SaaS security configuration | Bachelor’s Degree |
| Tim Colletti | Implementation Specialist | Teller Configuration Specialist, Trainer | 4 | 1 | 8 | Teller configuration, training | Bachelor’s Degree |
| Victoria Guerrero | Business Analyst | Business Analyst | 2 | 2 | 15 | Business process analysis, training documentation | Bachelor’s Degree |
| Svetlana Filippovich | QA Tester | Configuration Specialist | 3 | 2 | 15 | Teller configuration, report writing, quality assurance | Bachelor’s Degree |
| Ethan Granato | Software Developer | Interface Developer | 8 | 2 | 15 | Interface specifications, interface development, infrastructure design | Bachelor’s Degree |
| Teddy Taggart | Project Manager | Project Manager | 6 | 1 | 4 | Project planning, scheduling, status meetings, scope assurance, risk management, quality assurance | Bachelor’s Degree |
| Matt Norden | Business Analyst | Business Analyst | 8 | 1 | 8 | Business process analysis, training documentation | Bachelor’s Degree |
| Sumner Evans | Implementation Tech Lead | Implementation Tech Lead | 10 | 2 | 10 | Lead Implementation Tech Team | Bachelor’s Degree |
| Travis Hughes | Implementation Specialist | Teller Configuration Specialist, Trainer | 11 | 1 | 6 | Teller configuration, training | Bachelor’s Degree |
| Thomas Gibson | Business Analyst | Business Analyst | 10 | 1 | 4 | Business process analysis, training documentation | Bachelor’s Degree |
| Umberto Gherardi | Software Developer | Interface Developer | 2 | 1 | 10 | Interface specifications, interface development, infrastructure design | Bachelor’s Degree |
| Dylan Hebert | Software Developer | Interface Developer | 6 | 1 | 5 | Interface specifications, interface development, infrastructure design | Bachelor’s Degree |
| Anthony Ales | Software Developer | Interface Developer | 6 | 1 | 5 | Interface specifications, interface development, infrastructure design | Bachelor’s Degree |

# Sample Agreements

## iteria Agreement

Statement of Work

The following information is provided to detail the scope of services that iteria - US (“iteria”) will perform for XXXXXX (“Client”), against the Fully Executed Master Services Agreement, XXXXXXX.  iteria will provide duly qualified competent and experienced consultant(s) to perform services (the "Services"), on an hourly basis, as directed by Client.  This phase of the Project is expected to begin on XXXX XX, 20XX and complete on or about XXXX XX, 20XX.

The overall success of the Project is dependent upon the ability of iteria and Client to understand Client’s goals and their respective responsibilities.

Scope, Terms, and Conditions

Rates

The current billing rates of the iteria consultants who will initially perform Services in connection with the project are set forth below:

Scope

Provide Time and Materials consulting, as instructed, to implement the Oracle Cloud ERP Suite of Applications.   Project Scope will be based on the following tasks:

- Develop and Maintain a Detailed Project Plan

- Review existing Documents and Requirements and confirm or provide additional Solutions for the new ERP System, based on mutually agreed upon scope

- Execute required Conversions, based on mutually agreed upon scope

- Develop Interfaces, based on mutually defined scope

- Configure remaining SIT2 instance for the HCM set of modules

- Configure UAT instance for User Acceptance Testing, based on mutually agreed upon scope

- Review / Assist in development of Test Scripts, based on mutually agreed upon scope

- Assist / Support Testing for SIT2, Integration Testing, and UAT

- Develop Training Material to support Train-the-Trainer methodology

- Execute Train-the-Trainer Training

- Provide Change Management, based on mutually agreed scope, to assist the County in documenting required changes to Policies and Procedures

- Configure the Production environment, based on mutually agreed upon scope, with a targeted Go-Live date of XXXXXXX

- Provide overall Project Management and regular Status Reports and / or Status Meetings

- Provide 30 days of Post Implementation Support

XXXX will be responsible to Lead, and iteria will Support, the following tasks:

- Identify / Develop Testing Scripts / Cases

- Execute SIT2 Testing Scripts

- Execute Integration Testing Scripts

- Execute User Acceptance Testing Scripts

- Scrub / Validate Conversion Files

- Document Policies and Procedures

- Conduct End-User Training

Based on the upon the above-mentioned scope, tasks and schedule, iteria is estimating the Project Costs at $X,XXX,XXX.XX plus expenses.

Deliverable Payment Schedule

All estimates of fees or time required to complete the Project are provided for convenience only and are only approximations of the anticipated amount of time needed to complete the Project.  Client will be invoiced based on the agreed upon Deliverable / Milestone Payment Schedule.

| PAYMENT # | MILESTONE / DELIVERABLE | PROJECT PHASE | DESCRIPTION | PAYMENT AMOUNT |
| --- | --- | --- | --- | --- |
| 1 | Project Plan | Phase 1 | Delivery of Project Plan |  |
| 2 | Requirements Gathering | Phase 1 | Milestone Payment - Completion of Requirements Gathering |  |
|  | Solution Documents | Phase 1 |  |  |
| 3 | General Ledger | Phase 1 |  |  |
| 4 | Accounts Payable | Phase 1 |  |  |
| 5 | Accounts Receivable | Phase 1 |  |  |
| 6 | Purchasing | Phase 1 |  |  |
| 7 | Projects / Grants | Phase 1 |  |  |
| 8 | EAM | Phase 1 |  |  |
| 9 | Cash Management | Phase 1 |  |  |
| 10 | Expenses | Phase 1 |  |  |
| 11 | Interface Plan | Phase 1 |  |  |
| 12 | Conversion Plan | Phase 1 |  |  |
| 13 | CRP1 | Phase 1 | Completion of CRP 1 |  |
| 14 | Development of Interfaces | Phase 1 |  |  |
| 15 | Development of Conversion Programs | Phase 1 |  |  |
| 16 | SIT | Phase 1 | Completion of SIT |  |
| 17 | Entering UAT Testing | Phase 1 | Milestone Payment - Entering UAT Testing |  |
| 18 | Completion of UAT Testing | Phase 1 |  |  |
| 19 | Develop Training Material | Phase 1 |  |  |
| 20 | Conduct Train-the-Trainer Training | Phase 1 |  |  |
| 21 | Go-Live | Phase 1 |  |  |
| 22 | Completion of Post Implementation Support | Phase 1 |  |  |
| 23 | Requirements Gathering | Phase 2 | Milestone Payment - Completion of Requirements Gathering |  |
|  | Solution Documents | Phase 2 |  |  |
| 24 | Human Resources | Phase 2 |  |  |
| 25 | Time Entry | Phase 2 |  |  |
| 26 | Recruiting | Phase 2 |  |  |
| 27 | Benefits | Phase 2 |  |  |
| 28 | Payroll | Phase 2 |  |  |
| 29 | Performance Management | Phase 2 |  |  |
| 30 | Learning and Certifications | Phase 2 |  |  |
| 31 | EPM | Phase 2 |  |  |
| 32 | Interface Plan | Phase 2 |  |  |
| 33 | Conversion Plan | Phase 2 |  |  |
| 34 | CRP1 | Phase 2 | Completion of CRP 1 |  |
| 35 | Development of Interfaces | Phase 2 |  |  |
| 36 | Development of Conversion Programs | Phase 2 |  |  |
| 37 | SIT | Phase 2 | Completion of SIT |  |
| 38 | Entering UAT Testing | Phase 2 | Milestone Payment - Entering UAT Testing |  |
| 39 | Completion of UAT Testing | Phase 2 |  |  |
| 40 | Develop Training Material | Phase 2 |  |  |
| 41 | Conduct Train-the-Trainer Training | Phase 2 |  |  |
| 42 | Go-Live | Phase 2 |  |  |
| 43 | Completion of Post Implementation Support | Phase 2 |  |  |

Assumptions

The following assumptions were used in preparing this proposal:

- Client will provide on-site access at XXXXX offices, as needed.

- Client will provide resources on a timely basis as requested by iteria.us.

- Client will review / approve deliverables on a timely basis in accordance with the Agreement.

- Any additional products / third-party products / licenses required to complete the integrations or functionality of the project are not included in the pricing of this project, and is the responsibility of XXXXXX

Invoicing

All work will be based on the Deliverable / Milestone Schedue.  iteria will submit an invoice biweekly to Client for all fees and direct expenses incurred hereunder.  Invoices shall be generated from iteria's standard time record.  Time records for each iteria consultant performing work hereunder shall be available to Client upon request. iteria’s standard time records shall be the basis for determining fees to be billed to Client under this Agreement.  All out-of-pocket travel related expenses (e.g. travel, mileage, transportation) incurred by iteria in connection with the Project will be reimbursed by Client.  All such expenses will be itemized when billed.  iteria will use its commercially practical efforts to minimize those expenses over which it has control.

Client shall pay all properly invoiced amounts within ten (10) days from the date of the invoice.

The undersigned parties do hereby agree and warrant that on the date that this document has been signed are duly authorized to act on behalf of their respective organizations and are duly able to take all appropriate action to execute this SOW.   This SOW is valid for a period of thirty (30) days following delivery to Client.

iteria – US 						XXXXXX

Name:	                    				Name:

Signature: 	                                            		Signature:

Date:                     					Date:

## Can/Am Agreement (Teller Cashiering)

Teller Software as a Service Agreement

This Teller Software as a Service Agreement (“Agreement”) is effective as of <date> (the “Effective Date”) between Can/Am Technologies Inc. (“CanAm” “we” or “us”) a Colorado corporation and Brown County, WI (“Client” or “you”).

RECITALS

1. Pursuant to the terms of this Agreement and your Order, CanAm will provide a web-based system to manage revenue collection and management processes for Client.

2. This system assists Client in managing revenue intake from cashiering to balancing, providing reconciliation workflows, and is intended to provide Client with reporting and visibility into financial transactions, increasing the accountability and transparency of financial management for Client.

AGREEMENT

Client and CanAm agree as follows:

- DEFINITIONS

Capitalized terms used herein and not otherwise defined have the meaning given in Annex 1.

- CANAM SERVICES ORDERED

  - CanAm will provide Client with access to SaaS Services pursuant to this Agreement and Client’s Orders. Orders are subject to acceptance by CanAm. Client may also order Setup Packages or Professional Services. CanAm will deliver the Setup Packages or perform the Professional Services ordered, and provide the Deliverables specified for them as described in each Statement of Work or applicable Order in accordance with the terms of the SOW or such Order and this Agreement, for the price and in accordance with the delivery dates and Specifications described therein.

  - Except as otherwise set forth in this Agreement or Client’s Order, Client has the non-exclusive, limited right to use the SaaS Services during the Usage Period of Client’s Order. Client and its Users may only use the SaaS Services for processing transactions associated with Client’s own business or public purposes. Any other use of SaaS Services is prohibited, and Client is responsible for its User’s compliance with this Agreement and Client’s Order.  Deliverables set forth in a Setup Package or Professional Services order may be used only in connection with the SaaS Services to which they pertain.

  - The Service Descriptions describe and govern the SaaS Services and include matters such as support services, hosting requirements and security obligations. During the Usage Period, CanAm may update the SaaS Services and Service Descriptions to reflect changes in, among other things, laws, regulations, rules, technology, industry practices, patterns of system use, and availability of third party technology. CanAm updates to the SaaS Services or Service Descriptions will not materially reduce the level of performance, security, or availability of the SaaS Services during the Usage Period of Client’s Order.

  - The Services may enable Client to link to, transmit Client Data to, or otherwise access third parties’ websites, platforms, content, products, services, and information. We do not control and are not responsible for such third parties’ websites, platforms, content, products, services, and information.

  - Client may not, and may not cause or permit others to: (a) use the SaaS Services to violate others rights, including privacy and intellectual or other property rights or otherwise violate applicable laws, ordinances or regulations; (b) perform or disclose any benchmarking or availability testing of the SaaS Services; or (c) perform or disclose any performance or vulnerability testing of the SaaS Services without CanAm’s prior written approval, except as expressly permitted in this Agreement or an SOW, or perform or disclose network discovery, port and service identification, vulnerability scanning, password cracking or remote access testing of the SaaS Services ((a) through (c) collectively, the “Acceptable Use Policy”). In addition to other rights that we have in this Agreement and Client’s Order, CanAm may take remedial action if the Acceptable Use Policy is violated, and such remedial action may include suspension of SaaS Services.

  - CanAm may permit Broader Public Sector Entities approved by the Client named above to place orders for SaaS Services and related Setup Packages or Professional Services under this Agreement. “Broader Public Sector Entities” means other political subdivisions, municipalities, tax-supported agencies, and non-profit entities in the United States, including all local and state government agencies, academic institutions, school boards, special districts and any other public entities as acknowledged by the Federal government. Each Broader Public Sector Entity placing an Order under this Agreement will be considered the “Client” under this Agreement solely for purposes of that party’s Order. Each Broader Public Sector Entity is solely responsible for it rights and obligations (including without limitation, all payment obligations) for the Orders it places under this Agreement. Client is not responsible for the obligations of any Broader Public Sector Entity.

- FEES AND PAYMENT

  - Client agrees to pay the fees set forth in Client’s Orders. All fees are due and payable within 30 days after invoice date. Once placed, Client’s Order is non-cancelable and sums paid are nonrefundable, except as expressly provided in this Agreement or Client’s Order. Client must notify CanAm in writing of any disputed charge within 30 days after invoice date and pay the undisputed amount within such period; disputed fees are payable upon resolution per Section 13.  CanAm may charge one percent interest per month on any outstanding balance unpaid 30 days after invoice date. Client will pay all applicable sales, value-added, or other similar taxes based on Services ordered, excluding taxes based on CanAm’s income. Fees for Services listed in an Order are exclusive of taxes and expenses, unless expressly stated otherwise.

  - CanAm will submit invoices and other supporting documentation which Client may reasonably require describing the Services and Deliverables for which payment is claimed.

  - If Client exceeds the quantity of licensed Services ordered (e.g., users exceeding a named user limit), Client may be required to purchase and pay fees for excess quantity.

- SETUP PACKAGES AND PROFESSIONAL SERVICES

  - As part of enabling the initial Teller deployment, Client may order Setup Packages that provide for Configuration, integration, training and other initialization or setup items.

  - Additional SaaS Services you order or changes to the Client environment may require Client to order additional Setup Packages, or if a Setup Package is unavailable for the requested scope, additional Professional Services. Setup Packages are delivered with a standardized scope, set of Deliverables and delivery criteria, and are provided on a fixed-price basis according to the applicable Package Description.  Professional Services may be purchased for an all-inclusive fixed-cost, or on a time-and-materials basis. All time and materials services will be approved in advance by the Client in a mutually agreed Statement of Work or other written request, and invoiced monthly based on the rates specified in Client’s Order. For fixed-cost services, all terms, conditions, and costs will be specified in the applicable Order or Statement of Work.

- OWNERSHIP RIGHTS AND RESTRICTIONS

  - Client retains all ownership of Client Data. CanAm may use Client Data solely for the provision of Services, as described in this Agreement. CanAm may not make any other uses of Client data for any reason whatsoever, without the express written consent of Client, unless required by law. Client may request return of any or all Client Data at any time, for any reason, and CanAm will provide such data within a reasonable period of time, as set forth in the Service Descriptions. Client has sole responsibility for the accuracy, quality, integrity, legality, reliability, and appropriateness of Client Data, and for obtaining all rights related to Client Data required by CanAm to perform the Services.

  - CanAm and its suppliers or licensors own and shall retain all right, title and interest in (a) the Services and all software, documentation, methodologies, processes, tools, and other materials developed by CanAm, including Teller, Teller extensions and Teller Interfaces; (b) all Enhancements, updates, modifications, and derivative works of the foregoing, including any Configurations, Interfaces, customizations, or reports developed for Client and anything based on Client feedback; and (c) any Third-Party Software or materials provided by CanAm under separate license, and (d) all Intellectual Property Rights relating to (a) through (c), above.

  - Client shall not, and shall not cause or permit others to:  (a) copy, modify, or create derivative works or improvements of the Services; (b) rent, lease, lend, sell, sublicense, assign, distribute, publish, transfer, or otherwise make available any Services to any third party (e.g., agencies not included in the Order) for any reason; (c) reverse engineer, disassemble, decompile, decode, adapt, or otherwise attempt to derive or gain access to the source code of the Services, in whole or in part; (d) access the Services to build any competing product or service; (e) copy any features, functions, integrations, interfaces or graphics of the Services; or (f) remove, alter, distort, cover or otherwise modify any branding, legal notice or CanAm trademark or service mark appearing in or on, or that may be included with, any Services and associated materials.

- CONFIDENTIAL AND PROPRIETARY INFORMATION

  - Confidential Information. By virtue of this Agreement, the parties may disclose information that is confidential (“Confidential Information”). Confidential Information shall be limited to CanAm proprietary processes, non-public Teller template documents, documentation, training and other Teller materials, all software code, Client Data residing in the Services, and all information clearly identified as confidential at the time of disclosure.

  - Exclusions. A party’s Confidential Information shall not include information that: (a) is or becomes a part of the public domain through no act or omission of the other party; (b) was in the other party’s lawful possession prior to the disclosure and had not been obtained by the other party either directly or indirectly from the disclosing party; (c) is lawfully disclosed to the other party by a third party without restriction on the disclosure; or (d) is independently developed by the other party.

  - Obligations. Each party agrees not to disclose the other party’s Confidential Information to any third party other than as set forth in the following sentence for a period of five years from the date of the disclosing party’s disclosure of the Confidential Information to the receiving party; however, we will protect the confidentiality of Client Data residing in the SaaS Services for as long as such information resides in the SaaS Services. Each party may disclose Confidential Information only to those employees, agents or subcontractors who are required to protect it against unauthorized disclosure in a manner no less protective than required under this Agreement, and each party may disclose the other party’s Confidential Information in any legal proceeding or to a governmental entity as required by law.

  - Protection of Client Data. CanAm will protect the confidentiality of Client Data in accordance with the applicable Services Descriptions, which define the administrative, physical, technical, and other safeguards applied to Client Data residing in the SaaS Services and describe other aspects of system management applicable to the SaaS Services. Client is responsible for any security vulnerabilities, and the consequences of such vulnerabilities, arising from Client Data, including any viruses, Trojan horses, worms or other harmful programming routines contained in Client Data, or from Client’s use of the Services in a manner that is inconsistent with the terms of this Agreement. Client may disclose or transfer, or instruct CanAm to disclose or transfer, Client Data to a third party, and upon such disclosure or transfer CanAm is longer responsible for the security or confidentiality of such content and applications outside of the SaaS Services.

- WARRANTIES AND DISCLAIMERS

  - CanAm warrants that during the Usage Period, CanAm will perform the Services using commercially reasonable care and skill in all material respects as described in the Service Descriptions or, if applicable, an SOW (e.g., for custom Configurations). If the Services provided to Client were not performed as warranted, Client must promptly provide CanAm with a written notice that describes the deficiency in the Services. The foregoing warranty excludes any errors caused by Client Infrastructure changes made by Client or any Third-Party and any matters relating to changing user preferences, report or screen aesthetics, presentation standards, or validity of converted data. A SOW, Order or Setup Package Description may separately specify a warranty for Setup Packages or Professional Services thereunder, including time limits when claims must be made, which will control over any conflicting terms in this Section.

  - WE DO NOT WARRANT THAT THE SERVICES WILL BE PERFORMED ERROR-FREE OR UNINTERRUPTED, THAT WE WILL CORRECT ALL SERVICES ERRORS, OR THAT THE SERVICES WILL MEET YOUR REQUIREMENTS OR EXPECTATIONS. WE DO NOT PROVIDE A WARRANTY FOR ANY CUSTOM CONFIGURATION UNLESS OTHERWISE EXPRESSLY SPECIFIED IN A SOW. WE ARE NOT RESPONSIBLE FOR ANY ISSUES RELATED TO THE PERFORMANCE, OPERATION OR SECURITY OF THE SERVICES THAT ARISE FROM CLIENT DATA OR CLIENT OR THIRD PARTY CODE, MATERIALS OR SERVICES.

  - FOR ANY BREACH OF THE SERVICES WARRANTY, YOUR EXCLUSIVE REMEDY AND OUR ENTIRE LIABILITY SHALL BE THE CORRECTION OF THE DEFICIENT SERVICES THAT CAUSED THE BREACH OF WARRANTY, OR, IF WE CANNOT SUBSTANTIALLY CORRECT THE DEFICIENCY IN A COMMERCIALLY REASONABLE MANNER, YOU MAY END THE DEFICIENT SERVICES AND WE WILL REFUND TO YOU THE FEES FOR THE TERMINATED SERVICES THAT YOU PRE-PAID TO US FOR THE PERIOD FOLLOWING THE EFFECTIVE DATE OF TERMINATION.

  - TO THE EXTENT NOT PROHIBITED BY LAW, THESE WARRANTIES ARE EXCLUSIVE AND THERE ARE NO OTHER EXPRESS OR IMPLIED WARRANTIES OR CONDITIONS INCLUDING FOR SOFTWARE, HARDWARE, SYSTEMS, NETWORKS OR ENVIRONMENTS OR FOR MERCHANTABILITY, SATISFACTORY QUALITY AND FITNESS FOR A PARTICULAR PURPOSE.

- INDEMNIFICATION

  - Intellectual Property Indemnities.

    - If a third party claims that any information, design, specification, instruction, software, service, data, hardware, or material (collectively, “Material”) furnished by one party (“Provider”) infringes the third party’s Intellectual Property Rights, the Provider will, at its sole cost and expense, defend the other party (“Recipient”) against the claim and indemnify the Recipient from any resulting damages, liabilities, costs, and expenses awarded by a court or agreed to in a settlement by the Provider, if the Recipient notifies the Provider promptly in writing of the claim, gives the Provider sole control of the defense and any settlement negotiations, and provides the Provider with the reasonable information, authority, and assistance needed to defend or settle the claim.

    - If the Provider believes a claim is likely, or if the Material is held to infringe, the Provider may, at its option and expense: (1) modify the Material to be non-infringing while preserving its utility; (2) obtain a license for continued use; or (3) if these alternatives are not commercially reasonable, terminate the license for the infringing Material and refund any unused, prepaid fees paid for such Material. If such return materially affects CanAm’s ability to meet obligations under the relevant Order, then CanAm may, upon 30 days prior written notice, terminate the Order.

    - The Provider will not indemnify the Recipient if the Recipient or a third party (1) alters the Material or uses it outside the scope of use identified in the Provider’s documentation or the usage rights granted by Provider, or (2) uses a version of the Material which has been superseded, if the infringement claim could have been avoided by using an unaltered current version of the Material which was made available to the Recipient. The Provider will not indemnify the Recipient to the extent that an infringement claim is based upon any Material not furnished by the Provider, the combination of Material with Third-Party materials, or any changes to Materials made by the Provider according to the specifications or instructions of the Recipient. CanAm will not indemnify Client whatsoever for any Third-Party software or hardware products.

- LIMITATIONS OF LIABILITY AND INDEMNITY

  - CANAM’S MAXIMUM TOTAL LIABILITY ARISING OUT OF OR RELATING TO THIS AGREEMENT, WHETHER IN CONTRACT, TORT OR OTHERWISE, SHALL LIMITED TO THE AGGREGATE OF THE AMOUNTS ACTUALLY PAID TO CANAM FOR SERVICES UNDER THE ORDER GIVING RISE TO THE LIABILITY IN THE SIX-MONTH PERIOD PRIOR TO THE EVENT GIVING RISE TO THE CLAIM.

  - UNDER NO CIRCUMSTANCES WHATSOEVER WILL CANAM BE LIABLE FOR ANY INCIDENTAL, INDIRECT, EXEMPLARY, SPECIAL OR CONSEQUENTIAL DAMAGES OF ANY NATURE OR KIND, OR ANY LOSS REVENUE, PROFITS, SALES, DATA, DATA USE, GOODWILL, OR REPUTATION, REGARDLESS OF THE FORM OF ACTION, WHETHER IN CONTRACT, TORT (INCLUDING NEGLIGENCE), STRICT PRODUCT LIABILITY OR OTHERWISE, EVEN IN THE EVENT THAT CANAM HAS BEEN ADVISED OF THE POSSIBILITY OF SUCH DAMAGES.

- TERM AND TERMINATION

  - This Agreement will remain in effect from the Effective Date until twelve months after termination or expiration of the last remaining Order hereunder, or, if earlier, until terminated by either party upon written notice to the other party (the “Term”). Following termination, this Agreement will continue to govern all Orders entered into during the Term for the duration of the applicable Order.

  - CanAm may suspend access to, or use of, the Services if we believe that (a) there is a significant threat to the functionality, security, integrity, or availability of the Services or any content, data, or applications in the Services; (b) you or your Users are accessing or using the Services to commit an illegal act; or (c) there is a violation of the Acceptable Use Policy. When reasonably practicable and lawfully permitted, we will provide you with advance notice of any such suspension. We will use reasonable efforts to re-establish the Services promptly after we determine that the issue causing the suspension has been resolved. During any suspension period, we will make Client Data (as it existed on the suspension date) available to you. Any suspension under this paragraph shall not excuse you from your obligation to make payments under this Agreement.

  - If CanAm or Client breaches a material term of this Agreement or any Order and fails to correct the breach within 30 days of written specification of the breach, then the breaching party is in default and the non-breaching party may terminate the Order under which the breach occurred. If CanAm terminates the Order as specified in the preceding sentence, Client must pay within 30 days all amounts that have accrued prior to such termination, as well as all sums remaining unpaid for the Services under such Order plus related taxes and expenses. Except for nonpayment of fees, the nonbreaching party may agree in its sole discretion to extend the 30 day period for so long as the breaching party continues reasonable efforts to cure the breach. You agree that if you are in default under this Agreement, you may not use those Services ordered. If Client terminates this Agreement or an Order, CanAm will refund a pro-rated portion of the Annual Software as a Service Fee to Client, based on the number of full or partial calendar months of service provided under the Agreement since the last annual renewal date and any unused, prepaid fees for Setup Packages or Professional Services.

  - During the term of this Agreement, if funds are not appropriated for the payment of Client’s obligations hereunder, Client may terminate the applicable Order with 30 days advance written notice, effective on the last day for which an appropriation has been made.

  - Client will be provided access to retrieve Client Data in accordance with the applicable Service Specifications.

  - Provisions that survive termination or expiration of this Agreement are those relating to limitation of liability, indemnification, payment, and others which by their nature are intended to survive.

- SERVICE MONITORING, ANALYSES AND CANAM SOFTWARE

  - We continuously monitor the Services to facilitate operation of the Services; to help resolve your service requests; to detect and address threats to the functionality, security, integrity, and availability of the Services as well as any content, data, or applications in the Services; and to detect and address illegal acts or violations of the Acceptable Use Policy. We may access and use Client Data residing in the Services, for such purposes. We may also monitor the Services and access Client Data as reasonably necessary to help improve the Services we provide to you, help us address deficiencies you may experience in the Services, and for license management purposes.

  - We may (a) compile statistical and other information related to the performance, operation and use of the Services, and (b) use data from the Services in aggregated form for security and operations management, to create statistical analyses, and for research and development purposes (clauses (a) and (b) are collectively referred to as “Service Analyses”). We may make Service Analyses publicly available; however, Service Analyses will not incorporate Client Data or Confidential Information in a form that could serve to identify Client or any individual. We retain all intellectual property rights in Service Analyses.

  - We may provide you with online access to download certain CanAm software for use with the Services (specifically, any software agent, application, or tool CanAm makes available to you to download for purposes of using the Services). If we license CanAm software to you and do not specify separate terms for such software, then such CanAm software is provided as part of the Services and you have the non-exclusive, worldwide, limited right to use such CanAm software, subject to the terms of this Agreement and your Order, solely to facilitate your use of the Services. You may allow your Users to use the CanAm software for this purpose, and you are responsible for their compliance with the license terms. Your right to use CanAm software will terminate upon the earlier of our notice (by web posting or otherwise) or the end of the Services associated with the CanAm software. If CanAm software is licensed to you under separate third party terms, then your use of such software is governed by the separate third party terms.

- EXPORT

  - Export laws and regulations of the United States and any other relevant local export laws and regulations apply to the Services. Such export laws govern use of the Services (including technical data) and any Services deliverables provided under this Agreement, and You and we each agree to comply with all such export laws and regulations (including “deemed export” and “deemed re-export” regulations). Client agrees that no data, information, software programs and/or materials resulting from Services (or direct product thereof) will be exported, directly or indirectly, in violation of these laws, or will be used for any purpose prohibited by these laws including, without limitation, nuclear, chemical, or biological weapons proliferation, or development of missile technology.

  - Client acknowledges that the Services are designed with capabilities for you and your Users to access the Services without regard to geographic location and to transfer or otherwise move Client Data between the Services and other locations such as User workstations. You are solely responsible for the authorization and management of User accounts across geographic locations, as well as export control and geographic transfer of Client Data.

- DISPUTES

  - CanAm and Client will both separately and jointly use diligent efforts to establish positive and ongoing communications both within and between their respective organizations. Key personnel within CanAm and Client will communicate regularly in order to review the status and priorities for the provision of services by CanAm and Client.

  - In the event of any dispute arising between CanAm and Client with respect to their rights and obligations under this Agreement, the Party feeling itself aggrieved will notify the other Party of the substance in writing of such grievance. Both parties agree to work in good faith and make all reasonable efforts to resolve the dispute, including, if necessary, escalating the dispute to:

    - First level: the Project Manager of CanAm and the Project Manager for Client; and

    - Second level: the President/CEO of CanAm and the Chief Executive for Client.

  - In the event the grievance cannot be resolved to the mutual satisfaction of the parties within 30 calendar days, it shall be finally resolved by binding arbitration through the platform provided by New Era ADR, Inc. (https://app.neweraadr.com/) (the “New Era Platform”) in accordance with its rules and procedures for Virtual Expedited Arbitrations, by a professional Neutral with relevant experience (the “Neutral”).  The Neutral shall be chosen in accordance with the rules and procedures of the New Era Platform. The parties will bear costs as provided for under this Agreement or, if silent, in accordance with the rules and procedures of the New Era Platform. The prevailing party may be entitled to receive reimbursement of its reasonable expenses (including reasonable attorneys’ fees and all other expenses) incurred in connection therewith, at the Neutral’s discretion. Judgment on the arbitration award may be entered in any court having jurisdiction.

  - A party shall initiate an arbitration through New Era ADR at https://app.neweraadr.com. The contact information for CanAm shall be legal@canamtechnologies.com and for Client it will be the last known email address on CanAm records.

  - Disputes relating to CanAm’s Intellectual Property Rights shall not be subject to arbitration and may be resolved in any court of competent jurisdiction as specified in Section 20, below.

- RELATIONSHIP OF THE PARTIES

  - Each of the Parties is an independent contractor. Nothing herein shall be construed to place the Parties in a relationship of principal and agent, partners, or joint venturers, and neither Party shall have the power to obligate or bind the other Party in any manner whatsoever.

- ASSIGNMENT AND SUCCESSION

  - This Agreement, including all of its rights and obligations created hereunder, shall not be assigned or delegated without the prior written consent of the other party (not to be unreasonably withheld) except in connection with a sale of all or substantially all of a Party’s assets or business. Subject to the foregoing, this Agreement shall be binding upon and shall inure to the benefit of the Parties and their respective successors and assigns.

- NON SOLICITATION

  - Client agrees that for the duration of this Agreement, and for a period of one year from the date of termination of this Agreement (or the date of termination of the final Order if that date is later), it will not directly or indirectly solicit, induce for employment, offer to hire, or contract the services of any CanAm employee, contractor, or agent directly related to the provision of services hereunder. Notwithstanding the foregoing, this restriction shall not apply to the hiring of any individual who responds to a general public “help wanted” solicitation or job posting by Client without inducement or solicitation from Client.

- FORCE MAJEURE

  - Neither Party shall be responsible for failure or delay of performance if caused by: an act of war, hostility, or sabotage; act of God; pandemic; electrical, internet, or telecommunication outage that is not caused by the obligated Party; government restrictions (including the denial or cancelation of any export, import or other license); or other event outside the reasonable control of the obligated Party. Each Party will use reasonable efforts to mitigate the effect of a force majeure event. If such event continues for more than 30 days, either Party may cancel unperformed Services and affected Orders upon written notice. This Section does not excuse either Party’s obligation to take reasonable steps to follow its normal disaster recovery procedures or Client’s obligation to pay for the Services.

- INSURANCE

  - CanAm shall, at its own expense and without limiting liabilities under this Agreement, insure its operations under a contract of General Liability Insurance in an amount of not less than $1,000,000 inclusive per occurrence, insuring against bodily injury, personal injury and property damage including loss of use thereof, Cyber Liability Insurance in an amount of not less than $1,000,000 inclusive per occurrence, and such other insurance as CanAm deems necessary in its sole discretion, to provide standard protections of its business.

  - CanAm shall provide Client with acceptable evidence of insurance upon request.

- NOTICES

  - Any notice required under this Agreement shall be provided to the other party in writing. If Client has a legal dispute with CanAm or if Client wishes to provide a notice under the Indemnification Section of this Agreement, or if Client becomes subject to insolvency or other similar legal proceedings, Client will promptly send written notice to: 8744 Kendrick Castillo Way, Suite 530 Highlands Ranch CO 80129, Attention: Legal Department.

  - CanAm may give notices applicable to our client-base by means of a general notice on the Teller portal for the Services, and notices specific to Client by electronic mail to Client’s e-mail address on record in our account information or by written communication sent by first class mail or pre-paid post to Client’s address on record in our account information.

- GOVERNING LAW

  - This Agreement and all disputes arising out of relating hereto will be governed by the laws of the State of Wisconsin. The parties irrevocably submit to the jurisdiction and venue of the courts of the State of Wisconsin in connection with any such dispute.

- MISCELLANEOUS

  - If any term of this Agreement is found to be invalid or unenforceable, the remaining provisions will remain effective and such term shall be replaced with another term consistent with the purpose and intent of this Agreement.

  - Unless otherwise noted, all reference to payment amounts in this Agreement are in U.S. dollars.

  - Except for actions for nonpayment or breach of CanAm’s proprietary rights, no action, regardless of form, arising out of or relating to this Agreement may be brought by either party more than two years after the cause of action has accrued.

  - Prior to entering into an Order governed by this Agreement, Client is solely responsible for determining whether the Services meet Client’s technical, business, or regulatory requirements. CanAm will cooperate with Client’s efforts to determine whether use of the standard Services is consistent with those requirements. Additional fees may apply to any additional work performed by CanAm or changes to the Services. You remain solely responsible for your regulatory compliance in connection with your use of the Services.

  - This Agreement may be executed in two or more counterparts, by facsimile or otherwise, each of which is an original, and all of which together constitute one and the same instrument, notwithstanding that all parties are not signatories to the same counterpart.

  - This Agreement, your Orders, SOWs and any associated schedules, exhibits or other documents referenced therein constitute the entire agreement of the Parties with regard to the matters herein, and supersede all other prior written or oral agreements, representations, and other communications between the Parties. All terms of any order acknowledgement, purchase order or other document provided by Client, including but not limited to, any pre-printed terms thereon and any terms that are inconsistent, add to, or conflict with this Agreement, shall be null and void and of no legal force or effect. In the event of any inconsistencies between the terms of your Order and the Agreement, your Order shall take precedence. This Agreement and your Orders hereunder may not be modified, and the rights and restrictions may not be altered or waived except in a writing signed or accepted online by authorized representatives of Client and of CanAm; however, CanAm may update the Service Descriptions, including by providing notice of updated Service Descriptions. No third party beneficiary relationships are created by this Agreement. No failure or delay on the part of either Party to exercise any right or remedy hereunder will operate as a waiver of such right or remedy.

Can/Am Technologies, Inc.	Brown County, WI

________________________________		_____________________________

Signature					Signature

_________________________________		_____________________________

Name						Name

_________________________________		_____________________________

Title						Title

_________________________________		_____________________________

Date						Date

Annex 1

Definitions

  - “Annual Software as a Service Fee” means the annual fee payable by Client for the use of Teller SaaS Services, including Teller hosting and support services, Updates, and other SaaS Services provided by CanAm under this Agreement.

  - “Client Data” means all data, text, images and other content and material, in any format, provided by Client or its Users that is stored in, or run on or through, the SaaS Services. Services provided under this Agreement, including CanAm provided software, products, and services, and associated Intellectual Property, and all derivative works thereof, do not fall within the meaning of Client Data.

  - “Confidential Information” the meaning set out in Section 6 of this Agreement.

  - “Configurations” means all work required to configure Teller to reflect the business rules, workflow, security, and data requirements of Client. Configurations include any system settings definitions, layout configuration, custom reports, and custom code developed for Client.

  - “Client Infrastructure” means any Client owned, leased, or licensed information technology hardware and/or software other than the SaaS Services that is required by Client to perform business functions. This hardware and/or software can provide the infrastructure needed to perform these functions or can also be used as a gateway to an external, non-client owned, infrastructure that provides the necessary business functions.

  - “Deliverables” means the deliverables, documentation and defined milestone objectives set forth in a Package Description, Statement of Work or other work order for Setup Packages or Professional Services. For greater certainty, Deliverables shall not include any Third-Party Software or related documentation licensed directly to Client from a Third-Party, or any modifications or enhancements thereto or derivatives thereof.

  - “Enhancement” means any work requested by Client to alter existing features, or to add any new features or functions to the SaaS Services.

  - “Intellectual Property” means all proprietary rights and materials, including patents, copyrights, trademarks, service marks, trade secrets, know-how, database rights and other such rights.

  - “Interface” means a connection between the SaaS Services and Third Party Software or hardware used to deliver a unified end user experience.

  - Your “Orders” means order forms or work orders provided by CanAm that reference this Agreement and not any Client-provided purchase order or terms.

  - “Package Descriptions” describe and govern the delivery of Setup Packages and include matters such as scope of work, Deliverables, timing and delivery criteria.

  - “Parties” means CanAm and Client.

  - “Professional Services” means the ad hoc professional services (i.e. services other than Setup Packages) to be provided by CanAm pursuant to a Statement of Work, Order, or other written request under this Agreement, such as custom development and any other consulting activity that is not included in a Setup Package. Professional Services exclude all SaaS Services.

  - “SaaS Services” means the software-as-a-service offering Client orders under this Agreement, including without limitation, Teller, as described in the applicable Service Descriptions. SaaS Services exclude all Setup Packages and Professional Services.

  - “Services” means the SaaS Services, Setup Packages and Professional Services.

  - “Service Descriptions” describe and govern the SaaS Services and include matters such as support services, hosting requirements and security obligations, and are further explained in Section 2.3.

  - “Setup Packages” means pre-configured services packages with standardized scope, Deliverables, delivery criteria and other attributes, as set forth in the applicable Package Descriptions.  Package Descriptions are defined by CanAm and delivered on a fixed-price basis.  Setup Packages may be available for items such as Configurations, report development, training, extended warranty, and other standardized non-SaaS offerings.

  - “Specifications” means the requirements of the Deliverables as set forth in a Package Description, Statement of Work or order for Professional Services.

  - “Statement of Work (SOW)” means a CanAm document that describes the Setup Packages Ordered or Professional Services to be provided by CanAm (including its subcontractors if applicable) to Client under this Agreement.

  - “Teller” means the enterprise Point of Sale system that manages revenue intake from cashiering to balancing and reconciliation workflows in a single integrated database that is provided as part of the SaaS Services. Teller includes related reports and documentation.

  - “Third-Party” means a person, corporation, organization, or entity other than Client or CanAm.

  - “Third-Party Software” means any identifiable product embedded in, linked to, or used in conjunction with Teller software, but to which the proprietary rights belong to an independent Third-Party.

  - “Updates” means updates to Teller issued by CanAm and made generally available for Teller Clients as part of the standard Teller subscription.

  - “Users” means those employees, contractors, and end users, as applicable, authorized by you or on your behalf to use the Services in accordance with this Agreement and your Order.

  - “Usage Period” means the period for which Client is provided a license to use the applicable SaaS Services, as described in Client’s Order.

| Client |  |  |  |  |  | Invoice Address (if different) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Business Address |  |  |  |  |  | Invoice Email (if different) |  |  |  |
| Email Address |  |  |  |  |  | Order Effective Date |  |  |  |
| Phone Number |  |  |  |  |  | SaaS Agreement Effective Date |  |  |  |
| Product Licensed | Description |  | Unit Price |  | Quantity |  | Services Period (Months) | Monthly Base Amount |  |
| Teller SaaS Services |  |  |  |  |  |  |  |  |  |
| Teller Standard License |  |  |  |  | 1 |  | 12 |  |  |
| Included Named Users | Included with Teller Standard License |  | - |  | 5 |  | 12 | - |  |
| Additional Named Users | Additional Named Users Licensed |  |  |  |  |  | 12 |  |  |
| Business System Interfaces |  |  |  |  |  |  | 12 |  |  |
| End of Day Payment Import Interfaces |  |  |  |  |  |  | 12 |  |  |
| Image Cash Letter License |  |  |  |  |  |  | 12 |  |  |
| Check Recognition License |  |  |  |  |  |  | 12 |  |  |
| Revenue Submission |  |  |  |  |  |  | 12 |  |  |
| Teller Online |  |  |  |  |  |  | 12 |  |  |
| Teller Payments |  |  |  |  | 1 |  | 12 | - |  |
| Monthly Total |  |  |  |  |  |  |  |  |  |
| Annual Total SaaS Fees (Year 1) |  |  |  |  |  |  |  |  |  |
|  |  | Statement of Work Fees (Setup Packages and Professional Services) |  |  |  |  |  |  |  |
| Variable Rate Items |  |  |  |  |  |  |  |  |  |
| Travel |  |  |  |  |  |  |  |  |  |
| Hardware |  |  |  |  |  |  |  |  |  |
| Contingency |  |  |  |  |  |  |  |  |  |
| Total Year 1 SaaS and Initial Implementation |  |  |  |  |  |  |  |  |  |
| Annual SaaS Fees (Year 2)* |  |  |  |  |  |  |  |  |  |
| Annual SaaS Fees (Year 3)* |  |  |  |  |  |  |  |  |  |
| Annual SaaS Fees (Year 4)* |  |  |  |  |  |  |  |  |  |
| Annual SaaS Fees (Year 5)* |  |  |  |  |  |  |  |  |  |
| Total Contracted Amount |  |  |  |  |  |  |  |  |  |

*See Exhibit A for renewal pricing details

| Additional Items |  |
| --- | --- |

This order form is between Can/Am Technologies Inc. (“CanAm”) and the Client listed above (“Client” or “You”).  You agree to license the SaaS Services and to order the Setup Packages or Professional Services listed above, and we agree to provide the Services listed above.  This order is subject to acceptance by us, the confirmation of which will be promptly communicated to you in writing.  This order is subject to the terms of your Teller Software as a Service Agreement with CanAm.

- Teller Software-as-a-Service.  You are licensing the Teller SaaS Services listed above for an initial period of one year from the Order Effective Date.  Your order will be renewed annually thereafter upon payment by you of the Annual Software as a Service Fee within thirty (30) days of receipt of the renewal invoice, unless otherwise revised or terminated under the provisions of the Agreement or this order (the “Usage Period”). Each annual renewal invoice will be issued thirty (30) days prior to renewal.  The first year of the Teller Software as a Service Fee is payable upon execution of this order.  Annual fees for renewal orders are listed in Exhibit A.  You may subsequently add licenses and users throughout the Term for an additional price as set forth above. The price for each added license and/or user will be pro-rated to the annual renewal date, itemized accordingly in an invoice, and thereafter included in the next renewal. If you exceed the licensed quantity specified above, you must purchase additional licenses. The Annual Software as a Service Fee does not include Setup Packages (e.g. for Configurations) or Professional Services.

- Service Descriptions.  The Service Descriptions for the Teller Software-as-a-Service Products you have ordered are attached to this order as Exhibit B.  These include the Teller Support Policies and the Teller SaaS Delivery Policies.

- Setup Packages/Statement of Work.  CanAm may provide Setup Packages you have ordered either under a Statement of Work or otherwise.  If a relevant Setup Package is unavailable, CanAm may provide professional services for the time and materials hourly rate set forth in Exhibit A.  In connection with this order, Can/Am and you are entering into the Statement of Work attached to this order as Exhibit C.  You agree to pay the fees set forth in the SOW on the timelines set forth therein.  Any Setup Packages or Professional Services in excess of those in the SOW will be subject to the parties executing a separate Setup Package order or SOW change order or to Client paying additional fees, at the rates set forth above.

- Teller Payments.

  - To order Teller Payments you must enter into a merchant agreement and other designated agreements with the Payment Provider described in the Service Descriptions (collectively the “Merchant Agreement) and comply with all requirements thereof.  The Merchant Agreement is directly between you and the Payment Provider, who is solely responsible for providing the services described therein.  You agree that we may provide information you give us to Payment Provider for purposes of initiating, providing and monitoring the Services. You are responsible for obtaining all rights related to Client Data required by CanAm or the Payment Provider to perform the Services. Payment Provider may suspend your access to payment processing services under the Merchant Agreement (e.g., for elevated chargebacks), in which case your access to related Services will also be suspended.

  - To the extent not prohibited by applicable law, you will indemnify and defend CanAm and hold CanAm harmless from any and all losses, liabilities, damages and expenses arising from (1) your violation of this Section 4, the Merchant Agreement or the Card Organization Rules, (2) your negligence, willful misconduct, violation of law or submission of fraudulent transactions in connection with payment transactions or otherwise arising from your relationship with Cardholders, (3) any third party indemnifications we are obligated to make as a result of your actions relating to the Merchant Agreement or this Addendum (including indemnification of any Card Organization or related organization), (4) your use or disclosure of Cardholder information or other customer information obtained in connection with your use of the Services, or (5) your failure to secure any account credentials, your systems that connect to CanAm or Payment Provider systems or Client Data in your systems.

  - For purposes of this Section 4, the following terms are defined as follows:

    - Card means a credit or debit card bearing a valid Mark of any Card Organization.

    - Cardholder means the person or entity whose name is embossed on a Card and any authorized user of such Card.

    - Card Organization means any entity formed to administer and promote Cards, including Mastercard Worldwide (Mastercard), Visa U.S.A., Inc. (Visa), DFS Services LLC (Discover Network), PayPal, Inc. (PayPal), American Express Travel Related Services Company, Inc. (American Express) and any applicable debit networks.

    - Card Organization Rules means the rules, regulations, releases, interpretations (whether contractual or otherwise) imposed or adopted by any Card Organization and related authorities, including the PCI Security Standards Counsel, LLC and the National Automated Clearing House Association (including, with respect to EBTs, the Quest Operating Rules).

    - Marks means names, logos, emblems, brands, service marks, trademarks, trade names, tag lines or other proprietary designations.

Exhibit A

Teller Ad Hoc Professional Services*

All rates are in US dollars and exclude any applicable taxes.

| Service | Rate |
| --- | --- |
| Professional Services Hours | $230/hr |

* After year one, Annual Fees and the Professional Services Hourly rate will be subject to an annual increase equal to 4% annually.

Exhibit B

SaaS Service Descriptions

Teller Standard License Package:

●	Production environment of Teller

●	Test environment of Teller

●	The number of initial user licenses described in your order are included as part of the Standard License Package, and you may order additional users for additional fees

●	Credit Processing Interface

●	Unlimited read-only users

●	Teller Standard Support

Environments - The production environment is designed for official business use rather than for testing or development.  The test environment is designed for CanAm to provide testing and training capability for you.

Users - If you have licensed Teller on a Named User basis, you require one licensed user for each individual who has access to the Teller production environment. A Named User may access the Teller production environment from any workstation on Client's network or intranet, or via the Internet. If you have licensed Teller on a Concurrent User basis, you are permitted to have an unlimited number of registered users, with the number of users who are logged on at the same time to the Teller production environment equal to your number of user licenses ordered.  Read-only users are users that may view data and reports but not change data or complete workflow steps.

Business System Interfaces:

We will provide you the number of Interfaces permitted by your Order Form to exchange information between your Teller production environment and third-party software designated in your Order Form.  Interfaces are typically designed to exchange information bi-directionally in real time (e.g., via API) between your Teller production or test environment and the third-party software.  If specified in your Order From, we can implement some Interfaces as a non-real-time file sync to send and receive files between Teller and specific third-party software.  If you wish to change the type or parameters of an Interface (for example, changing real-time versus file-based sync or changing the third-party software to which an Interface connects) CanAm may require you to place an additional order for additional charges.  You must assist CanAm in obtaining the necessary technical information (e.g. API requirements) and credentials necessary for Teller to connect to your infrastructure and the third-party software.

Payment Import Interfaces:

We will provide you with a batch import capability to either automatically or manually import into your Teller production environment specified transactions contained in a batch file from a specific location or file server on a specific cadence (typically at the end of each business day), as described in your Order Form.  You must provide the file in a mutually agreed format and assist CanAm in obtaining all infrastructure and credentials to allow Teller to retrieve the batch file.  Manual imports must be initiated by your Users.

Check Recognition License:

CanAm will provide you with the ability to capture physical check images submitted through CanAm approved hardware identified in your Order Form that you have acquired from CanAm or a third party and submit them to your Teller production environment.  Hardware is not included, but may be ordered from CanAm.  Teller will store the check images during the services period specified in your Order Form.  You are permitted up to the number of scans per contract year set forth in your Order Form.  A “scan” is a single image capture submitted from the hardware to Teller.  If you exceed the number of scans set forth in your Order Form, CanAm may require you to place an order for the tier providing the increased number of scans.

Image Cash Letter License:

CanAm will provide to your bank a daily bulk file containing all check images submitted to your Teller production environment during the applicable day.  Your bank will be identified in your Order Form.  You must order Teller Check Recognition in order to use Teller Image Cash Letter.  If you wish to change the bank designated to receive the Image Cash Letter, CanAm may require you to place an additional order for setup services.

Revenue Submission

CanAm will provide a web-based portal for departments of your organization to submit revenue information to your Teller production environment for the number of departments specified in your Order Form.  The Revenue Submission portal is a streamlined transaction entry portal rather than full direct access to Teller, providing unlimited Users from configured departments that do not count against the Named or Concurrent Users for your Teller production environment.  Revenue Submission is typically used by departments who submit low volumes of transactions.  If you wish to add new departments beyond the number specified in your Order Form, CanAm may require you to place an order for the tier providing the increased number of departments.

Teller Online

CanAm will provide the Teller Online customer web portal for your end users such as taxpayers, citizens and other customers to submit payments directly through the portal.  The Teller Online tier of service you have ordered includes a maximum number of submitted payments in each annual period during the Services Period specified in your Order Form.  A “payment” means any time a user submits a payment of one or more outstanding amounts through Teller Online in a single submission.  If you exceed the quantity of submitted payments you have ordered, CanAm may require you to place an order for the Teller Online service tier providing the increased number of payments.

The web portal is configurable by you to support the payments available in your Teller production environment and to have a similar look and feel to your organization’s existing web presence.  You must provide the content for the portal.  Content development is not included.

Teller Payments

CanAm will provide processing of payments via credit card, debit card and ACH, integrated into Teller, using the services of First Data Merchant Services, LLC and certain of its affiliates or another processor designated by CanAm from time to time (“Payment Provider”). Payment processing is for customer payments via Teller Online, as well as in person payments using payment terminal equipment provided by Payment Provider and integrated with your Teller production environment. To order Teller Payments you must provide information required by the Payment Provider and enter into a merchant agreement and other designated agreements with the Payment Provider.  Support and training for Teller Payments may be provided by CanAm or the Payment Provider.

TELLER SUPPORT POLICY

Teller Support

Scope of Support:  CanAm provides unlimited technical support to Client’s Teller first line support personnel for Teller and licensed Teller Plugins, including resolution of defects at no charge. A “defect” means a program error that causes Teller to crash or produces incorrect results in the intended operation of Teller as delivered to Client (but does not include changing user preferences, report or screen aesthetics, presentation standards, or validity of converted data).  Standard Support does NOT include support for third-party software, hardware, or configurations not developed by CanAm or issues caused by them, including operating system software, Microsoft Office products, scanners, printers, and credit terminals.  If Client requests support for matters not covered by Standard Support, additional fees for relevant Setup Packages or Professional Services may apply.  CanAm will not charge Client until demonstrating that the problem is not related to a Teller defect and Client has authorized the work.

Client Responsibilities:  Client is responsible for the following tasks:

- Infrastructure Support – managing the local Internet Service Provider (ISP) providing Client its internet connection and/or its wireless service; managing its own networks; managing all desktop and mobile hardware for Client staff and implementing its own security policies and procedures

- First line Teller support - providing first-line Teller support to Client staff. First-line Teller Client support is responsible for researching issues and assessing if they are the result of a Teller Defect. Client will identify specific representatives from Client staff entitled to submit Teller support requests.

- Future updates – Occasionally a future Update to Teller may require an update / replacement to specific client software or hardware required for Teller operation, for example ensuring that a supported, secure browser is used, or to replace hardware no longer supported by the manufacturer. CanAm will provide Client with reasonable notification of future Updates of Teller that require Client software or hardware changes to function properly. Client will be responsible to fund, acquire, install, and maintain such different or additional equipment and/or software.

- Assistance - You must provide all information and access to your systems we reasonably request to assist us in helping with your request.

Support Process:  The Teller support web site will be available 24 x 7 for submitting Client support requests. The Teller support desk will be staffed from 6:00 a.m. to 6:00 p.m. Mountain Time, Monday to Friday, excluding CanAm published  holidays. When Client submits a support request through the Teller support web site during normal support hours, CanAm and Client will categorize, and CanAm will escalate as appropriate, the support request according to the following criteria. To ensure the listed Response Time, Client must call the provided Teller support toll-free number to report or confirm Critical and High priority issues. Client must provide a reasonably detailed description of the issue as well as a telephone number and/or email address to respond to your request.

| Severity | Definition | Response Time | Resolution Time |
| --- | --- | --- | --- |
| Critical | Client site is down. Major impact to operations of Client site. | < 15 minutes | Immediate and ongoing effort, with daily reporting to Client as necessary until a work-around or fix has been provided. |
| High | Major impairment of at least one important function at Client site. Operations at Client site are impacted. All important Client functions are working albeit with extra work. | < 1 hour | Proceed with fix as high priority work with reporting to Client as necessary until a work-around or fix has been provided. |
| Medium | Client Operations not significantly impacted. One or more minor Client functions not working. Major usability irritations impacting many staff at Client. | < 4 hours | Proceed with fix as medium priority work, according to schedule set by CanAm. |
| Low | Minor usability irritations. Work-around exists. | < 2 business days | Proceed with fix as low priority work, according to schedule set by CanAm |

Unless otherwise specified, Teller product warranty and support activities will be conducted at and deployed remotely. Travel and living expenses to provide on-site services deemed by CanAm at its sole discretion as required to repair a Teller Defect will not be charged to Client. Client must provide a safe and healthful workspace for all Can/Am personnel performing services at a Client site (e.g., a workspace that is free from recognized hazards that are causing, or likely to cause, death or serious physical harm, a workspace that has proper ventilation, etc.).  While onsite, Can/Am personnel will use reasonable efforts to comply with Client’s security or safety processes and procedures that are provided to CanAm in writing.

Teller Support - Additional Services Available

Client may order additional Teller support from CanAm beyond Teller Standard Support.  Examples include:

Extended hours of On Call Support – CanAm can provide support outside of Standard Support working hours.

First Line Teller Support – CanAm can provide resources to provide Level 1 Teller Support rather than requiring Client personnel to handle Level 1 Teller Support.

Teller SaaS Delivery Policies

Scope of Services:

CanAm is committed to providing secure, reliable and dedicated SaaS Services to Client. All SaaS services will be provisioned from data centers located within the United States for U.S. clients and data centers located within Canada for Canadian clients.  CanAm currently contracts with Amazon AWS hosting Teller, but reserves the right to change hosting providers to an alternate service providing comparable functionality, and meeting the standards in this policy.  Each Teller environment is provided with the following:

| Service | Description |
| --- | --- |
| Data and Service Redundancy | Redundant storage across multiple zones providing failover in the event of a catastrophic failure at the primary hosting site. |
| Security | CanAm uses implements physical, technical and organizational controls designed to secure Teller, including patch management processes and security audits, applying Third-Party critical updates in a timely manner following Third-Party vendor notification, utilizing and updating anti-virus protection on appropriate systems, implementing access controls, utilizing defined change management processes, utilizing data encryption in transit and at rest, and monitoring and incident response procedures and technologies. |
| Teller Software Updates | CanAm will provide periodic Updates to the Teller software which are made generally available during the services period. |
| Data Backups | Full backups will be performed on a regular basis to seek to secure Client data against loss. |

Availability of Services:

Teller is designed to be available 24 x 7 x 365 (except for Scheduled Maintenance or unscheduled Emergency Outages as defined below).  Teller’s target availability during Business Hours is 99.9% or better each calendar month (“Target Availability”).

- “Business Hours” are 6:00 am – 6:00 pm Monday through Friday Mountain Time, excluding published CanAm holidays.

- “Available” means there is no problem with Teller that prevents your ability to connect to your production environment of Teller

- “Unavailable” means there is a problem with Teller that prevents your ability to connect to your production environment of Teller

If CanAm fails to achieve the  Target Availability in any given calendar month, and such failure is not due to excluded causes listed below, client may claim a credit towards future SaaS Service Fees in accordance with the following schedule:

| Teller Production Environment Availability During Business Hours | Credit Percentage (of monthly fee) |
| --- | --- |
| 99.9% to 100% | 0% |
| 98.0% to 99.8% | 2.5% |
| 97.0% to 97.9% | 5% |
| 95.0% to 96.9% | 7.5% |
| 90.0% to 95.0% | 25% |
| Below 90.0% | 100% |

CanAm will provide monthly availability reports identifying any periods of unavailability. Availability percentage will be calculated as: (((Total Business Hours in Month x 60) - Minutes of Qualified Downtime) / Total Business Hours in Month x 60) x 100. “Qualified Downtime” means periods during Business Hours when Client’s Teller production environment meets the definition of “Unavailable” as defined above, excluding all periods of unavailability excluded below. Minutes of Qualified Downtime will be calculated from the earlier of: (1) CanAm's automated monitoring detection, or (2) verified Client report with supporting documentation, until service restoration is confirmed by successful confirmation of availability by CanAm. Service credits duly claimed will be applied as account credits against the next renewal invoice following CanAm's validation of the credit claim. The total amount credited to Client for any given month will not exceed 100% of the monthly SaaS fees paid by Client for the affected services. Credits are Client's sole and exclusive remedy for availability failures and CanAm's entire liability for service unavailability.

Client must submit a written request (email acceptable) to claim any service level credits within thirty (30) days after the end of the affected month, which request must include the specific dates and times of the alleged unavailability and a description of the operational impact experienced by Client. CanAm will validate all credit requests through its monitoring systems and logs and will respond to Client within fifteen (15) business days of receipt of a complete request. Credits not requested within the thirty (30) day period will be forfeited, and CanAm's monitoring systems and logs shall be the authoritative record for determining system availability and calculating any applicable credits. This SLA applies only to the Teller production environment availability and does not cover: (i) test environment availability; (ii) performance or response times beyond those specified above; (iii) data integrity or backup/recovery services; (iv) third-party integrations or interfaces; or (v) any services not explicitly included in this SLA.

Client will not receive any credits under this Agreement in connection with any unavailability caused by, resulting from, or occurring during:

    - Scheduled Maintenance – Planned maintenance windows, critical security updates, Emergency Outages, or third-party infrastructure maintenance will not be considered downtime for SLA calculations. Regular maintenance will be scheduled outside Business Hours with at least 48 hours’ advance email notice to Client's designated technical contacts. Emergency Outages are defined as unavailability due to CanAm or hosting provider response to critical security vulnerabilities (including zero-day exploits), suspected data breaches, or immediate threats to system integrity. Emergency Outages may be performed immediately and CanAm will seek to provide reasonable advance notice, when feasible.

    - Client-Attributable Issues – Any issues arising from or related to: (i) Client's failure to follow documented procedures or system requirements; (ii) failure to provide or maintain Client’s equipment or use of unsupported software, hardware, or configurations; (iii) Client's network, internet connectivity, or computing environment problems or Internet outages (including ISP peering) that may make the SaaS Services appear inaccessible when others can still access it; (iv) Client's failure to install required updates or patches; (v) unauthorized modifications to Client's systems or software; (vi) Client-generated excessive system loads or improper use; (vii) denial of access to CanAm personnel when required for service delivery; or (viii) any acts, omissions, or negligence by Client, its employees, agents, or authorized users.

    - Emergency Outages - Unavailability of Teller due to Can/Am or hosting provider response to critical security vulnerability (such as a “Zero Day Vulnerability”) or potential data breach

    - Force Majeure – Events beyond CanAm's reasonable control as set forth in your Agreement with CanAm for SaaS Services.

Return of Client Data

During the Services period and for a period of 60 days thereafter, Client will be provided reasonable mechanisms to export Client Data either on a self-serve basis or through a support request.  Client data is provided in a non-proprietary format.  Following this period, Client Data will promptly be deleted or securely overwritten.

## Mythics Quote Format (Oracle Software)

THESE ORACLE CLOUD SERVICES PUBLIC SECTOR SUPPLEMENTAL TERMS AND CONDITIONS (“CLOUD STCS”) SHALL APPLY TO THE ORACLE CLOUD SERVICES THAT YOU ORDER FROM THE CONTRACT HOLDER (THE “CONTRACTOR”). THESE CLOUD STCS SHALL TAKE PRECEDENCE OVER ANY CONFLICTING TERMS IN ANY NON-ORACLE ORDER OR ORDERING DOCUMENTATION. THESE CLOUD STCS ARE CONSIDERED PART OF THE SCHEDULE OF SUPPLIES/SERVICES IN YOUR ORDER TO THE CONTRACTOR.

Definitions

“You” and “Your” refers to the ordering activity that has ordered Oracle Services from an authorized distributor (“Contractor”) under the Contract.

The term “Contract” refers to your contract or ordering document with the Contractor.

The term “Oracle Software” means any software agent, application or tool that Oracle makes available to You for download specifically for the purpose of facilitating Your access to, operation of, and/or use with, the Services.

The term “Program Documentation” refers to the user manuals, help windows, readme files for the Services and any Oracle Software. You may access the documentation online at http://oracle.com/contracts or such other address specified by Oracle.

The term “Service Specifications” means the following documents, as applicable to the Services under Your order: (a) the Cloud Hosting and Delivery Policies, the Program Documentation, the Oracle service descriptions, and the Data Processing Agreement described in these Cloud STCs; (b) Oracle’s privacy policies; and (c) any other Oracle documents that are referenced in or incorporated into Your order as required by the Contractor. The following do not apply to any non-Cloud Oracle service offerings acquired in Your order, such as professional services: the Cloud Hosting and Delivery Policies, Program Documentation, and the Data Processing Agreement. The following do not apply to any Oracle Software: the Cloud Hosting and Delivery Policies, Oracle service descriptions, and the Data Processing Agreement.

The term “Third Party Content” means all software, data, text, images, audio, video, photographs and other content and material, in any format, that are obtained or derived from third party sources outside of Oracle that You may access through, within, or in conjunction with Your use of, the Services. Examples of Third Party Content include data feeds from social network services, rss feeds from blog posts, Oracle data marketplaces and libraries, dictionaries, and marketing data. Third party content includes third-party sourced materials accessed or obtained by Your use of the Services or any Oracle-provided tools.

The term “Users” means for Services, those employees, contractors, and end users, as applicable, authorized by You or on Your behalf to use the Services in accordance with these Cloud STCs and Your order. For Services that are specifically designed to allow Your clients, agents, customers, suppliers, or other third parties to access the Services to interact with You, such third parties will be considered “Users” subject to the terms of these Cloud STCs and Your order.

The term “Your Content” means all software, data (including Personal Data as that term is defined in the Data Processing Agreement), text, images, audio, video, photographs, non-Oracle or third party applications, and other content and material, in any format, provided by You or any of Your Users that is stored in, or run on or through, the Services. Services under these Cloud STCs, Oracle Software, other Oracle products and services, and Oracle intellectual property, and all derivative works thereof, do not fall within the meaning of the term “Your Content”. Your content includes any Third Party Content that is brought by You into the Services, by Your use of the Services or any Oracle provided tools.

Use of Services

Upon Contractor’s acceptance of Your order, Oracle will make the Oracle services listed in Your order (the “Services”) available to You pursuant to these Cloud STCs and Your order. Except as otherwise stated in these Cloud STCs or Your order, You have the non-exclusive, worldwide, limited right to use the Services during the period defined in Your order (the “Service Period”), solely for Your internal business operations. You may allow Your Users to use the Services for this purpose and You are responsible for Your Users’ compliance with these Cloud STCs and the order.

The Service Specifications describe and govern the Services. During the Services Period, Oracle may update the Services and Service Specifications (with the exception of the Data Processing Agreement as described below) to reflect changes in, among other things, laws, regulations, rules, technology, industry practices, patterns of system use, and availability of Third Party Content. Oracle updates to the Services or Service Specifications will not materially reduce the level of performance, functionality, security or availability of the Services during the Services Period of Your order.

You may not, and may not cause or permit others to: (a) use the Services to harass any person; cause damage or injury to any person or property; publish any material that is false, defamatory, harassing or obscene; violate privacy rights; promote bigotry, racism, hatred or harm; send unsolicited bulk e-mail, junk mail, spam or chain letters; infringe property rights; or otherwise violate applicable laws, ordinances or regulations; (b) perform or disclose any benchmarking or availability testing of the Services; (c) perform or disclose any performance or vulnerability testing of the Services without Oracle’s prior written approval, or perform or disclose network discovery, port and service identification, vulnerability scanning, password cracking or remote access testing of the Services; or (d) use the Services to perform cyber currency or crypto currency mining ((a) through (d) collectively, the “Acceptable Use Policy”). In addition to other rights that Oracle has in these Cloud STCs and Your order, Oracle has the right to take remedial action if the Acceptable Use Policy is violated, and such remedial action may include removing or disabling access to material that violates the policy.

Ownership Rights and Restrictions

You and Your licensors retain all ownership and intellectual property rights in and to Your Content. Oracle or its licensors retain all ownership and intellectual property rights to the Services, derivative works thereof, and to anything developed or delivered by or on behalf of Oracle under Your order.

You may have access to Third Party Content through use of the Services. Unless otherwise stated in Your order, all ownership and intellectual property rights in and to Third Party Content and the use of such content is governed by separate third party terms between You and the third party.

You grant Oracle the right to host, use, process, display and transmit Your Content to provide the Services pursuant to and in accordance with these Cloud STCs and Your order. You have sole responsibility for the accuracy, quality, integrity, legality, reliability, and appropriateness of Your Content, and for obtaining all rights related to Your Content required by Oracle to perform the Services.

You may not, and may not cause or permit others to: (a) modify, make derivative works of, disassemble, decompile, reverse engineer, reproduce, republish, download or copy any part of the Services (including data structures or similar materials produced by programs); (b) access or use the Services to build or support, directly or indirectly, products or services competitive to Oracle; or (c) license, sell, transfer, assign, distribute, outsource, permit timesharing or service bureau use of, commercially exploit, or make available the Services to any third party except as permitted by these Cloud STCs or Your order.

Term and Termination

Services shall be provided for the Services Period defined in Your order, unless earlier suspended or terminated in accordance with these Cloud STCs. These Cloud STCs will continue to govern any order for the duration of the Services Period of such order.

If You order Services that are designated in the Service Specifications or Your order as Services that will be automatically extended, such Services will NOT automatically be extended for an additional Services Period of the same duration. To extend the Services, You must provide Contractor with written notice no later than thirty

(30) days prior to the end of the applicable Services Period of Your intention to renew such Services and You execute an order modification or enter into a new order to renew such Services. The preceding sentence shall not apply if Contractor provides You with written notice no later than ninety (90) days prior to the end of the applicable Services Period of its intention not to renew such Services.

Oracle may suspend Your or Your Users’ access to, or use of, the Services if Oracle believes that (a) there is a significant threat to the functionality, security, integrity, or availability of the Services or any content, data, or applications in the Services; (b) You or Your Users are accessing or using the Services to commit an illegal act; or (c) there is a violation of the Acceptable Use Policy. When reasonably practicable and lawfully permitted, Oracle will provide You with advance notice of any such suspension. Oracle will use reasonable efforts to re- establish the Services promptly after Oracle determines that the issue causing the suspension has been resolved. During any suspension period, Oracle will make Your Content (as it existed on the suspension date) available to You. Any suspension under this paragraph shall not excuse You from Your obligation to make payments under these Cloud STCs or Your order.

If Oracle, the Contractor, or You breach a material term of Your order, including these Cloud STCs, and fails to correct the breach within 30 days of written specification of the breach, then a nonbreaching party may terminate the order under which the breach occurred. If Contractor terminates the order as specified in the preceding sentence, You must pay within thirty (30) days all amounts that have accrued prior to such termination, as well as all sums remaining unpaid for the Services under such order plus related taxes and expenses. Except for nonpayment of fees, the nonbreaching parties may agree in their sole discretion to extend the thirty (30) day period for so long as the breaching party continues reasonable efforts to cure the breach. You agree that if You are in default under Your order or Your contract (including these Cloud STCs) with Contractor, You may not use those Services ordered

You may terminate the Contract or Your order at any time without cause by giving Contractor 30 days’ prior written notice of such termination. Termination of the Contract will not affect orders that are outstanding at the time of termination. Those orders will be performed according to their terms as if the Contract and these Cloud STCs were still in full force and effect. However, those orders may not be renewed or extended subsequent to termination of the Contract.

For a period of no less than 60 days after the end of the Services Period of an order, Oracle will make Your Content (as it existed at the end of the Services Period) available for retrieval by You. At the end of such 60- day retrieval period, and except as may be required by law, Oracle will delete or otherwise render unrecoverable any of Your Content that remains in the Services. Oracle’s data deletion practices are described in more detail in the Service Specifications.

Provisions in these Cloud STCs that survive termination or expiration of the Contract are those relating to limitation of liability, indemnification, payment and others which by their nature are intended to survive.

Fees and Taxes

Fees paid for Services performed are non-refundable, except as provided in these Cloud STCs or Your order. Fees for Services offerings are invoiced in arrears of the service performance. Fees for Services listed in an order are exclusive of taxes and expenses. You agree and acknowledge that You have not relied on the future availability of any services, programs or updates in executing Your order; however, the preceding does not relieve Oracle of its obligation during the Services Period to deliver services that You have ordered per the terms of these Cloud STCs.

Nondisclosure

By virtue of Your order and these Cloud STCs, Oracle, the Contractor and You may disclose to each other information that is confidential (“Confidential Information”). Confidential information shall be limited to the terms and pricing under these Cloud STCs and Your order, Your Content residing in the Services, and all information clearly identified as confidential at the time of disclosure.

A party’s Confidential Information shall not include information that: (a) is or becomes a part of the public domain through no act or omission of the other party; (b) was in the other party’s lawful possession prior to the disclosure and had not been obtained by the other party either directly or indirectly from the disclosing party;

(c) is lawfully disclosed to the other party by a third party without restriction on the disclosure; or (d) is independently developed by the other party.

Subject to applicable law, Oracle, the Contractor and You each agree not to disclose each other’s Confidential Information to any third party other than as set forth in the following sentence for a period of five years from the date of the disclosing party’s disclosure of the Confidential Information to the receiving party; however, Oracle will protect the confidentiality of Your Content residing in the Services for as long as such information resides in the Services. Each party may disclose Confidential Information only to those employees, agents or subcontractors who are required to protect it against unauthorized disclosure in a manner no less protective than required under these Cloud STCs, and each party may disclose the other party’s Confidential Information in any legal proceeding or to a governmental entity as required by law. Oracle will protect the confidentiality of Your Content resident in the Services in accordance with the Oracle security practices defined as part of the Service Specifications applicable to Your order.

The parties acknowledge and agree that You and these Cloud STCs are subject to applicable freedom of information or open records law. Should You receive a request under such law for Oracle’s Confidential Information, You agree to give Oracle adequate prior notice of the request and before releasing Oracle’s Confidential Information to a third party, in order to allow Oracle sufficient time to seek injunctive relief or other relief against such disclosure.

Protection of Your Content

In order to protect Your Content provided to Oracle as part of the provision of the Services, Oracle will comply with the following:

the relevant Oracle privacy policies applicable to the Services ordered, available at http://www.oracle.com/us/legal/privacy/overview/index.html; and

the applicable administrative, physical, technical and other safeguards, and other applicable aspects of system and content management, available at http://www.oracle.com/us/corporate/contracts/cloud- services/index.html.

To the extent Your Content includes Personal Data (as that term is defined in the Data Processing Agreement), Oracle will furthermore comply with the applicable version of the Oracle Data Processing Agreement for Oracle Cloud Services (the “Data Processing Agreement”), unless stated otherwise in Your order. The version of the Data Processing Agreement applicable to Your order (a) is available at http://www.oracle.com/dataprocessingagreement and is incorporated herein by reference, and (b) will remain in force during the Services Period of Your order. In the event of any conflict between the terms of the Data Processing Agreement and the terms of the Service Specifications (including any applicable Oracle privacy policies), the terms of the Data Processing Agreement shall take precedence.

You are responsible for (a) any required notices, consents and/or authorizations related to Your provision of, and Oracle’s processing of, Your Content (including any Personal Data) as part of the Services, (b) any security vulnerabilities, and the consequences of such vulnerabilities, arising from Your Content, including any viruses, Trojan horses, worms or other harmful programming routines contained in Your Content, and (c) any use by You or Your Users of the Services in a manner that is inconsistent with the terms of these Cloud STCs. You may disclose or transfer, or instruct Oracle to disclose or transfer in writing, Your Content to a third party, and upon such disclosure or transfer, Oracle is no longer responsible for the security, integrity or confidentiality of such content outside of Oracle.

Unless otherwise specified in Your order (including in the Service Specifications), Your Content may not include any sensitive or special data that imposes specific data security or data protection obligations on Oracle in addition to or different from those specified in the Service Specifications. If available for the Services, You may purchase additional services from us (e.g., Oracle Payment Card Industry Compliance Services) designed to address specific data security or data protection requirements applicable to such sensitive or special data You seek to include in Your Content.

Warranties, Disclaimers and Exclusive Remedies

For the sake of clarity, this is Oracle’s warranty; nevertheless, it shall be accessed by You through the Contractor.

Oracle warrants that during the Services Period, Oracle will perform Services using commercially reasonable care and skill in all material respects as described in the Service Specifications. If the Services provided to You were not performed as warranted, You must promptly provide written notice to Oracle that describes the deficiency in the Services (including, as applicable, the service request number notifying Oracle of the deficiency in the Services).

ORACLE DOES NOT WARRANT THAT THE SERVICES WILL BE PERFORMED ERROR-FREE OR UNINTERRUPTED, THAT ORACLE WILL CORRECT ALL SERVICE ERRORS, OR THAT THE SERVICES WILL MEET YOUR REQUIREMENTS OR EXPECTATIONS. ORACLE IS NOT RESPONSIBLE FOR ANY ISSUES RELATED TO THE PERFORMANCE, OPERATION OR SECURITY OF THE SERVICES THAT ARISE FROM YOUR CONTENT OR THIRD PARTY CONTENT OR SERVICES PROVIDED BY THIRD PARTIES.

FOR ANY BREACH OF THE SERVICES WARRANTY, YOUR EXCLUSIVE REMEDY AND ORACLE’S ENTIRE LIABILITY SHALL BE THE CORRECTION OF THE DEFICIENT SERVICES THAT CAUSED THE BREACH OF THE WARRANTY, OR, IF ORACLE CANNOT SUBSTANTIALLY CORRECT THE DEFICIENCY IN A COMMERCIALLY REASONABLE MANNER, YOU MAY END THE DEFICIENT SERVICES AND ORACLE WILL REFUND TO CONTRACTOR THE FEES FOR THE DEFICIENT SERVICES THAT CONTRACTOR PAID TO ORACLE FOR THE PERIOD OF TIME DURING WHICH THE SERVICES WERE DEFICIENT, AND CONTRACTOR WILL IN TURN REFUND TO YOU THE FEES FOR THE DEFICIENT SERVICES THAT YOU PAID TO CONTRACTOR FOR THE PERIOD OF TIME DURING WHICH THE SERVICES WERE DEFICIENT.

TO THE EXTENT NOT PROHIBITED BY LAW, THESE WARRANTIES ARE EXCLUSIVE AND THERE ARE NO OTHER EXPRESS OR IMPLIED WARRANTIES OR CONDITIONS INCLUDING FOR SOFTWARE, HARDWARE, SYSTEMS, NETWORKS OR ENVIRONMENTS OR FOR MERCHANTABILITY, SATISFACTORY QUALITY AND FITNESS FOR A PARTICULAR PURPOSE.

Limitation of Liability

IN NO EVENT SHALL YOU, THE CONTRACTOR, ORACLE OR ANY PARTY’S AFFILIATES BE LIABLE FOR ANY INDIRECT, INCIDENTAL, SPECIAL, PUNITIVE, EXEMPLARY OR CONSEQUENTIAL DAMAGES, OR ANY LOSS OF REVENUE, PROFITS (EXCLUDING FEES UNDER YOUR ORDER), SALES, DATA, DATA USE, GOODWILL, OR REPUTATION. CONTRACTOR’S MAXIMUM LIABILITY FOR ALL DAMAGES ARISING OUT OF OR RELATED TO YOUR ORDER, WHETHER IN CONTRACT, TORT OR OTHERWISE, SHALL IN NO EVENT EXCEED, IN THE AGGREGATE, THE TOTAL AMOUNTS ACTUALLY PAID TO CONTRACTOR FOR THE SERVICES UNDER YOUR ORDER IN THE TWELVE (12) MONTH PERIOD IMMEDIATELY PRECEDING THE EVENT GIVING RISE TO SUCH LIABILITY LESS ANY REFUNDS OR CREDITS RECEIVED BY YOUR FROM CONTRACTOR UNDER SUCH ORDER.

IN NO EVENT SHALL THE AGGREGATE LIABILITY OF ORACLE AND ORACLE’S AFFILIATES ARISING OUT OF OR RELATED TO THESE CLOUD STCS OR YOUR ORDER, WHETHER IN CONTRACT, TORT OR OTHERWISE EXCEED THE TOTAL AMOUNTS ACTUALLY PAID TO ORACLE FOR THE SERVICES UNDER YOUR ORDER IN THE TWELVE (12) MONTH PERIOD IMMEDIATELY PRECEDING THE EVENT GIVING RISE TO SUCH LIABILITY LESS ANY REFUNDS OR CREDITS RECEIVED BY CONTRACTOR FROM ORACLE UNDER SUCH ORDER.

Intellectual Property Indemnification

If a third party makes a claim against You or Oracle (“Recipient” which may refer to You or Oracle depending upon which party received the Material), that any information, design, specification, instruction, software, service, data, hardware, or material (collectively “Material”) furnished by either You or Oracle (“Provider” which may refer to You or Oracle depending on which party provided the Material) and used by the Recipient infringes the third party’s intellectual property rights, the Provider, at the Provider’s sole cost and expense will, to the extent not prohibited by law, defend the Recipient against the claim and indemnify Recipient from the damages, liabilities, costs and expenses awarded by the court to the third party claiming infringement or the settlement agreed to by the Provider if Recipient does the following:

notifies the Provider promptly in writing, not later than 30 days after Recipient receives notice of the claim (or sooner if required by applicable law);

gives the Provider sole control of the defense and any settlement negotiations; and

gives the Provider the information, authority, and assistance Provider needs to defend against or settle the claim.

If the Provider believes or it is determined that any of the Material may have violated a third party’s intellectual property rights, the Provider may choose to either modify the Material to be non-infringing (while substantially preserving its utility or functionality) or obtain a license to allow for continued use, or if these alternatives are not commercially reasonable, the Provider may end the license for, and require return of, the applicable Material and refund the fees the Recipient may have paid for such Material. If such return materially affects Oracle’s ability to meet its obligations under the relevant order, then Oracle may upon 30 days prior written notice, terminate the order. If such Material is third party technology and the terms of the third party license do not allow Oracle to terminate the license, then Oracle may, upon 30 days’ prior written notice, end the Services associated with such Material and refund any unused, prepaid fees for such Services.

The Provider will not indemnify the Recipient if the Recipient (a) alter the Material or use it outside the scope of use identified in the Provider’s user documentation or Service Specifications, or (b) uses a version of the Materials which has been superseded, if the infringement claim could have been avoided by using an unaltered current version of the Material which was provided to the Recipient. The Provider will not indemnify the Recipient to the extent that an infringement claim is based upon Material not furnished by the Provider. Oracle will not indemnify You to the extent that an infringement claim is based on third Party Content or any Material from a third party portal or other source that is accessible or make available to Your within or by the Services (e.g. a social media post from a third party blog or forum, a third party Web page accessed via a hyperlink, marketing data from a third party data providers, etc.

This Section J provides the parties’ exclusive remedy for any infringement claims or damages.

Third Party Content, Services and Websites

The Services may enable You to link to, transmit Your Content or Third Party Content to, or otherwise access, third parties’ web sites, platforms, content, products, services, and information (“Third Parties Services”). Oracle does not control and is not responsible for Third Party Services. You are solely responsible for complying with the terms of access and use of Third Party Services, and if Oracle accesses or uses any Third Party Services on Your behalf to facilitate performance of the Services, You are solely responsible for ensuring that such access and use, including through passwords, credentials or tokens issued or otherwise made available to You, is authorized by the terms of access and use for such services. If You transfer or cause the transfer of Your Content or Third Party Content from the Services to a Third Party Service or other location, that transfer constitutes a distribution by You and not by Oracle.

Any Third Party Content Oracle makes accessible is provided on an “as-is” and “as available” basis without any warranty of any kind. You acknowledge and agree that Oracle is not responsible for, and has no obligation to control, monitor, or correct, Third Party Content. Oracle disclaims all liabilities arising from or related to Third Party Content.

You acknowledge that: (i) the nature, type, quality and availability of Third Party Content may change at any time during the Services Period, and (ii) features of the Services that interoperate with third parties such as Facebook™, YouTube™ and Twitter™, etc., depend on the continuing availability of such third parties’ respective application programming interfaces (APIs). Oracle may update, change or modify the Services under the Contract, as a result of a change in, or unavailability of, such Third Party Content, Third Party Services or APIs. If any third party ceases to make its Third Party Content or APIs available on reasonable terms for the Services, as determined by Oracle in its sole discretion, Oracle may cease providing access to the affected Third Party Content or third party services without any liability to You or the Contractor. Any changes to Third Party Content, Third Party Services or APIs, including their unavailability, during the Services Period does not affect Your obligations under the Contract, these Cloud STCs or the applicable order, and You will not be entitled to any refund, credit or other compensation due to any such changes.

Service Monitoring, Analyses and Oracle Software

Oracle continuously monitors the Services to facilitate Oracle’s operation of the Services; to help resolve Your service requests; to detect and address threats to the functionality, security, integrity, and availability of the Services as well as any content, data, or applications in the Services; and to detect and address illegal acts or violations of the Acceptable Use Policy. Oracle monitoring tools do not collect or store any of Your Content residing in the Services, except as needed for such purposes. Oracle does not monitor, and does not address issues with, non-Oracle software provided by You or any of Your Users that is stored in, or run on or through, the Services. Information collected by Oracle monitoring tools (excluding Your Content) may also be used to assist in managing Oracle’s product and service portfolio, to help Oracle address deficiencies in its product and service offerings, and for license management purposes.

Oracle may (i) compile statistical and other information related to the performance, operation and use of the Services, and (ii) use data from the Services in aggregated form for security and operations management, to create statistical analyses, and for research and development purposes (clauses (i) and (ii) are collectively referred to as “Service Analyses”). Oracle may make Service Analyses publicly available; however, Service Analyses will not incorporate Your Content, Personal Data or Confidential Information in a form that could serve to identify You or any individual. Oracle retains all intellectual property rights in Service Analyses.

Oracle may provide You with the ability to obtain certain Oracle Software for use with the Services. If Oracle provides Oracle Software to You and does not specify separate terms for such software, then such Oracle Software is provided as part of the Services and You have the non-exclusive, worldwide, limited right to use such Oracle Software, subject to the terms of these Cloud STCs and Your order (except for separately licensed elements of the Oracle Software, which separately licensed elements are governed by the applicable separate terms), solely to facilitate Your use of the Services. You may allow Your Users to use the Oracle Software for this purpose, and You are responsible for their compliance with the license terms. Your right to use Oracle Software will terminate upon the earlier of Oracle’s notice (by web posting or otherwise) or the end of these Services associated with the Oracle Software. Notwithstanding the foregoing, if Oracle Software is licensed to You under separate terms, then Your use of such software is governed by the separate terms. Your right to use any part of the Oracle Software that is licensed under the separate terms is not restricted in any way by these Cloud STCs.

Export

Export laws and regulations of the United States and any other relevant local export laws and regulations apply to the Services. Such export laws govern Your use of the Services (including technical data) and any services deliverables provided under Your order, and You and Oracle each agree to comply with all such export laws and regulations (including “deemed export” and “deemed re-export” regulations). You agree that no data, information, software programs and/or materials resulting from Services (or direct product thereof) will be exported, directly or indirectly, in violation of these laws, or will be used for any purpose prohibited by these laws including, without limitation, nuclear, chemical, or biological weapons proliferation, or development of missile technology.

You acknowledge that the Services are designed with capabilities for You and Your Users to access the Services without regard to geographic location and to transfer or otherwise move Your Content between the Services and other locations such as User workstations. You are solely responsible for the authorization and management of User accounts across geographic locations, as well as export control and geographic transfer of Your Content.

Force Majeure

Neither You, Contractor, nor Oracle shall be responsible for failure or delay of performance if caused by: an act of war, hostility, or sabotage; act of God; pandemic; electrical, internet, or telecommunication outage that is not caused by the obligated party; government restrictions (including the denial or cancelation of any export, import or other license); or other event outside the reasonable control of the obligated party. All parties will use reasonable efforts to mitigate the effect of a force majeure event. If such event continues for more than 30 days, either You, Contractor, or Oracle may cancel unperformed Services and affected orders upon written notice. This Section does not excuse any party’s obligation to take reasonable steps to follow its normal disaster recovery procedures or Your obligation to pay for the Services.

Assignment

You may not assign Your order or give or transfer the Services, or an interest in the Services, to another individual or entity.

Other

Oracle is an independent contractor, and each party agrees that no partnership, joint venture, or agency relationship exists between You and Oracle or between Contractor and Oracle.

Oracle’s business partners and other third parties, including any third parties with which the Services have integrations or that are retained by You to provide consulting services, implementation services or applications that interact with the Services, are independent of Oracle and are not Oracle’s agents. Oracle is not liable for, bound by, or responsible for any problems with the Services or Your Content arising due to any acts of any such business partner or third party, unless the business partner or third party is providing Services as Oracle’s subcontractor on an engagement ordered under these Cloud STCs and, if so, then only to the same extent as Oracle would be responsible for Oracle’s resources under these Cloud STCs. The Contract (including these Cloud STCs) and Your order is entered exclusively between You and the Contractor. While Oracle has no contractual relationship with You, Oracle is a third-party beneficiary of the Contract (including these Cloud STCs) and Your order.

Any notice required under your order shall be provided to the other party, and Oracle, in writing. Oracle may give notices applicable to Oracle’s Services customers by means of a general notice on the Oracle portal for the Services, and notices specific to You by electronic mail to Your e-mail address on record in Oracle’s account information or by written communication sent by first class mail or pre-paid post to Your address on record in Oracle’s account information.

If any term of these Cloud STCs is found to be invalid or unenforceable, the remaining provisions will remain effective and such term shall be replaced with another term consistent with the purpose and intent of these Cloud STCs.

Except for actions for nonpayment or breach of Oracle’s proprietary rights, no action, regardless of form, arising out of or relating to these Cloud STCs may be brought by any party more than two years after the cause of action has accrued.

Prior to entering into an order governed by these Cloud STCs, You are solely responsible for determining whether the Services meet Your technical, business or regulatory requirements. Oracle will cooperate with Your efforts to determine whether use of the standard Services are consistent with those requirements. Additional fees may apply to any additional work performed by Oracle or changes to the Services. You remain solely responsible for Your regulatory compliance in connection with Your use of the Services.

Upon forty-five (45) days written notice and no more than once every twelve (12) months, Oracle may audit Your compliance with the terms of these Cloud STCs and Your order. You agree to cooperate with Oracle’s audit and to provide reasonable assistance and access to information. Any such audit shall not unreasonably interfere with Your normal business operations. Oracle shall comply with reasonable security and safety rules, policies, and procedures (“security rules”) while performing any such audit, provided that (i) such security rules are applicable to the performance of the audit; (ii) You make such security rules available to Oracle prior to the commencement of the audit; and (iii) such security rules do not modify or amend the terms and conditions of these Cloud STCs or the applicable order(s). You shall be responsible for paying the additional fees related to use of the Services in excess of Your rights.

The Uniform Computer Transactions Act does not apply to these Cloud STCs nor any order placed pursuant to them.

The extent to which an Oracle product is, prior to any customizations, capable of providing comparable access to individuals with disabilities consistent with the applicable provisions of the Architectural and Transportation Barriers Compliance Board standards set out in 36 CFR Part 1194 (known as 'Section 508') effective as of June, 2001, or the Revised version in Appendix A (known as 'Revised Section 508') effective as of January, 2018 and the Web Content Accessibility Guidelines (WCAG) version 2.0 level AA, respectively, is indicated by the dependencies, comments and exceptions (some of which may be significant, if any) noted on the applicable Voluntary Product Accessibility Templates (VPAT) available at www.oracle.com/us/corporate/accessibility for each product, when they are used in accordance with Oracle's associated documents and other written information, and provided that any assistive technologies and any other products used with them properly interoperate with them. In the event that no VPAT is available for a particular Oracle product, please contact the Oracle Accessibility Program Office at accessible_ww@oracle.com. In some cases, the outcome may be that a product is still being evaluated for accessibility, may be scheduled to meet accessibility standards in a future release, or may not be scheduled to meet accessibility standards at all. Oracle customers may call Oracle Support at 1.800.223.1711. Hearing-impaired customers in the U.S. who wish to speak to an Oracle Support representative may use a telecommunications relay service (TRS). Information about the TRS is available at https://www.fcc.gov/file/15195/download, and a list of telephone numbers is available at https://www.fcc.gov/general/telecommunications-relay-services-directory. International hearing-impaired customers should use the TRS at +1.605.224.1837. An Oracle Support engineer will respond to technical issues according to the standard service request process. Oracle cannot make any commitments about future product directions, including plans to address accessibility or the availability of VPATs. Product direction remains at the sole discretion of Oracle. No other terms, conditions, statements or any other such representations regarding or related to accessibility shall apply to the Services provided under these Cloud STCs.

Internet Protocol version 6 (IPv6). Prior to any customizations, the Oracle product(s) and service(s) to be delivered pursuant to the Contract are capable of accommodating Internet Protocol version 6 (IPv6) solely to the extent defined and noted in the relevant product/service documentation available at oracle.com. Please note that such capabilities are subject to the dependencies, comments and exceptions (some of which may be significant, if any) noted in such documentation, and require that Oracle product(s) and service(s) are used in accordance with Oracle's associated documents and other written information and that any other products properly interoperate with them. If no relevant product/service documentation is found addressing IPv6, then Oracle makes no representations as to the capabilities of the product/service in question to accommodate IPv6. Oracle cannot make any commitments about future product directions, including plans to address IPv6. Product direction remains at the sole discretion of Oracle. No other terms, conditions, statements, requirements or any other such representations regarding or related to IPv6 shall apply to the Oracle products and services to be delivered pursuant to these Cloud STCs.

If any document incorporated by reference into these Cloud STCs contains a provision (a) allowing for the automatic termination of Your Services; or (b) allowing for the automatic renewal of Services and/or fees, then such terms shall not apply.

End User Name: 		Mythics, LLC

Authorized	Authorized

Signature: 	 Signature:

Name: 	 Name:

Title: 	 Title:

Signature Date: 	 Signature Date:

# Optional Services

## iteria Managed Services

Under a separate contract, iteria can offer Managed Services.

Once the project is live, additional services provided by iteria can include Managed Services.  Under a separate Managed Services Agreement, iteria offers / can provide the following and/or any combination thereof:

- L1, L2, L3 Support

- Regression Testing Support

Under iteria’s support module, we go beyond just supporting the Oracle Software, but support your processes, access control, data errors, interface errors.  Additionally, we can support your “how to” questions that may arise from your end-users.  iteria’s services are broken down as follows:

Level 1 Support includes:

- Primary review of all Support tickets

- Initial triage of the issue(s)

- Monitoring and error handling through the integration dashboard (OIC)

- EDI error handling

- Coordination and Primary Lead of Quarterly Patching Testing

An available representative will acknowledge receipt of the service request and begin work on the issue.

Tickets will be worked on based on the following standards:

- Severity 1 – Mission Critical Severity – there is a major cause of business disruption due to the associated ticket.

- Severity 2 – High Severity – the associated ticket is high severity and major business functions are impacted

- Severity 3 - Medium Severity – the associated ticket is of medium severity and needs to be resolved as quickly as possible.

- Severity 4 – Low Severity – the associated ticket is low severity and can be worked on as time permits.

The following SLA Response time will be followed:

- Severity 1 – iteria consultants will respond within 1 hour of receiving notification and begin working on the issue.

- Severity 2 – iteria consultants will respond within 4 hours of receiving notification and begin working on the issue.

- Severity 3 – iteria consultants will respond within 8 hours of receiving notification and begin working on the issue.

- Severity 4 – iteria consultants will respond within 16 hours of receiving notification and begin working on the issue.

SLA Severity Definition

1 – Critical Impact

- Application failure creates serious business and financial exposure

- The application failure impacts a large number of employees

- There is no acceptable workaround to the problem

2 – High Impact

- Application failure creates serious business and financial exposure

- The application failure impacts a large number of employees

- There is an acceptable workaround to the problem

3 – Medium Impact

- Application failure creates low business and financial exposure

- The application failure impacts a small number of employees

- There is an acceptable workaround to the problem

4 – Minimal Impact

- Application failure creates minimal business and financial exposure

- The application failure impacts couple of employees

- There is an acceptable workaround to the problem

iteria is flexible in defining what the scope of services are ultimately decided as part of Managed Services.

# Attachments

The following attachments are acknowledged and included as part of our overall response.

## iteria Requirements (Attachment A- ERP Workshop Requirements)

## iteria Vendor Questionnaire (Attachment B-Vendor Questionnaire)

## iteria Cost Proposal (Attachment C-Total Cost of Ownership)

## iteria References (Attachment D- Vendor References Form)