Proposal Created For:

Software and Implementation Services for an Enterprise Resource Planning (ERP) Software System Environment

February 13, 2026

Contents

Tab 1 – Company Introduction and Relevant Experience	4

Tab 2 – Software Solution	9

Tab 3 – Project Approach and Implementation Methodology	15

Tab 4 – Key Proposed Personnel and Team Organization	22

Tab 5 – Project Schedule	24

Tab 6 – System and Application Architecture	26

Tab 7 – Data Conversion Plan	28

Tab 8 – Security and Software Hosting	31

Tab 9 – Testing & Quality Assurance Plan	36

Tab 10 – Training Plan	37

Tab 11 – References	40

Tab 12 – Sample Contracts, Warranty, and Escrow	43

Tab 13 – Exceptions to Project Scope and Contract Terms	45

Tab 14 – Functional and Technical Requirements Response	46

Attachment A – Proposal Forms

Proposer is to complete each of the Tabs 1 – 14 and submit per the instructions provided in the RFP. Any Exhibits provided by the Proposer are to be inserted at the end of each applicable tab. Proposers are permitted to make changes to the footers, and necessary formatting changes to tables, to optimize the presentation of information.

Proposer is instructed to organize Proposal in a tabbed format, and to insert the completed tab forms (Attachment A) in the corresponding tabs as a part of their Proposal response. In addition to the information captured through the questions and tables in Attachment A, Proposer is requested to provide complementary narrative information, diagrams, and images to help substantiate and support their proposal response to each tab section. Any such information may be provided in Proposers preferred formatting/branding.

| Proposal Tab No. | Proposal Section |
| --- | --- |
| Tab 1 | Company Introduction and Relevant Experience |
| Tab 2 | Software Solution |
| Tab 3 | Project Approach and Implementation Methodology |
| Tab 4 | Key Proposed Personnel and Team Organization |
| Tab 5 | Project Schedule |
| Tab 6 | System and Application Architecture |
| Tab 7 | Data Conversion Plan |
| Tab 8 | Security and Software Hosting |
| Tab 9 | Testing and Quality Assurance Plan |
| Tab 10 | Training Plan |
| Tab 11 | References |
| Tab 12 | Sample Contracts, Warranty, and Escrow |
| Tab 13 | Exceptions to Project Scope and Contract Terms |
| Tab 14 | Please insert the response to Attachment B, Functional and Technical Requirements, following Attachment A in the hard-copy submittals and consolidated PDF Technical Proposal. |
| Supplements | Any Proposer-submitted materials or documentation not specifically requested through this RFP may be included as Supplements to the Proposal in a separately marked “Supplements” tab of the proposal. |

# Tab 1 – Company Introduction and Relevant Experience

TRANSMITTAL CERTIFICATION

By signature on the Proposal, the Proposer certifies that it complies with:

The laws of the State of North Dakota and is licensed or qualified to conduct business in the State of North Dakota

All applicable local, state, and federal laws, codes, and regulations

All terms, conditions, and requirements set forth in this RFP

A condition that the Proposal submitted was independently arrived at, without collusion

A condition that the offer will remain open and valid for the period indicated in this solicitation; and any condition that the firm and/or any individuals working on the contract do not have a possible conflict of interest

The following Non-Collusion Affirmations

I affirm that I am the Proposer, a partner of the Proposer, or an officer or employee of the Proposer’s corporation with authority to sign on the Proposer’s behalf.

I also affirm that the attached has been compiled independently and without collusion or agreement, or understanding with any other Vendor designed to limit competition.

I hereby affirm that the contents of this Proposal have not been communicated by the Proposer or its agent to any person not an employee or agent of the City of West Fargo (City).

If the Proposer fails to comply with the provisions stated in this paragraph, the City reserves the right to reject the Proposal, terminate the contract, or consider the Proposer in default.

#### Table 1-01: Transmittal Certification and Primary Contact Information

| Field | Response |
| --- | --- |
| Name of the Proposer Representative | Brian Schell |
| Title | President & CEO |
| Name of Company | iteria.us |
| Address | 1712 Pioneer Ave, Suite 1983 Cheyenne, WY 82001 |
| Telephone Number | 630-240-4072 |
| Email Address | brian.schell@iteria.us |
| Signature of Authorized Officer of the Firm |  |
| A signature provides the City with the Proposer’s acknowledgement and acceptance of the RFP terms, requirements, and conditions, and the execution of same during the discharge of any succeeding contract. |  |

TRANSMITTAL LETTER

A Transmittal Letter, printed on letterhead, shall be submitted and signed by an authorized representative of the Proposer, such as the owner, partner, or in the case of a corporation, the President, Vice President, Secretary, or other corporate officer(s) that address the following:

A statement naming the Proposer (legal name and if corporation, whether corporation has corporate seal) and stating the type of entity for the Proposer and any joint Proposer or subcontractor (e.g., corporation, limited liability company, partnership, sole proprietor, etc.)

A statement identifying, in summary, the name of the proposed software solution and any third-party partners included as part of the proposal;

A statement of acknowledging that all addenda to this Request for Proposal have been reviewed by the Proposer; and

A statement disclosing whether or not the proposal contains confidential information, trade secrets or other proprietary data the Proposer does not want to be subject to public inspection.

To: City of West Fargo

iteria – US (iteria) is pleased to present our formal response to the City of West Fargo ERP System Replacement Solicitation.

Solicitation Title: Software and Implementation Services for an Enterprise Resource Planning (ERP) Software Systems Environment

iteria.us, a Certified Oracle Partner, was founded in 2015 as a S Corporation and is registered at the following location / state:

1712 Pioneer Ave, Suite 1983

Cheyenne, WY 82001

iteria provides services only on the Oracle Corporation Suite of Applications providing implementation services, managed services / support, and custom development.  iteria’s founders have been working in the Oracle circle for over 30 years and we are pride ourselves in that we focus only on Oracle technologies, offering our clients superior knowledge and skills to get you the most out of your Oracle Suite of Applications.

After serving in Executive roles across several consulting firms, iteria’s founders started iteria to bring consulting back to its fundamentals.   Many firms had become overly focused on the bottom line and lost sight of their customers’ needs. iteria knew they had to bring consulting back the basics and focus on those customer’s needs.

We strive to implement solutions that not only meet but exceed our clients’ needs while preserving the integrity of Oracle Applications—ensuring future upgrades never require unnecessary rework. We specialize in integrations and build solutions that truly align with the customer’s requirements, not those that simply take the “easy route” or shortcut the process.

The Oracle applications offer tremendous flexibility, often providing multiple paths to achieve a solution. iteria specializes in dissecting those solutions and examines the impacts both upstream and downstream to achieve the desired results.  This approach ultimately delivers a high-quality solution and enables our clients to fully maximize the value of the Oracle Suite of Applications.

iteria is proposing a complete solution for both software and implementation of the Oracle Corporation Fusion Cloud Suite of Applications.  Our experience in the applications and technology of the Oracle Suite of products coupled with our consultants who specialize in the services presented in this proposal, ensures The City of West Fargo has a business partner that offers the appropriate solutions and services to make sure the user experience and issues are addressed professionally and in a timely manner.

As part of our overall response, iteria is partnering with the following firms:

Oracle Corporation – Developers of Proposed Software

Mythics LLC. – Reseller of the Oracle Software Licensing

We understand that this process is of great importance, so we thank you for the opportunity you have given us and are confident that this relationship will be to the benefit of both organizations.

We look forward to working with The City of West Fargo during your RFP Selection Process.

Sincerely,

Brian Schell

President & CEO

COMPANY BACKGROUND AND HISTORY

Proposer to provide a comprehensive history statement of the firm, including any mergers, assignments, or other corporate changes during the past 10 years.

iteria is a consulting firm dedicated exclusively to the Oracle Suite of Applications, providing implementation services, managed services, support, and custom development. With more than 30 years of experience in the Oracle ecosystem, our founders built iteria to return consulting to its fundamentals—prioritizing customer needs over the bottom line.

We deliver solutions that meet and exceed client requirements while preserving the integrity of Oracle Applications, ensuring smooth upgrades without rework. Our team specializes in integrations and in evaluating upstream and downstream impacts to deliver high‑quality, future‑ready solutions that maximize the value of the Oracle Suite. iteria offers a complete Oracle Fusion Cloud solution backed by deep product expertise and a commitment to responsive, professional service.

We have a proven successful track record, and we have succeeded where others have failed. We have no desire to be the biggest firm, but we strive to be the best.

Proposer shall complete the Company Background and History Table as provided below.

If a partnership with third-party company is a part of the Proposal, the Company Background and History table shall be provided for each entity. It is expected that all points shall be addressed for each company involved in the Proposal, prime or third party. Proposer to copy the table as needed for each Partner/Third-Party Firm proposed and fill out for each.

#### Table 1-02: Company Background and History

| Metric | Response |
| --- | --- |
| Name of Proposer: | iteria.us |
| (Copy form and Complete if applicable for each) Name of Partner/Third-Party Firm: |  |
| Total number of employees | 125 |
| Type and number of employees committed to the product and support being proposed | 125 |
| Office locations (City and State) | Cheyenne, WY Bangalore India Hyderabad India Satellite offices in Wisconsin, Illinois, Texas |
| Total number of active clients | Private: 10 Government: 3 |
| Total number of active Private Sector ERP clients | 10 |
| Total number of active Government Sector ERP clients | 3 |
| Total years offering proposed software systems | 10 |
| Total number of North Dakota Government clients with breakout by Municipality, County, Other | Municipality: County: Other: |
| Total number of completed implementations of the proposed product and version | 7 |
| Total number of active government clients using the proposed product version | Oracle Corporation has 100’s of government clients using it suite of Fusion applications. iteria currently has 3 active government clients it is supporting who are using the suite of Oracle products |
| Largest active government installation, including population | iteria’s most recent active government client is Fond du Lac County in Fond du Lac, WI with and annual budget of approximately 150M and an employee count of roughly 1,000 employees |
| Smallest active government installation, including population | iteria’s smallest active government install is IBVI with an annual budget of roughly 70M and an employee count of approximately 150 employees. |
| Other products offered by the company | teria only focuses on the Oracle Suite of applications. As part of our overall offering and to supplement our Managed Services, iteria does develop and market custom Oracle applications and extensions. |

RELEVANT EXPERIENCE

Please describe your relevant experience working with North Dakota entities (Counties, Municipalities, etc.)

We do not have any experience working with any North Dakota entities; however, we have extensive experience working with Cities, Counties, and other municipal organizations

Please describe any relevant experience working with similarly situated municipalities, including any unique factors that arise during the implementation process.

iteria’s founders and senior team has been involved in Public Sector for over 30 years. We understand how government operates, including fund accounting, GASB regulations, and have experience working with the Wisconsin Retirement System (WRS), including the payroll and reporting requirements associated with that. Most recently through our work with Fond du Lac County in Wisconsin.

Public Sector projects bring their own unique complexities such as managing multiple funding sources, meeting strict financial reporting standards, and ensuring accurate tracking for grants and state billing. its own unique aspect to projects.    Our team has deep experience configuring systems to support these needs with precision and transparency.

Identify two recent project implementations that are most comparable to the City’s proposed implementation, and provide a project profile for each, including: scope of modules; project duration; any unique requirements or circumstances that were a part of, or came up during, the project; the legacy system converted from; etc.

| Name of product: |  |  | Oracle Fusion Suite of Applications |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of client: |  |  | Fond du Lac County |  |  |  |  |  |  |  |  |  |  |  |  |
| Client’s employee count: |  |  | 1050 |  |  |  |  |  |  | Client’s annual operating budget: |  |  |  | 110M |  |
| Project Scope |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Financials |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☒ | General Ledger |  |  |  |  | ☒ | Project / Grant Accounting |  |  |  | ☒ | Budgeting |  |  |  |
| ☒ | Purchasing |  |  |  |  | ☒ | Accounts Payable |  |  |  | ☐ | Solicitation Management |  |  |  |
| ☒ | Contract Management |  |  |  |  | ☒ | Asset Management |  |  |  | ☒ | Inventory |  |  |  |
| ☒ | Work Orders |  |  |  |  | ☒ | Accounts Receivable |  |  |  | ☒ | Point of Sale |  |  |  |
| ☒ | Treasury |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Human Capital Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☒ | Human Resources |  |  |  |  | ☒ | Recruitment |  |  |  | ☒ | Benefits Management |  |  |  |
| ☒ | Scheduling (Basic) |  |  |  |  | ☒ | Scheduling (Advanced) |  |  |  | ☒ | Time Entry |  |  |  |
| ☒ | Leave Management |  |  |  |  | ☒ | Payroll |  |  |  | ☒ | Employee Reimbursement |  |  |  |
| Deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | On-Premise | ☒ |  | Hosted Service |  |  |  | ☒ | Managed Service |  |  |  | ☒ |  | SaaS |
| Implementation duration: |  |  |  |  | 9 months |  |  |  | Date of Go-Live: |  |  |  | 12/22/24 |  |  |
| Current version of software: |  |  |  |  | 24D |  |  |  | Upgrade date: |  |  |  | February 2025 |  |  |
| Describe Roll on Project: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| iteria served as the prime on the project. There were many challenges in front of us requiring us to re-baseline the project and re-work the solutions. As part of our role, iteria needed to step in and re-evaluate some third-party solutions, provide additional client-side Project Management, and add technology applications to provide a more robust solution. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Challenges: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The County faced the challenge of having to re-work previous solutions and designs. The project was re-base lined and re-implemented and condensed in a very tight timeframe. This included re-designing the Chart of Accounts as well properly baselining system capabilities, requirements, and overall solution design. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Major Accomplishments: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| iteria was able to work within a very limited time frame and budget to completely re-work the implementation and redevelop the entire footprint to develop a robust solution that automates many of the County’s processes and successfully implemented the project on budget and on time. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Name of product: |  |  | Oracle Fusion Suite of Applications |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of client: |  |  | Industries for the Blind and Visually Impaired (IBVI) |  |  |  |  |  |  |  |  |  |  |  |  |
| Client’s employee count: |  |  | 200 Employees |  |  |  |  |  |  | Client’s annual operating budget: |  |  |  | 70M |  |
| Project Scope (check boxes for which implementation was conducted) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Financials |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☒ | General Ledger |  |  |  |  | ☒ | Project / Grant Accounting |  |  |  | ☒ | Budgeting |  |  |  |
| ☒ | Purchasing |  |  |  |  | ☒ | Accounts Payable |  |  |  | ☐ | Solicitation Management |  |  |  |
| ☒ | Contract Management |  |  |  |  | ☒ | Asset Management |  |  |  | ☒ | Inventory |  |  |  |
| ☐ | Work Orders |  |  |  |  | ☒ | Accounts Receivable |  |  |  | ☒ | Point of Sale |  |  |  |
| ☒ | Treasury |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Human Capital Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☒ | Human Resources |  |  |  |  | ☒ | Recruitment |  |  |  | ☒ | Benefits Management |  |  |  |
| ☒ | Scheduling (Basic) |  |  |  |  | ☐ | Scheduling (Advanced) |  |  |  | ☒ | Time Entry |  |  |  |
| ☐ | Leave Management |  |  |  |  | ☐ | Payroll |  |  |  | ☒ | Employee Reimbursement |  |  |  |
| Deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ☐ | On-Premise | ☒ |  | Hosted Service |  |  |  | ☒ | Managed Service |  |  |  | ☒ |  | SaaS |
| Implementation duration: |  |  |  |  | 13 months |  |  |  | Date of Go-Live: |  |  |  | 10/2018 |  |  |
| Current version of software: |  |  |  |  | 24D |  |  |  | Upgrade date: |  |  |  | February 2025 |  |  |
| Describe Roll on Project: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| iteria provided full implementation services as well as managed services. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Challenges: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Extended the applications to empower its blind and visually impaired staff. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Major Accomplishments: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Where most projects have an objective to streamline operations and reduce overall costs and headcounts, the IBVI project had the goal of increasing headcount and empowering blind and visually impaired employees. IBVI, a not-for-profit government funded agency, mission is to employ and empower the visually impaired. Prior to the implementation of the Oracle Fusion Suite of Applications, IBVI’s visually impaired staff had limited roles in manufacturing. As a result of the implementation and utilizing the accessibility features embedded within the Oracle Application, new opportunities were presented to IBVI’s staff. Their entire Customer Service Department is made up of blind or visually impaired staff who were trained to provide support to its customers to answer customer service calls and inquire on orders or enter new orders into the Oracle Order Management module. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Please describe implementation barriers or challenges that have been experienced working within North Dakota on implementations. What proactive steps are planned in this proposed project to mitigate against similar challenges?

No two projects are ever the same.  As much as other firms and products try to convince their customers that they have templates and spreadsheet questionnaires to streamline your implementation, it does not replace the face-to-face requirements gathering and solutioning.  While on the surface this may sound ideal, but there is too much lost in translation when it comes to deciphering text on paper.   Too often, spreadsheets are simply handed to the customer with little to no explanation on how to approach the questions thoughtfully or provide the level of detail needed to design a future‑state solution.

iteria has encountered this scenario many times—projects initiated by other firms using a “spreadsheet‑driven” approach that ultimately caused delays and forced the project to be re‑baselined. In each case, iteria was brought in to take over, replace the spreadsheet approach, and restart the project with a structured, effective methodology

Our methodology is unique in terms of our approach and requirements gathering.  We don’t look for the cookie cutter approach; we look to gather our client’s needs and walk through the Oracle capabilities discussing the pros and cons of the solution(s).  We walk through the options and focus on the upstream and downstream effects to determine the best approach.  This approach delivers the best solution for our clients by meeting your needs and protecting you from re-work as new technology is released.

What sets the product(s) and services that your firm proposes apart from competitors’ products and services? Why should the City select your firm to partner with?

As mentioned above, no two projects are the same.  While there are certainly similarities, and while iteria absolutely promotes streamlined operations and best-practice design, we also take the time to understand your unique processes. We identify what must be preserved, what truly works for your organization, and where improvements will have the greatest impact.

iteria differentiates itself by focusing heavily on integration points. We evaluate solution options holistically, looking both upstream and downstream to understand how data will flow across the application and how each decision affects the broader ecosystem.

Our resources are trained and certified across multiple modules, typically three modules upstream and three modules downstream. This cross-functional expertise means our resources know how the data flows through the applications and what the impacts of the decisions will mean to the organization.  This provides a better finished product to the organization and provides you with better information to make decisions in a timely manner. With this approach, decisions can be made quicker and do not require “teams” of resources to review the process(es), or avoids what typically happens, later in the project, you realize the solution will not work because the consultant did not know the impact until it was too late.

Our methodology and cross training approach prevents those costly, last-minute redesigns that delay timeline and increase project expenses. Instead, you get a solution built right the first time, aligned with your needs, integrated across the enterprise, and ready to scale.

USE OF SUBCONTRACTORS

The Proposer shall identify any of the required Services that are proposed to be subcontracted, if any. This table is to be copied and filled out for each proposed subcontractor.

#### Table 1-03: Subcontractor Questions

| Question | Response |
| --- | --- |
| Does your firm complete the implementations of the product being proposed or is this effort outsourced? | Yes, iteria is the prime vendor on this project, and the firm performing the implementation. |
| Has or will any portion of the proposed work be completed by subcontractors or contract employees? | No |
| This below portion of the table is to be copied and filled out for each proposed subcontractor. |  |
| Name of subcontractor and address |  |
| Summary of Service and estimated percentage of Work the subcontractor will be providing. |  |
| Reasons for subcontracting |  |
| Experience |  |
| Detailed subcontractor responsibilities |  |
| Previous history of projects using the named subcontractor |  |
| Any additional relevant information |  |

The City reserves the right to request a copy of the prime contractor/subcontractor contract verifying the prime contractor has the sole responsibility for any and all Services under this RFP and is financially liable, without exception, to the City for all Services contracted by the Proposer and the subcontractor under this RFP.

The City reserves the right to request additional information regarding the subcontractor(s) as it relates to references, history of the firm, and other relative information that has been required of the Proposer to submit in this RFP.

The substitution of one subcontractor for another may be made only at the discretion and prior written approval of the City.

By signature (electronically or via ink) below on the Certification of Subcontractors/Partners, the Proposer and the Subcontractor/Partner certify that the Proposer has received the permission of the third-party to include the scope of software and services under the cover of the submitted proposal.

#### Table 1-04: Certification of Subcontractors/Partners

| Entity | Company Name | Representative Name | Title | Telephone Number | Email Address |
| --- | --- | --- | --- | --- | --- |
| Proposer | iteria.us | Brian Schell | President & CEO | 630-240-4072 | brian.schell@iteria.us |
| Partner/Third-party software provider | Mythics, LLC |  |  |  |  |
| Partner/Third-party software provider |  |  |  |  |  |

Proposers are instructed to return a copy of this Certification table signed by an authorized firm agent as part of proposal responses.

ACKNOWLEDGEMENT OF ADDENDUMS:

Addenda: Proposer shall acknowledge below the receipt of any addendum posted to the City website.

ADDENDUM NO.   		DATE ISSUED

# Tab 2 – Software Solution

SUMMARY DESCRIPTION OF EACH FUNCTIONAL AREA

Proposer to provide a summary description of the capabilities for each functional area contained in the RFP, in narrative format (minimum two well-developed paragraphs). The purpose of this summary is so that the City has a high-level understanding of the proposed solution. The narrative should be written for an audience of the end-user community. Descriptions should be included for any products proposed by third parties to meet the capabilities described in the Functional and Technical Requirements in Attachment B.

Marketing materials should not be submitted on the proposed functionality.

The Oracle software provides the most modern, complete, and secure platform and applications in the marketplace today, engineered to work together and address the goals of the City.  For over 40 years, and through three distinct eras of computing, Oracle has been a worldwide leader in technology and applications. It is by this unparalleled experience and the breadth and depth of our solutions that Oracle’s Cloud Solutions are unmatched in our industry. Throughout this response, we will differentiate Oracle broadly, but for now we will focus on three primary distinctions:

- Complete – Oracle builds and engineers hardware, database, middleware, business intelligence and world-class applications into a single unified integrated platform. Importantly, each one of these capabilities can stand alone as a market leader. When combined, they uniquely provide the fully comprehensive, seamless cloud platform needed to achieve The City of West Fargo’s vision.

- Modern – The functionality and the technical underpinnings that support Oracle’s consumer-grade user experience are built and engineered from the ground up for the modern age of information science with strict consideration for accessibility standards, while incorporating emerging technologies such as AI and machine learning sooner and more effectively than anyone else.

- Secure – Oracle’s tenure as a technology leader is characterized by participation in countless security-related boards across multiple industries, helping firmly establish many of the standards that govern global security today. Noting the complete nature of our solutions stated above, Oracle manages security standards within each element of the proposed platform. We provide redundant layers of security enveloping all aspects of the functional and technological enterprise.

Over the past several years, Oracle’s Cloud solutions have emerged as the leading Finance, Budgeting and HCM Cloud solutions for businesses and public sector agencies alike. Oracle is proud of the recognition and market leading position that industry analysts have assigned to those products. Oracle is recognized as a leader in numerous industry analyst vendor evaluations. Many of them can be found on the Oracle Industry Analyst Report page at https://www.oracle.com/corporate/analyst-reports.html.

In summary, no other cloud application can match the breadth and depth of Oracle’s experience and platform, and no other solution can approach the array of modern innovation, complete functional depth, and industry-leading security Oracle delivers.

ERP Overview

General Ledger - Key Benefits

- Simultaneous accounting of multiple reporting requirements for GASB compliance

- Innovative multi-dimensional reporting platform

- Collaborative close process

- Role-based dashboards that push issues and work to users

- Infolets and infotiles that present key information at a glance

Oracle Cloud General Ledger facilitates organizational efforts to standardize and improve business processes based on best practices. Oracle Cloud natively supports both full and modified accrual accounting, limiting customization of the system, using the Subledger Accounting engine. Subledger Accounting uses a set of rules applied to subledger transactions to determine the posting accounts and present the entries appropriately, reducing instances of duplicate data (one source of truth). Accounting entries are created in the subledger and transferred to the General Ledger.

Oracle Cloud’s flexible chart of accounts functionality will allow the City to easily accommodate their desired chart of account code structure and permit for growth or change over the lifetime of the structure.  Oracle Cloud supports the use of one or more chart of accounts as well as supports unlimited hierarchies (or trees) and hierarchy versions within a given segment of the chart of accounts. The chart of accounts includes the ability to define default combinations and rules which are incorporated throughout the application and feature built-in validation rules, conditional logic, etc. mitigating data entry errors and providing users assurance that only valid values and valid combinations are used.

Oracle Cloud offers a robust reporting suite that provides multiple reporting options including the ability to generate an ACFR (Annual Comprehensive Financial Report). The Oracle Cloud general ledger posting process updates balances in real time. The posting process stores balances in both balance cubes for efficient multidimensional analysis and relational tables for transaction processing. The financial reporting functionality enables:

- Improved reporting through user driven reporting capabilities

- The ability to generate ad hoc reporting, dashboard analytics and predictive analytics capabilities for all functional modules

- Drill down from any level to detail balances, journal lines, and subledger transactions

- Cash Management - Key Benefits

- Role-specific dashboards to highlight transaction flags and instantly monitor exceptions

- Interface with banks to automatically process transactions records and any additional fees to align balances

- Streamlined and automated bank reconciliation process

- Cash Forecasting

- Real-time review bank positions

Accounts Payable - Key Benefits

- Superior supplier invoices management: use rule-drive routing to automate invoice processing and spreadsheets to speed up manual entry

- Resolve disputes and holds via role-based dashboards

- Role-specific alerts and dashboards

- Integrated image processing for supplier invoices

- Improve the timeliness and accuracy of invoices and payments.

The Payables module of the Oracle Financials Cloud is an integral component of the procure-to-pay process. It includes a host of services to help our customers to efficiently process and pay supplier invoices, such as a supplier portal, supplier invoicing, approvals, payments, reporting on payables balances and reconciliation to the general ledger. The solution eliminates the need for costly third-party solutions that require custom integration by providing extensive functionality to manage electronic invoices as well as a seamless, ready to-use Intelligent Document Recognition (IDR) imaging solution to support a completely automated invoice processing. Our customers will be able to undertake a large quantity of daily financial tasks efficiently and in a smooth manner. All this is partly supported by machine learning.

Oracle Cloud provides configurable predefined workflows for invoice approval and holds resolution for invoices with exceptions. Based on the rules defined, the system determines whether approval is required and routes the invoice to the appropriate approver, preventing the payment until the invoice is approved. Users will be able to specify for each supplier site several controls based on which the system will automatically place on hold unmatched invoices and invoices that exceed the matching tolerances allowed. Invoices on hold cannot be paid until the hold is released.

Fixed Assets - Key Benefits

- Support of asset lifecycle

- Automation of asset creation through procure-to-pay and projects

- Comply with GASB87

- Streamline asset lifecycle operations and manage transactions and period close activities

- Automatically comply with organization capital asset acquisition policies

Oracle Assets is effectively designed to automate asset lifecycle management and simplify asset accounting tasks for asset purchase, depreciation, revaluation, transfer, and retirement. The City will find they are able to reduce manual work and facilitation fixed assets accounting tasks that help gain more visibility into the organization’s assets.

The City can establish rules to simultaneously create transactions to post to multiple ledgers using different bases of accounting. This feature allows the City to expense fixed assets for traditional fund accounting and capitalize and depreciate these fixed assets as required by GASB34. Leases are supported for GASB87 compliance.

Expenses - Key Benefits

- Quick expense entry using mobile apps, GetThere integration or offline spreadsheets

- Support for per diem requirements

- Pre-travel authorizations and Cash Advances

- Greater accuracy and compliance with corporate card integration

- Define Polices in Compliance with organization policies and regulations & audit management, institute spend controls

The Oracle Expense Assistant is a skill that lets you create and manage your expenses using a conversational experience. It uses conversational channels such as native SMS, Slack, or Microsoft Teams on your mobile device to guide you through common expense tasks. As you interact with the assistant, it directly communicates with the Oracle Expenses web application to perform the tasks. Here are the different expense tasks that you can perform using the Expense Assistant:

- Creating an expense and submitting it for manager approval

- Modifying an expense

- Checking the status of expense reports

- Accounts Receivable - Key Benefits

- Work areas for performing day-to-day operations

- Send customers invoicing documents or consolidated statements via preferred format and delivery method

- Automatically match receipts to invoices using configurable rules or scoring engine

- Mass upload of multiple transactions using spreadsheets

The City will be able to set business rules to manage the creation of invoices and debit/credit memos based on defined transactions, use real-time insight to rapidly resolve billing issues, apply payments to invoices automatically based on configured criteria or receive suggestions from a matching algorithm. Oracle Cloud provides an easy platform to securely mobilize the customer billing, payment recording and receipt remittance. Leverage Oracle modern best practice to bill.

Project Accounting - Key Benefits

- Improve planning, budgeting, forecasting, and reporting of project costs and revenue with comprehensive financial controls

- Gain visibility and control over project resources and costs

- Reduce manual work by easily capturing costs from multiple functions including time and labor, procurement, and financials

- Prevent or approve excessive spending using comprehensive budgetary controls

- Simplify the management of complex contracts and reduce administrative overhead through flexible associations between projects and contracts

- Projects suite contains functionality for: Project Control, budgeting, costing, capital projects, contract billing, contract compliance, project revenue, and time capture

Grants Management - Key Benefits

- Create and manage awards from funding to closeout with pre-populated templates

- Reduce manual work by easily capturing costs from multiple functions including time and labor, procurement, and financials

- Get a better understanding of available funds and reduce budget issues by calculating indirect costs and applying them to transactions

- Easily invoice sponsors or draw down letters of credit with flexible format options

- Recognize revenue from projects/grants faster using analysis of revenue trends and contract limits.

Award Management

Grants Management allows you to have complete visibility into all aspects of your awards. Quickly visualize the current spending status and drill into funding, budget, commitment, and expenditure details, as well as all related conversations and documents; all from any device, anywhere.

Awards can be quickly created from predefined templates or imported from Pre-Award tools using standard web services and open interfaces. Awards are defined in conjunction with the grant contract, allowing for all types of sponsor specific information to be captured.  This might include terms, conditions, rules for installments and the timing of claim submissions, restrictions on allowable costs and reimbursable amounts for the award and would contribute to the control of how the ongoing project is managed. e.g., when and how often claims are due to be submitted, the document format for the claim, whether the funding is disbursed by installment, whether funding can be carried forward if previously un-spent, and the format, timing, advance notice & escalation rules for any financial or technical reports that need to be submitted.

Grants Billing

Review award and sponsored project-related activities, analytics, documents, and conversations to ensure completeness and compliance. Grants Management allows you to manage the complete post award process, from initial funding to close out. The solution provides an integrated platform for managing the financial aspects and collaborating on your awards and sponsored projects while complying with your sponsors and internal control, billing, and reporting requirements.

Procurement - Key Features

- Streamlined order processing and change management

- Consumer shopping experience for requisition creation

- Integrated budget control and funds management

- Integrated, online solicitation management

- Enterprise contract management

- Automated approvals by amount, business unit, account segment, item, category and location

Oracle Procurement supports the full procurement lifecycle from creating and managing suppliers to issuing sourcing events, creating requisitions and purchase orders, to the creation and execution of contracts. Oracle Procurement allows you to automate purchasing transactions, and provides the City’s buyers insight into exceptions, statuses, and actions required. You can streamline routine tasks, such as creating purchase orders from approved requisitions without intervention, increasing productivity while enforcing compliance at every step. You can use electronic communications with your suppliers to improve the timeliness and accuracy of purchase orders (POs) and changes. This allows you to spend more time discovering and exploiting savings opportunities and delivering value to your organization.

Self Service Procurement

Oracle Self Service Procurement provides a user-friendly approach to managing requests for goods and services also known as requisitions. The application provides the best capabilities of consumer shopping web sites augmented with tools to control spend. Oracle delivers a friendly user experience that is like the best consumer web sites. The interface delivers friendly and familiar web features such as extensive search and filter capabilities, favorites, recent items, tagging, and embedded learning for infrequent users. With little or no training, employees can easily search, use shopping lists, browse categories, and find what they need quickly.

Oracle Purchasing

Oracle Purchasing supports a flexible, controllable, yet simple to use purchasing process. Creating purchase orders in Oracle is a very flexible task. Purchase orders can be created through conversion of one or more requisitions, or they may be created on their own. Additionally, purchase orders can be created as an outcome of a sourcing negotiation or against a contract or they can be allocated to contract lines and cost centers when created by users. Oracle Purchasing provides workflow driven processes to maintain standards, ensure proper approval and keep full history. Oracle Purchasing Cloud is fully integrated with other modules, including Financials, Inventory, HCM, and Projects/Grants.

Procurement Contracts

Oracle Procurement Contracts offers integrated Contract Management that provides standardization and automation throughout the contract lifecycle. It uses a terms library that will store the City’s standard contract language and templates. This library can be leveraged to quickly create draft contracts associated with sourcing events, blanket purchase agreements (BPAs), purchase orders, and standalone contracts. Attachments can be added and will be stored with the contract. Contract documents can be shared externally via the supplier portal. Electronic signature capabilities are available through a delivered integration with DocuSign. Workflow and renewal notifications are available.

Sourcing

Oracle Sourcing delivers the structure, tools, and information the City needs to maximize the value of sourcing events. Visibility into sourcing activities and key metrics help drive sourcing effectiveness. You can drill down into recent sourcing activities and keep informed of the latest actions. With the sourcing monitor, you can quickly see how a sourcing is progressing and act as needed.

Users can view supplier responses side-by-side with graphical tools to show the procurement managers which responses best meet their business needs. They can also export their award information for offline spreadsheet analysis. Once they finalize their award decision, users can submit their award for approval. Flexible award methods enable the organization to arrive at the best possible award based on their unique business requirements.

Supplier Portal

Oracle Procurement Cloud incorporates a Supplier Portal, enabling the organization to provide suppliers a secure, self-service, fully integrated work area to engage with the organization.  With Oracle Supplier Portal, your suppliers gain access to a secure, integrated work area that provides full visibility to transactions, offers closed loop collaboration, and enables electronic invoicing. Instead of struggling with disparate systems, faxes, emails, or voice messages, suppliers can access a secure work area that provides a complete summary of all transactions that require attention. With just a few clicks, suppliers get the current status of solicitations, agreements, purchase orders, advance shipment notifications, and invoices. By providing instant access to the most current information, you can enable them to better serve the City.

OPTIONAL COMPONENTS – For Future Consideration

Human Capital Management Overview

HCM Base Cloud - Key Features

- Manage a diverse workforce using a single global person record

- Comprehensive position management and multi-tier working relationships

- Robust and extensible workflow, approvals, and delegation engine

- Built-in extensibility to accommodate specific business requirements

Oracle Cloud HCM is a complete suite for Employee Data and People Processes, designed to support the employee life cycle from hire to retire by providing the innovation, scalability, and security the organization needs today and in the future. It is built natively in Cloud, relying on a single underlying data, security, and workflow model which ensures that employee information stays current, accurate and safe across all people processes. The Oracle solution is comprehensive connecting every human resource process, and every person, to make work more human and organizations more agile.

Oracle HCM transforms the traditional administrative functions of HR departments—recruiting, training, payroll, compensation, and performance management—into opportunities to drive engagement, productivity, and business value. The industry’s most complete cloud solution enables organizations to simplify managing people and build the best talent. Organizations can manage growth while adapting to needs through an HR foundation and gain actionable insights so they can execute the best talent management strategies. A simple, user-friendly experience and embedded role-based decision support transform the system from a transactional to an intelligence-driven application.

Each employee in the organization will have a single centralized location where all information about that employee is stored, including the following:

- Personal Information – Photo, name, address, phone numbers, contact

- Professional Information – Competencies, skills, willingness to relocate, work history, trainings/learnings, education

- Compensation/Salary History – Current and past compensation details

- Job History – Current and past job role details (transfers, promotions, terminations, rehires)

- Documents of Record – Paystubs, licenses, certifications

- Performance History – Goals, reviews, succession plan histories

Benefits Administration - Key Features

- Design benefit programs suited to the City’s strategy and organizational culture

- Implement the City’s benefits policy using Fast Formulas

- Re-useable sets of eligibility criteria

- Complete benefits enrollment processing

- Flex credits

The benefits the City offers tell employees and candidates about the type of organization the City is and the City’s culture. With the configuration and flexibility, Oracle Benefits enables the City to evolve and adapt benefits to the unique needs of the City’s workforce, and market conditions, to form an integral part of any compensation package and flexibility from one size fits all plans to highly tailored and targeted benefit packages that selectively target different segments of the workforce with different benefit packages.

In Oracle Benefits, participants can:

- Compare benefits and make selections based on eligibility rules

- View and accept configured terms and conditions

- Elect coverage for themselves and their dependents

- Select primary care physicians for applicable plans

- View and print a confirmation statement

- Complete additional certifications or designation action items

Workforce Compensation - Key Features

- Compensation Plans can quickly be created, modelled, and rolled out to meet changing business needs

- Compensation Budgets can be rolled up or down across the organization

- Data modeling and entry in a spreadsheet environment

- Embedded analytics

- Total Compensation Statements

Paying employees correctly is key to staff retention and performance. With Oracle Cloud HCM, the organization can manage and control individual salaries, bonuses, and incentives. Even complex collective agreements dictating seniority-based processing rules to higher salary grades or grade steps is supported, giving the City a complete tool set to meet the needs of different worker populations. Oracle Compensation includes a robust set of compensation components which can be used to define, model, and implement compensation practices for all the City’s employees. These compensation elements include:

- Base Pay

- Salary Basis

- Grade Step Progression

- Individual and Workforce Compensation

- Total Compensation Statement

Payroll - Key Features

- Rules-based payroll solution

- Payroll dashboard for strategically managing payroll processes

- Payroll cycle flows and checklists with embedded analytics can include your specific steps

- Complete control over processing rules with Fast Formula

- Automated retroactive processing

Oracle has made payroll simpler and smarter by uniting Payroll, HCM, and Time and Labor (T&L) within a single platform. Oracle Payroll is a powerful and flexible application that will give payroll professionals more control over processes and data. For example, payroll professionals can access and audit data continuously throughout the payroll cycle instead of waiting until pay period close. In addition, Oracle Payroll offers self-service on any device where employees can view pay slips, update banking information, view year-end statements, and much more.

Oracle Payroll is fully integrated with Oracle Sub Ledger Accounting and Oracle Cash Management. This integration allows standardization, automates processes, and rationalizes systems to increase operational efficiency. Oracle Sub Ledger Accounting allows multiple accounting representations for a single business event, resolving conflicts between corporate and local fiscal accounting requirements. It retains the most granular level of details in the accounting model, with different summarization options in the General Ledger, allowing full auditability and reconciliation. This increases the transparency and enables full auditability of the transaction and accounting data.

Absence Management – Key Features

- Manage holiday schedules

- Define absence plans and entitlements to meet the City’s policies

- Easily configure workers’ eligibility for plans and entitlements

- Capture planned and unplanned absences

- Proactively monitor absence trends

Managing absence can be complex, with multiple plans, overlapping entitlements and variations. Absence management in Cloud HCM has been designed to improve the efficiency of absence tracking by providing end users with an engaging and simple experience when requesting leave and checking their vacation balance.

Time and Labor - Key Features

- Quick and Easy Time Entry and Submission

- Comprehensive & Configurable Timecard Capabilities

- Configurable Real-Time Rules Engine

- Flexible Time Entry Approvals

Oracle Time & Labor is a comprehensive, easy-to-use, rules-based time recording and management system designed to give the City maximum visibility and control over its most valuable asset: its people. It’s a configurable and flexible module which helps the City accurately capture worked time, manage schedules, handle time-card approvals and administer various otherwise time-consuming tasks.

Oracle Time & Labor uses standard approval mechanisms for managing timecard approvals. The delivered approval styles of line and project manager can be used as is or extended to multi-level or more complex routing as required. A mass timecard approval capability enables a group of timecards to be reviewed at summary level and approved in one click.

Career Development  - Key Features

- Explore roles in the organization to cover potential opportunities

- Identify future potential roles as careers of interest

- Build a development plan and goals directly tied to careers of interest

- View and complete related learning to address gaps in skills and competencies

- Comparisons of job and employee profiles such as competencies, licenses, degrees, languages, and other job requirements, can identify the best-fit person for a job or vice-versa

Talent management encompasses a wide variety of processes related to performance, skills, and people development. Having the tools to grow, motivate, and encourage employees to deliver against objectives long term, directly impacts the bottom line, and drives important HR deliverables like retention, engagement, and employee experience.

Career Development capabilities will allow the City to:

- Help employees progress in their careers and identify career opportunities in line with their skills and interests

- Enable internal talent mobility by eliminating skills gaps, employing recommended learning, relevant to the employee’s role and interests

- Leverage embedded collaboration capabilities to connect with mentors and identify and network with colleagues in interesting roles to gain first-hand experiential information about careers of interest.

Dynamic Skills - Key Features

- Detect, standardize, and recommend skills for employees

- One centralized place to view & manage skills and development

- Personalized, AI-driven resources to help employees grow

- Enriched talent processes via AI-powered skills suggestions

- Effectively manage talent supply chain

Skills are at the core of every talent process in an organization; they are the fuel that powers An organization’s health, growth, and agility. Using skills to underpin talent processes creates an equitable approach to hiring, promotion, and development and improves productivity in the organization.

Learning - Key Features

- Create media rich tutorials comprised of video, formal learning, documents, or external sources

- Embed learning in HR and talent processes

- Personalized learning recommendations drive employee engagement and upskilling efforts across the organization

- Learn how you wish through easy content accessibility anytime, anywhere including offline

- Empowered learning initiatives - Empower subject-matter experts to create learning communities and initiatives without relying on learning and development staff

Oracle Learning natively combines bite-sized, peer-to-peer social learning with comprehensive support for the management and delivery of corporate online and in-class learning and compliance programs.  Users can easily identify all their required learning and ensure they comply. Our advanced recommendation engine analyzes all the engagement data around different learning items and combines it with the user’s profile to generate highly relevant learning recommendations.

Learning Connect

Oracle Cloud HCM learning library has full native support for learning content resources like SCORM, AICC, pdf-files, assessments, videos, weblinks and more.

To further enhance the learning experience and leverage suite benefits while enjoying content from various training providers, Cloud HCM can be extended with Learning Connect which is a set of out-of-the-box integrations to popular learning providers like Skillsoft, LinkedIn Learning, Intuition, Biz Library and Open Sesame.

Talent Review and Succession Planning - Key Features

- Talent review dashboard with full page views of succession plans, talent pools, and analytics

- Comprehensive administration and management of meetings including pre-meeting tasks for participants

- Custom fields to store specific information about talent review meetings

- Visibility options for talent review meeting notes and tasks

- Succession plans by job, position, or incumbent

- Performance Management - Key Features

- Complete Goal Tracking - Track progress and results for the team or organization throughout the whole year with Goal Plans that are automatically assigned to the employees based on eligibility profiles. Allow employees to add new or library goals to accommodate their own objectives. View and update goals from anywhere on a smartphone with mobile responsive goals. Managers will be able to quickly see the status of the goals of their direct reports, to coach and guide them towards completion

- Collaborate & Align – Employees will have the ability to share goals with their peers which will foster more collaboration and foster a common purpose. Organizational goals can be published to share the strategy across the business and at all levels

- Tie goals to skills and certifications - Tracking personal growth for career development by linking goals to competencies, creating goal-related tasks with tangible action items, enabling employees to set both development and performance goals to support their career growth are key to driving productivity across the organization

- Meaningful evaluation of goals & competencies - The seamless integration of Goals and Performance Management within Oracle Cloud HCM enables the City to always be up-to-speed with point-in-time evaluations of goal achievements. The embedded analytics will give invaluable insights to managers and executives, enabling them to have a unified view of the people, monitor progress and act as needed

SOFTWARE DOCUMENTATION FEATURES AND FUNCTIONS

Proposer to provide a summary of their software documentation that describes the features and function of the proposed application software. Identify what makes your documentation user friendly and useful to the end user and technical user of the software.

Oracle provides multiple facets of documentation varying from implementation guides, technical guides, configuration guides, and quarterly feature release notes.  All documentation is available on-line.  Additionally, as part of implementation methodology, iteria delivers customized training material that is developed based on the City’s configurations and utilizes screen shots from the City’s system.

This material is tailored to the City’s configuration and based on your user audience.

PROPOSED SOFTWARE MODULES TABLE

Proposer to complete the table below. Proposed modules that are required to satisfy the requirements associated with the functional areas identified below cannot be proposed as complementary or optional.

#### Table 2-01: Proposed Functional Areas/Modules

| #### Proposed Software Information |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Product Component/Suite (Name and Version of the Proposed Software Solution) |  |  |  | Oracle Fusion ERP Applications |  |  |  |  |
| Time on Market |  |  |  | 10+ years |  |  |  |  |
| Release Date of Most Current Version |  |  |  | Every Quarter |  |  |  |  |
| Next Major Release Date |  |  |  | 26 B – May 2026 |  |  |  |  |
| Next Minor Release Date |  |  |  | N/A |  |  |  |  |
| Was the product proposed originally developed by your firm, or, was the product acquired from another developer/entity? |  |  |  | Developed by Oracle Corporation |  |  |  |  |
| If the proposed product was acquired, what was the date of acquisition? |  |  |  | N/A |  |  |  |  |
| What is the future roadmap for the proposed product? Is there an end of sales or support date for the product? |  |  |  | No |  |  |  |  |
| Does your company have plans to release a differing product that offers the same or similar functionality in the next 5-10 years? |  |  |  | No |  |  |  |  |
| Licensing |  |  |  |  |  |  |  |  |
| Describe how the software is licensed (e.g., named user, concurrent users, enterprise/site, power user) and the options available for licensing: |  | The Oracle applications are licensed in multiple facets. Examples include: per user, with minimum requirements based on volume by employee count by message pack |  |  |  |  |  |  |
| How many licenses have been proposed? |  | 1,400 |  |  |  |  |  |  |
| Are the same licenses required for all users, or, would some users (e.g., those only accessing employee self-service) have a different license type than other users (e.g., Human Resources Director)? |  | Yes, some licenses are required for all users (employees) while some are based on user count. |  |  |  |  |  |  |
| How are new users added to the system? Are there incremental costs per user? |  | We have included up to 1,400 at this point |  |  |  |  |  |  |
| If an existing user separates from service at the City, may their license be re-assigned to a new staff member, or, must a license remain assigned to that staff member in order to maintain employee records/retiree benefits/etc.? |  | Licenses are based on head count or user based. If an employee leaves, the active user license can be re-purposed. |  |  |  |  |  |  |
| Deployment Model |  |  |  |  |  |  |  |  |
| Deployment Models Proposed to the City (Corresponding Attachment C1 Cost Worksheets shall be completed for each separate deployment model proposed) |  | City-Hosted (Perpetual License) |  |  | Proposer-Hosted (Perpetual License) |  | Software-as-a-Service (Subscription) |  |
|  |  | ☐ |  |  | ☐ |  | ☐ X |  |
| Summary of Modules Proposed |  |  |  |  |  |  |  |  |
| No. | Functional Area |  | Name of Proposed System Module(s) to Address Requested Functional Area |  |  | Previous Third-Party Partnerships and/or Solutions Successfully Integrated* With |  |
| 1 | General Ledger and Financial Reporting |  | Oracle Fusion ERP – General Ledger |  |  |  |  |
| 2 | Budgeting |  | Oracle Fusion ERP – General Ledger |  |  |  |  |
| 3 | Accounts Payable |  | Oracle Fusion ERP – Accounts Payable |  |  |  |  |
| 4 | Accounts Receivable and Cash Receipts |  | Oracle Fusion ERP – Accounts Receivable |  |  |  |  |
| 5 | Purchasing, Bids, and Contract Management |  | Oracle Fusion ERP - Procurement |  |  |  |  |
| 6 | Project Accounting and Grant Management |  | Oracle Fusion ERP - Projects |  |  |  |  |
| 7 | Oracle EPM |  | Oracle EPM is Oracle’s Enterprise Budgeting module |  |  |  |  |
| *Successful integration should include only those instances where both the software and the client are in production environments. |  |  |  |  |  |  |  |  |

OPTIONAL AND COMPLEMENTARY MODULES

What other system modules or products, not included in the scope of your proposal, would the Proposer recommend to be complementary or optional to the Project Scope?

#### Table 2-02: Optional and Complementary Modules

| No. | Module Name | Narrative Description of Functionality Provided |
| --- | --- | --- |
| 1 | Oracle Enterprise Asset Management (EAM) | This is Oracle’s Cloud based work order management system. |
| 2 |  |  |
| 3 |  |  |

PARTNERSHIPS/THIRD-PARTY PRODUCT RELATIONSHIP

Proposer to fill out the below table for each of the Partnership/Third-Party software product proposed.

X – Not applicable, no Partnership/Third-Party software proposed

Table 2-03: Partnership and/or Third-Party Product Identification

| Name of Partnership/Third-Party Software Firm | Name of Software Product | Name of existing Clients using Proposer’s system and the Partnership/Third-Party Software | Number of years Client has been using the two products together |
| --- | --- | --- | --- |

For each product proposed as a Partnership/Third-Party product, detail the options available to the City as it relates to contracting relationship between the City and the Partnership/Third Party.

Proposer to provide the approach and responsibilities for managing the implementation and acceptance testing for each of the proposed Partnership/Third-Party products.

Proposer to provide the approach and responsibilities for the SLA/maintenance related to the Partner/Third-Party provider.

Proposer to submit references and qualification statements for each of the proposed Partners/Third-Party firms and attach as an Exhibit to Tab 2.

Confirmed, Exhibit attached.

Proposer shall indicate if the proposed approach utilizes a systems integrator or consulting firm as the third-party.

General

Proposer shall clearly indicate the deployment model(s) proposed from among the three categories presented in a-c below. If more than one product is proposed, please clearly identify the deployment model for each product proposed:

On Premise (locally hosted at the City, perpetual licenses)

Software as a Service (SaaS or subscription-based models)

Proposer hosted (hosted and managed by the Proposer, perpetual licenses)

The entire solution being proposed is cloud-based and is Software-as-a-Service (SaaS).

Proposer shall fully describe the integration/interface/data exchange capabilities of the proposed system, including available API’s, middleware, web services, etc.

As part of our overall solution, iteria has included the Oracle Integration Cloud (OIC) as the middleware.  This middleware tool is the gateway tool to manage integrations to / from third-party systems.  We are proposing the middleware as a central repository tool so transactions can be tracked and errors identified.

In addition to OIC, native integration tools allowing customers to build their own integrations include:

- RESTful APIs are available for near-real-time integration

- SOAP web services are available

- Flat file loader tools

- Flat file extract tools

- ATOM feeds are triggered by events that occur about status of selected data elements.

- Data formats supported include XML, JSON, CSV, XLS, etc.

For EDI, Oracle Cloud Applications supports XML out-of-the-box. EDI can be enabled using Oracle Platform-as-a-Service (PaaS). Third-party products can map EDI into XML. The approach described is a commonly implemented mapping.

The middleware is a very powerful tool and provides us the technology to perform functions inside the middleware to perform look-ups or manage / handle the data, as needed.  This allows us to account for system deficiencies or minimize re-work of your legacy applications or systems.  As an example, if you had data with certain values, old COA, old element names, and you do not want to re-configure your legacy system, via the middleware we are able to perform a translation so the data can flow to / from Oracle and the third-party system without a need for a re-write.

Additionally, as part of our methodology, accounting for / planning for errors is an important facet of our approach.  When developing interfaces, it is critical that you plan for errors.  Interfaces are great until the data fails.  Capturing and identifying errors is usually an afterthought, only after it occurs.  During interface planning / development, iteria’s methodology accounts for error handling up front.  We will walk the teams through the processes and identify the types of errors we can expect and build / document the process for each interface as to how errors are captured and who should be notified, and where the corrections should be made.

The methods of how interfaces are built / sent is defined for each interface.  Some may be SFTP, EDI, or flat file even.  We will review each interface for the types of data as well as the methods and protocols that are supported for each one.

For available API’s, does the proposed pricing include access to the entire API library? What functionality is exposed in the systems’ APIs?

Yes, full API access is available.  Typically, new APIs are introduced or enhanced during quarterly patch releases.

Proposer shall describe available hardware options to support cash register/drawer functionality. The City will consider these on an optional basis, and costs shall not be included in the technical proposal.

| Item/Component | Model/Description |
| --- | --- |
| Receipt Printer | Epson TM-M30II/USB/Thermal Printer |
| Check Scanner - single check | Digital Check CheXpress CX30 |
| Check Scanner - bulk scanning | Digital Check TS 240 |
| Cash Drawer | APG Series 4000 Electronic Cash Drawer with Multi-Pro interface cable |
| Credit/Debit Device | Ingenico Lane 7000 USB credit/debit PINPad with cables |
| Cash Counter | Cassida Zeus Cash Counter |

Proposer shall describe available time clock options to support time capture functionality. The City will consider these on an optional basis, and costs shall not be included in the technical proposal.

iteria has included the Oracle Time and Labor solution as part of its overall footprint.  However, with the open API technology integration to timeclocks is open. iteria has integrated with TimeClock Plus and Celeritime.

Please describe how the proposed solution(s) support accessibility and ADA compliance, in addition to the following specific questions.

  - Does the software provide keyboard equivalents for all mouse actions, including buttons, scroll windows, text entry fields, and pop-up windows?

Yes

  - If information is provided in an audio format, is it also capable of being displayed by the user in a visual format?

Yes

  - Does the application support user-defined color settings system-wide? Does the software ensure that color-coding is never used as the only means of conveying information or indicating an action?

Yes

  - Is special training available/provided for users with disabilities that will enable them to become familiar with the software and learn how to use it in conjunction with assistive technology provided as an accommodation?

Yes, training material will be customized based on the Training Plan developed in conjunction with the City. iteria has deep experience in this area as we have developed / implemented a system for a blind and visually impaired organization.

Describe your proposed reporting features native to the system, and how City staff will be trained to develop and configure their own reports.

Oracle provides multiple tools for reporting and analytics.  Below are details of the tools being offered.

Oracle Transactional Business Intelligence (OTBI) provides a flexible and easy-to-use analysis tool that allows users to gain real-time insight into transactional data, understand data patterns, and be alerted to key events and data anomalies. With robust ad hoc reporting, role-based dashboards, data visualization, and self-service information delivery, OTBI puts reporting into the hands of business users.

Instead of exposing the complexity of the data structure to business users, OTBI organizes more than 9,000 reportable data objects into functional subject areas to which the business users can easily relate. Rather than constructing an SQL query, users can simply drag and drop data from functional subject areas and use different graphical views to interactively explore or visualize the data. A reporting wizard—Business Intelligence (BI) Composer—is also available to guide casual business users through a few simple steps to run, edit, or create reports in the cloud applications. OTBI provides users a wide variety of data visualization options from standard graphs to advanced visuals such as trellis, tree maps, performance tiles, and key performance indicators (KPIs). With a few simple clicks, users can create conditional formatting on columns or enable an action link to drill from a summary analysis to view employee details. Users can easily assemble relevant analyses into a role-based dashboard that rolls out to business units or line managers with built-in data security.

Additionally, there are seeded reports available to use for reporting.  These seeded reports are scheduled process that users can run based on their security / access.

We have also included the Fusion Analytics Tools for Financials and HCM.  These analytics tools provide access to the data for the end users to perform extract and perform analytics on the data.  This also is enforced based on security and access of the users.

As part of the Business Requirements Gathering sessions, critical reports are also gathered from the business.  iteria will map these reports to the “seeded” reports.  During CRP and SIT the reports are reviewed by the business to determine if the reports will work or if custom reports need to be developed.

The effort to develop reports will be based on the complexities of the reports and the sorts and selection criteria.  We typically budget reports in the range of 40 to 80 hours depending on the complexity.

What strategic decisions or direction is your firm taking or making related to the product being proposed today?

iteria is continually reviewing new features and functions being offered by Oracle as part of quarterly releases.  It is part of our internal continuing education that we invest in as part of being an Oracle Certified Partner.

# Tab 3 – Project Approach and Implementation Methodology

PROJECT APPROACH

Proposer to provide a description of the proposed approach for providing the Scope described in the RFP, including a comprehensive description of the proposed implementation methodology for the Project. The description should include how the Proposer has developed this methodology to both incorporate lessons learned from experiences as well as to meet the needs described in the RFP.

iteria’s Overall Implementation Approach

iteria.us proposes a step-by-step approach with its implementation methodology to complete the implementation and development of the assigned tasks.  As part of our methodology, iteria.us will:

Conduct a Boundary Confirmation session to discuss the City’s overall goals both near term and future to better plan for an overall implementation approach.

Perform Solution Analysis sessions with the business to cover overall requirements.

Document / Review the requirements and the solution with the Business Users

Obtain sign-offs and approvals from the business

Upon approval of solution, begin development

Evaluate the data and the roadmap for conversion

Review and design interfaces

Conduct smoke testing

Conduct multiple prototype sessions

Support User Acceptance Testing

Provide Train-the-Trainer training

Develop / provide complete configuration documentation

Review final output with Business and get final sign-offs

Embedded within our overall approach, you will find specific details around:

Overall Project Management approach

Configuration and process design approach

Data conversion

Testing approach

Training approach

Final cutover/transition to new system

#### Scope and Deliverables

Based on the requirements provided by the City and the modular footprint provided in the RFP, iteria has prepared a high-level timeline and implementation schedule for the ERP Project.

Key areas of a project of this nature include:

Overall Project Management

Reviewing key decisions and integration points from the Requirements Sessions

Business Process Re-engineering

Data Extraction and Cleansing

Solution development

Interface review and development

Testing

Training

Go-Live Cutover

Post Implementation Support

##### Overall Project Management

Projects of this scale are most successful when a full‑time Project Manager is dedicated to driving outcomes and ensuring the delivered solution aligns with end‑user needs and expectations. This role is essential to maintaining clarity, momentum, and accountability throughout the implementation.

While Fusion projects typically avoid heavy customization, they still require thoughtful evaluation of business processes and key decision points. These decisions determine whether the system is configured to truly serve the City—or simply to make the implementer’s job easier. iteria’s methodology is built around delivering the best solution for our customers. We take pride in extending the applications without customizations whenever possible, focusing on solutions that meet your objectives while preserving Oracle’s upgrade path.

iteria’s Project Manager works closely with the City’s PM and functional leads to keep the project on track, ensure decisions are well‑informed, and confirm that the City’s needs are consistently addressed throughout the implementation.

##### Requirements Sessions

Requirements sessions are the City’s opportunity to define the system and business needs that will shape your new ERP solution. iteria’s methodology centers on detailed, collaborative sessions that walk through day‑to‑day activities with City staff. We go far beyond completing a spreadsheet of wants and needs. Our team meets with your subject‑matter experts to review current functionality, identify gaps, and understand the underlying business processes that drive your operations.

A key differentiator in iteria’s approach is that our functional leads are cross‑trained across multiple modules. This depth and breadth of knowledge allows us to guide the City through the impacts of decisions—both upstream and downstream—across the Oracle Suite of Applications. Because Oracle’s products are naturally integrated, understanding how a requirement in one module may conflict with or influence another is essential to designing a complete and sustainable solution.

Our methodology encourages active participation throughout requirements and solutioning sessions. We ask targeted, product‑informed questions that are specific to the City’s environment, helping uncover nuances that lead to a more accurate and effective configuration. This collaborative, impact‑aware approach ensures configuration choices support the City’s objectives and highlights opportunities to adjust business processes to better align with Oracle’s leading practices.

##### Business Process Re-engineering

Business process re‑engineering will be a critical component of this Project. To fully leverage the capabilities of Oracle Fusion, processes must be evaluated through the lens of business needs and aligned with the Cloud environment. In some cases, this means modifying existing processes to take advantage of leading practices; in others, it means ensuring the software accommodates processes that cannot change. iteria helps the City navigate these decisions by reviewing current workflows and ensuring they are designed to fit the software—not simply preserved because “that’s how it has always been done.”

Our team understands how to get the most out of the Oracle applications and is skilled at thinking creatively to solve complex challenges. This balanced approach—respecting operational realities while optimizing for the Cloud—is one of iteria’s core strengths.

##### Data Extraction and Cleansing

The Fusion applications support open API technology, enabling flexible and efficient data conversion. While conversion data is often initially provided in spreadsheet format, populating a spreadsheet is only one step in the overall conversion process. iteria develops the extraction routines required to transform source data into the templates needed by Oracle ERP Cloud.

Data cleansing is a critical component of any conversion effort and will require active participation from City staff to scrub, validate, and confirm the accuracy of the data. iteria will work closely with the City’s team to make informed cleansing decisions and ensure the data meets the quality, formatting, and retention standards required by the City.

Depending on the outcomes of the Requirements Sessions, new structures may be defined as part of the future-state system. When this occurs, translations between legacy and new values will be required. As part of iteria’s approach, we partner with the City to identify the data that must be converted and build the necessary translation routines to map old structures to new ones.

##### Solution Development

iteria.us will provide detailed solution process flow documents that will not only highlight the system solutions but also provide the process solutions that can be adhered to once ERP Cloud is live. This solution document will also be used to develop detailed testing and training schedules and processes. The solution document will outlay any the gaps in the fusion applications and will provide information on how the gaps will be addressed, especially through extensions or personalization's.

##### Testing

Testing is a critical component of the project and is the City’s opportunity to make sure the system is configured to transact business based on requirements and solutions.  iteria’s methodology includes numerous testing phases of the project:

Conference Room Pilot (CRP)

System Integration Testing (SIT)

User Acceptance Testing (UAT)

During these phases, the City will test concepts, processes, and system functionality to various degrees.  Users will follow detailed test scripts, document the results and a tracking system will be used to track any issues or defects.

Successful testing is based on having well defined testing scripts and coordinating internal resources so test cases are executed in a timely manner.  iteria will provide overall guidance and tracking services during the testing phases of the project to assist in coordinating the City’s resources and to work to make sure issues are rectified.

##### Training

The best coordinated project can be deemed a failure if the staff is not properly trained.  iteria is proposing a “train-the-trainer” methodology, where we will train key users or “super users” who will then be responsible to train the City’s end user population.  As part of our approach, we will work with the City to help assess the capabilities of City staff.

Does the City have people that are capable of conducting training?

Knowing the skillsets of your users, what training methods / materials are best suited for your staff?

Does your internal staff have the bandwidth to conduct training during the project in the allotted time frame?

Do you have facilities where training can be conducted?

Preparing for these types of questions early on in the Project Plan / Methodology will minimize any surprises and help alleviate any unnecessary change orders and cost overruns.  If the City does not have the bandwidth to internally review these types of questions, iteria can provide assistance in this area as part of our overall Project Management Services.

##### Go-Live Cutover

Cutover weekend / go-live is a multi-day 24 X 7 process.  This requires a detailed Business Continuity Plan and strong coordinated efforts in order to be successful.  Items that need to be addressed during this cycle can include:

Data extracts and conversion processes

Following the Business Continuity Plan

Accounting for downtime during the process.

Shutting down legacy applications

Re-directing interfaces

Coordinating access to the facilities 24 x 7

Final configuration review

Coordinating the go / no-go decision

As part of our overall Project Management Services, iteria works with the City for the go-live cutover to make sure the Cutover Plan is being followed, ensuring the communication channels are open to the City’s Executives during the process as we work through the extractions and preparing of final data for conversion and final configurations.

##### Support / Help Desk

iteria has proposed / budgeted post implementation support services as part of the initial contract.  We have included 4 weeks of post implementation support as part of our overall proposal.  During this phase, iteria serves as L1, L2, L3 support as well as does knowledge transfer to the City’s staff as part of the transition.

Based on information provided in this RFP and experience in working with other localities, what is the Proposer’s perspective on the most significant risks to this Project, and how do you plan to mitigate these risks?

Determining final requirements and drilling into its origin(s) to determine if it is need or past practice is always one of the biggest challenges.  The City has developed a detailed requirements matrix, and the initial focus will be to filter through the requirements and develop the roadmap of the solution and evaluate in case of any contradicting requests.  This will serve as a building block for the rest of the project.

With what frequency will Proposer’s Project Team staff be on-site at the City during implementation? Will staff be on-site for full or partial weeks? Has this approach been tailored based on social-distancing practices or has the proposed approach been standard for other implementations?

As previous mentioned, iteria’s overall methodology goes back to the basics.  Implementations are more successful when there is an on-site presence.  However, we do not need to be on-site just to be on-site.  On-site presence will come in waves based on the phase of the project we are on.  The exact schedule itself will be one of the first items reviewed upon project start, as we recognize the City’s staff will most likely have their existing full-time jobs / duties to also contend with.  The following table illustrates an initial estimate of when we would be on and off-site.

| Phase | Percentage On-site |
| --- | --- |
| Requirements Gathering | 100% |
| Documentation | 25% |
| Document Review | 100% |
| CRP Build | 25% |
| CRP Execution | 100% |
| Interface / Conversion Development | 25% |
| SIT Build | 25% - 50% |
| SIT Execution | 100% |
| Training | 100% |
| Go-Live | 100% |
| Post Implementation Support | 100% |

There are a lot of factors that will ultimately contribute to the final schedule such as City availability, keeping travel costs in check, and ROI for being on-site and readily available.  Over the years, iteria has found it more beneficial to be on-site during the key times of the project to read the room and facial expressions as we discuss various topics, especially during requirement gathering, etc.  As previously mentioned, iteria does not implement based on spreadsheets and questionnaires, we have detailed conversations and interactive design sessions.

For those resources who are flying, we typically are on-site Monday – Thursday.  For those resources, who are local, driving to West Fargo such as our Illinois and Wisconsin based resources, we are on-site Monday – Thursday / Friday, depending on where we are in the project.  We want to be mindful of the City’s time and realize you may need time away from the project for your daily jobs.

Describe in detail the approach to developing interfaces/integrations/data exchanges. What is the division of responsibility between the City and Proposer project teams? What technical skills are required of City staff for this work?

As part of our overall solution, iteria has included the Oracle Integration Cloud (OIC) as the middleware.  The middleware tool is the gateway tool to manage integrations to / from third-party systems.  We are proposing the middleware as a central repository tool so transactions can be tracked and errors identified.

In addition to OIC, native integration tools allowing customers to build their own integrations include:

- RESTful APIs are available for near-real-time integration

- SOAP web services are available

- Flat file loader tools

- Flat file extract tools

- ATOM feeds are triggered by events that occur about status of selected data elements.

- Data formats supported include XML, JSON, CSV, XLS, etc.

For EDI, Oracle Cloud Applications supports XML out-of-the-box. EDI can be enabled using Oracle Platform-as-a-Service (PaaS). Third-party products can map EDI into XML. The approach described is a commonly implemented mapping.

The middleware tool is the gateway tool to manage integrations to / from third-party systems.  We are proposing the middleware as a central repository tool so transactions can be tracked and errors identified.  The middleware is a very powerful tool and provides us the technology to perform functions inside the middleware to perform look-ups or manage / handle the data, as needed.  This allows us to account for system deficiencies or minimize re-work of your legacy applications or systems.  As an example, if you had data with certain values, old COA, old element names, and you do not want to re-configure your legacy system, via the middleware we are able to perform a translation so the data can flow to / from Oracle and the third-party system without a need for a re-write.

Additionally, as part of our methodology, accounting for / planning for errors is an important facet of our approach.  When developing interfaces, it is critical that you plan for errors.  Interfaces are great until the data fails.  Capturing and identifying errors is usually an afterthought, only after it occurs.  During interface planning / development, iteria’s methodology accounts for error handling up front.  We will walk the teams through the processes and identify the types of errors we can expect and build / document the process for each interface as to how errors are captured and who should be notified, and where the corrections should be made.

The methods of how interfaces are built / sent is defined for each interface.  Some may be SFTP, EDI, or flat file even.  We will review each interface for the types of data as well as the methods and protocols that are supported for each one.

  - Following go-live of the software, what is the role of the Proposer in supporting the ongoing maintenance of developed interfaces/integrations/data exchanges?

Unless there are configuration changes, the maintenance of interfaces should be minimal.  Our interfaces are built to perform error handling and exception reporting, so that will be the majority of the task that will need to be performed, monitoring the errors.

As part of our transition, we review all of the interfaces developed and how they are configured / scheduled.

Additionally, to account for the Quarterly Patch Testing, iteria will work with the City of West Fargo to identify a “playbook” that should be used by the City when the quarterly patches are applied.  iteria recommends that the “playbook” includes all the critical business functions.  Meaning those functions that are critical for the Organization to operate.

The Oracle Quarterly Patching process provides users with a 2-week window to test the patches in your DEV / TEST environment before the patches are applied to production.  Following the playbook is critical to ensure that nothing critical is disrupted as a result of the patch.  Our methodology includes “tricks” to make this process efficient to allow for testing in the allotted 2-week window.

Alternatively, iteria does offer Managed Services Support that can be customized to include various degrees of service including regression testing.

Describe in detail the approach to configuration and set-up activities. Will the Proposer team complete the majority of the configuration based upon information gathered from City subject matter experts, or will the City be expected to perform much of the configuration?

Once requirements gathering has been completed and documented, the documents will be reviewed by the City and signed off on.  This is when iteria will then start to configure the Oracle Suite of Products.  Once the system is configured, we will conduct Conference Room Pilot(s) (CRP) sessions.  During the CRP session the City will see how the system will function based on their requirements.  These sessions are interactive in re-iterative where we review, potentially make configuration changes, and review again.

So, to directly answer the question, iteria will perform the system configurations.

Describe any additional assumptions made in the Proposal, not already identified in detail. These should include any assumptions related to the current City technical environment, staffing, project management approach, and City resources available during implementation and support phases.

The following assumptions have been used in creating this proposal:

Project timeline to be finalized based on project start date.

Any third-party licensing outside the scope of this RFP will be the responsibility of the City.

Client will provide remote access for offshore resources

Client will provide on-site access at the City offices.

Client will provide resources on a timely basis as requested by iteria.us.

Client will review / approve deliverables on a timely basis in accordance with the Agreement.

DEPLOYMENT

Proposer to provide a detailed narrative description of how the implementation approach will vary between the deployment methods proposed (i.e., a traditional City-hosted model, a Proposer-hosted and/or a subscription-based solution, etc.)

iteria is proposing a subscription-based solution.  Our methodology is built around this approach and follows the detailed narrative above.

GO-LIVE AND ONGOING SUPPORT

Proposer to describe what level of pre- and post-go-live support is available under the proposed fee structure. If varying levels of support are available, this section of the RFP response should clarify these potential support services and highlight the level of support that has been proposed. Proposer shall use Attachment C1, Cost Worksheets, to clearly identify the varying fees based on the varying levels of support that are available.

iteria has proposed / budgeted post implementation support services as part of the initial contract.  We have included 4-weeks of post implementation support as part of our overall proposal.  During this phase, iteria serves as L1, L2, L3 support as well as does knowledge transfer to the City’s staff as part of the transition.  We incorporate onshore / offshore model, so teams are available around the clock.  iteria will typically utilize a ticketing system for logging / tracking any support issues.  However, we are also on-site during Post Implementation Support (for 30 days), during this time we are actively working with the City as issues or questions arise in real-time.

Under a separate contract, iteria can offer Managed Services.

Once the project is live, additional services provided by iteria can include Managed Services.  Under a separate Managed Services Agreement, iteria offers / can provide the following and/or any combination thereof:

L1, L2, L3 Support

Regression Testing Support

Under iteria’s support module, we go beyond just supporting the Oracle Software, but support your processes, access control, data errors, interface errors.  Additionally, we can support your “how to” questions that may arise from your end-users.  iteria’s services are broken down as follows:

Level 1 Support includes:

  - Primary review of all Support tickets

  - Initial triage of the issue(s)

  - Monitoring and error handling through the integration dashboard (OIC)

  - EDI error handling

  - Coordination and Primary Lead of Quarterly Patching Testing

An available representative will acknowledge receipt of the service request and begin work on the issue.

Tickets will be worked on based on the following standards:

Severity 1 – Mission Critical Severity – there is a major cause of business disruption due to the associated ticket.

Severity 2 – High Severity – the associated ticket is high severity and major business functions are impacted

Severity 3 - Medium Severity – the associated ticket is of medium severity and needs to be resolved as quickly as possible.

Severity 4 – Low Severity – the associated ticket is low severity and can be worked on as time permits.

The following SLA Response time will be followed:

Severity 1 – iteria consultants will respond within 1 hour of receiving notification and begin working on the issue.

Severity 2 – iteria consultants will respond within 4 hours of receiving notification and begin working on the issue.

Severity 3 – iteria consultants will respond within 8 hours of receiving notification and begin working on the issue.

Severity 4 – iteria consultants will respond within 16 hours of receiving notification and begin working on the issue.

SLA Severity Definition

1 – Critical Impact

Application failure creates serious business and financial exposure

The application failure impacts a large number of employees

There is no acceptable workaround to the problem

2 – High Impact

Application failure creates serious business and financial exposure

The application failure impacts a large number of employees

There is an acceptable workaround to the problem

3 – Medium Impact

Application failure creates low business and financial exposure

The application failure impacts a small number of employees

There is an acceptable workaround to the problem

4 – Minimal Impact

Application failure creates minimal business and financial exposure

The application failure impacts couple of employees

There is an acceptable workaround to the problem

iteria is flexible in defining what the scope of services are ultimately decided as part of Managed Services.

What are the standard hours that support is offered, and through what means (telephone, web ticket submission, etc.)?

iteria incorporates and onshore / offshore model, so support can be offered on a 24 x 7 basis, depending on your program.  iteria will typically utilize a support ticketing system for logging / tracking any support issues.

Are afterhours and weekend support offered, and if so, is this part of the standard support offering or part of a different tier/offering?

Yes, this can be offered.  This will be discussed and scoped during the Managed Services scoping and contracting discussions.

Describe the support that is offered to assist in potential situations where the City is unable to conduct certain mission-critical processes, such as processing payroll, due to emergency situations.

iteria has the capabilities to do screen share (teams) sessions or phone support as needed.  We also have resources local to the Midwest to be on-site in a short notice period if needed.

Is product support offered by Proposer, through the software developer/provider, or sub-contracted?

Software support will be offered by iteria as part of our Managed Services program as well as by the software developer.

Are there optional, “enhanced” support tiers or offerings above and beyond what has been proposed?

Once the project is live, additional services provided by iteria can include Managed Services.  Under a separate Managed Services Agreement, iteria offers / can provide the following and/or any combination thereof:

L1, L2, L3 Support

Regression Testing Support

Under iteria’s support module, we go beyond just supporting the Oracle Software, but support your processes, access control, data errors, interface errors.  Additionally, we can support your “how to” questions that may arise from your end-users.

How often are releases provided, how is advance notification provided to customers of upcoming releases, and what is the process to test each release?

As part of Managed Services Support, iteria can support full or partial regression testing.

When quarterly patches are installed, your system will need to be tested to ensure business continuity.  Depending on how your system is configured, the amount of remediation should be minimal.

Quarterly patches also introduce new functionality. The City will need to review the release notes to determine if they want to take advantage of the new functionality that was part of the Quarterly patch.  iteria can assist in this as part of our Managed Services offerings.

As part of our Managed Services program, iteria will review the release notes in advance of them being applied to the City’s environment.  Based on the release notes and knowing your configurations, iteria can meet with the City to discuss what will be released in the upcoming patch.  Once the patch is applied, iteria will perform regression testing as well as look at new functionality.

As part of Oracle Corporation’s support, if a Service Request is created, notifications for updates on SRs are provided through the Cloud Customer Portal. Users can set notifications to be sent to email and/or text.

Would the City be able to test releases in a test environment prior to pushing updates to a live environment?

Yes, that is the standard protocol.  Based on the schedule of releases, you will typically want to have your test environment refreshed from production prior to the initial patching.  We are then given 2 weeks to regression test the instance before the patches are applied to your production environment.

Does the system have the ability to roll back updates should challenges or bugs be encountered?

Unless something catastrophic is encountered during testing, patches will not be rolled back or taken out of the production cycle.

Describe how often major and minor software updates are provided, as well as the level of City resources required for a major update and the level of resources required for a minor update.

Major patches are released on a quarterly basis.  Patches are applied to your DEV / TEST environment first.  You are then given 2 weeks to regression test your system and then the patches are applied to PROD.

Minor patches are performed as needed and performed on monthly intervals.

Please describe the major/minor upgrade process that is required if the solution requires a client-based installation.

All patches are Cloud based.

Are there future costs associated with upgrade processes? For example, costs associated with purchasing licensing for upgrades, professional services costs associated with implementing upgrades, etc.? Proposer to describe the frequency of upgrades and any price ranges for anticipated upgrades.

There are no additional costs associated with licensing to receive upgrades, this is covered as part of your annual subscription.

The City of West Fargo can perform the quarterly regression testing on their own, or yes if using outside resources, there would be professional services costs.

Not all new features need to be implemented, however, if implemented, there would be additional professional services costs.

What is the role of the City in providing ongoing support and maintenance of the system proposed? How many FTE are typically required to support the system on the client-side, and what tasks are entailed?

This is greatly dependent on if Managed Services are utilized and/or if the City performs regression testing on their own.  Which all depends on the resources the City has.  There are multiple models in which this could be addressed.

As part of iteria’s methodology, we have developed processes on what the City would test during the quarterly patch testing.  The City could follow these steps every quarter on their own and only use Managed Services to resolve any issues, if any.

Otherwise, we have had clients have us perform all quarterly regression testing.

What model works best for the City would be reviewed part of our overall project methodology and knowledge transfer to the City.

STATUS REPORTING

Proposer to detail their approach to providing status reports throughout the course of the Project. This section should include an example of the recurring status report and identify the expected delivery mechanism that will be used to provide the report to the City.

As part of our methodology, open communication is key to a project’s success.  Detailed status reports are produced on a recurring schedule basis, and Project Status meetings are conducted with both the iteria team and the City team.

Typically, we do weekly or bi-weekly, depending on where we are in the project.  At a minimum, there will be a weekly Status Report.

Each meeting will have an agenda.  A sample agenda would include:

Project Status Review – Dashboard

Standing Meetings

Completed Tasks / Meetings

Upcoming Tasks / Meetings

Project Risks / Issues

Q & A

Sample Status Report

| ORACLE CLOUD IMPLEMENTATION | WEEKLY STATUS REPORT |
| --- | --- |

| Period Covered by the Report: |  |
| --- | --- |
| Period ending date: | 06/14/2024 |

Agenda

Project Status Review – Dashboard

Standing Meetings

Completed Tasks / Meetings

Upcoming Tasks / Meetings

Project Risks / Issues

Q & A

| Period Covered by the Report: |  |
| --- | --- |
| Period ending date: | 06/14/24 |
| Recipients: |  |

| Project Identification - Project Specifics |  |
| --- | --- |
| Project Name | XXXX Project Manager |
| Oracle Cloud Implementation |  |
| Steering Committee | iteria-US Project Manager |
| Completed by |  |

| Project Health Card Projefct Health Card |  |  |
| --- | --- | --- |
| Overall Project Status is |  |  |
| Schedule |  | The Project Schedule is on Track |
| Resources |  | Resources are Adequate |
| Budget |  | Project is within Budget |
| Risks |  | All Project Risks are under Control |
| Issues |  | No Project Issues Need Attention |

| No Issues | Caution | Critical |
| --- | --- | --- |

Overall Schedule: (Preliminary High-Level)

| ID | Task Name | Status | Start | End | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Project Re-Baseline |  | 03/01/24 | 04/01/24 | 4 W |
| 2 | Requirements / Fit – Gap Review |  | 03/01/24 | 04/12/24 | 6 W |
| 3 | Build SIT2 (DEV3) |  | 03/24/24 | 05/12/24 | 7 W |
| 4 | SIT2 Testing |  | 05/13/24 | 06/14/24 | 5 W |
| 5 | Integration Testing |  | 06/08/24 | 07/05/24 | 4 W |
| 7 | UAT |  | 09/16/24 | 10/18/24 | 5 W |
| 8 | End User Training |  | 11/04/24 | 12/20/24 | 7 W |
| 9 | Go Live Deployment |  | 12/01/24 | 12/22/24 | 3 W |
| 10 | Post Production Support |  | 12/22/24 | 01/18/24 | 4 W |

Standing Meetings:

| Day/Time/Frequency | Topic | Comments |
| --- | --- | --- |
| TBD (Weekly) | Project Status Meeting |  |
| TBD (Weekly) | Technical Meetings |  |
| TBD (Monthly) | Steering Committee Meeting |  |

| Completed & Upcoming Milestones (Rolling 4 Week) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Milestone | Original Target Date | Revised Target Date | % Complete | Comments |
| Interface Review | 03/18/24 |  | 100% |  |
| Conversion Review | 03/20/24 |  | 100% |  |
| Configure DEV3 | 05/12/24 |  | 100% |  |
| Develop SIT2 Test Scripts | 04/22/24 – 05/10/24 |  | 98% |  |
| Execute SIT2 | 05/13/24 – 06/14/24 |  | 80% |  |
| Review Conversion Errors | 06/01/24 – 07/26/25 |  | 0% |  |
| Review Procedures and Process Flows | 07/08/24 – 07/26/24 |  | 0% |  |

Completed Tasks

Additional Meetings

| Date | Time | Description |
| --- | --- | --- |
| 06/03/24 | 8:30 – 4:30 | Highway Dept SIT2 Testing (Requisition, Purchase Order, Receiving, Inventory, EAM, Projects) |
| 06/03/24 | 8:00 – 4:00 | SIT2 – Time and Labor Retesting |
| 06/03/24 | 8:00 – 4:00 | SIT2 – Payroll Testing |
| 06/04/24 | 8:30 – 4:30 | SIT2 Testing – Projects / Grants |
| 06/05/24 | 9:00 – 4:30 | SIT2 Testing – Accounts Payables |
| 06/06/24 | 8:30 – 4:30 | SIT2 Testing – Accounts Receivable |
| 06/10/24 | 8:00 – 4:00 | SIT2 – Benefits Retesting |
| 06/10/24 | 9:00 – 4:30 | SIT2 – AP Testing |
| 06/11/24 | 8:00 – 4:00 | SIT2 – Benefits Retesting |
| 6/11/24 | 8:30 – 4:00 | HWY General Testing Support |
| 06/12/24 | 8:00 – 4:00 | SIT2 – OTL / Absence Retesting |
| 6/12/24 | 8:30 – 4:00 | HWY General Testing Support |
| 06/13/24 | 8:00 – 4:00 | SIT2 – OTL / Absence Retesting |
| 06/13/24 | 8:30 – 12:00 | ADRC & IM Review |
| 06/13/24 | 1:00 – 4:30 | Intercompany / Inter Org |
| 06/14/24 | 8:00 – 4:00 | Payroll Re-testing |

Additional Tasks

  - Project Management

    - Vacation Calendar on SharePoint

  - Functional

    - Continued to Review Fit / Gaps on Functional Set-ups

    - Continued Configuration of DEV3 for SIT2

    - Documented Testing Scenarios and Requirement / Solution Gaps

  - Technical / Development

    - Continued Interface Development

  - HCM SIT2 Testing

    - Continue Testing Support

  - ERP SIT2 Testing

    - Continue Testing Support

Recurring Meetings

| Date | Time | Description |
| --- | --- | --- |
| Every Tuesday | 10:00 – 11:00 | County CN#71351- Weekly FMLA Call |
| Every Tuesday | 1:30 – 2:00 | Teller Status Call (Recurring) |

Upcoming Tasks

Meetings

| Date | Time | Description |
| --- | --- | --- |
| 06/17/24 | 8:30 – 9:30 | Project Status Meeting |
| 06/17/24 | 9:30 – 12:00 | SIT2 – AP testing |
| 06/17/24 | 1:00 – 4:00 | SIT2 – AR / Teller Testing |
| 06/18/24 | 8:30 – 12:00 | SIT2 – AR / Teller Testing |
| 06/18/24 | 1:00 – 4:00 | SIT2 – AP / FA Testing |
| 06/19/24 | 10:00 – 11:00 | Celeritime Discussion / Next Steps |
| 06/20/24 | 8:30 – 12:00 | SIT2 - Payroll script testing with elements coming from Payroll |
| 06/20/24 | 2:00 – 4:00 | OTL Highway Testing |

Additional Tasks

  - Project Management

    - Manage / Review Project Schedule

  - Functional

    - Update Requirements / Solutions based on Testing

    - Review Open Configuration Questions

    - System Testing Financial System

    - Define Costing Scenarios

  - Technical/ Development

    - Continue Development Interface Specification Documents

    - Continue Development Conversion Specification Documents

    - Review / Develop Interface Programs

    - Review / Develop Conversion Programs

    - Run Financial Conversion

    - Review Fuel System Upgrade to Cloud

|  | Open Service Requests |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Service Request #/ Description | Oracle Severity Status | Module/Area | Date Identified | Status | Owner |

|  | Key Risks |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Number | Risk | Response/Mitigation | Date Identified | Status | Owner |

|  | Key Issues |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Number | Issue | Description | Action Plan | Status | Owner |

| Resource Updates |  |  |
| --- | --- | --- |
| User Name | User Email | Area of Focus |

| Project Announcements |  |
| --- | --- |
| Name | Description |

RESOURCE HOURS

Proposer shall include the proposed resource levels for the City Implementation Project Team and their Project Teams by completing the tables below.

#### Table 3-01: Project Team Resource Hours

| Project Team Resource Hours |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instructions: The Proposer is asked to provide the number of resources that will be committed to the Project in terms of number of hours. These numbers should be based on the functionality the City desires, included in the detailed Functional and Technical Requirements (Attachment B). |  |  |  |  |  |  |  |  |  |
| Assumptions: Any assumptions related to the number of Project Team staff for the Proposer or City teams, roles of staff, and duration of involvement used in the development of the resource hour estimates should be included here: |  |  |  |  |  |  |  |  |  |
| Functional Area | Project Team | Requirements and Design | Data Conversion | Configuration and Setup | Implementation/Project Management | Testing | Training | Total |
| General Ledger and Financial Reporting | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |
| Budgeting | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |
| Accounts Payable | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |
| Accounts Receivable and Cash Receipts | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |
| Purchasing, Bids, and Contract Management | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |
| Project Accounting and Grant Management | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |
| Fixed Assets | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |
| Debt Servicing, Investments, and Property Assessment | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |
| Total Hours by Project Task: | City Team |  |  |  |  |  |  |  |
|  | Vendor Team |  |  |  |  |  |  |  |

Proposer shall include the anticipated resource hour’s levels for the City Implementation Project Team based on typical project role by completing the tables below. Any comments related to the anticipated hours, any phase-specific involvement, or other assumptions should be noted in the Additional Vendor Comments column.

Table 3-02: Anticipated Hours by Project Role

| Anticipated Hours by Project Role |  |  |  |
| --- | --- | --- | --- |
| City Project Role (e.g., Project Sponsor, Project Manager, Conversion Lead) | Estimated hours per month (ranges are acceptable) | Estimated number of individuals required for role | Additional Vendor Comments |

Proposer to provide their overall estimated split/division of the work effort as shared between the City and the vendor teams (example: The City owns 20% of the work effort, and the Vendor owns 80% of the work effort) along with any narrative to support this estimate.

Table 3-03: Anticipated Work Effort Division

| Anticipated Work Effort Division |  |  |
| --- | --- | --- |
|  | City Project Team | Vendor Project Team |
| Estimated number of individuals required for Project Team |  |  |
| Approximate Percentage of Work Effort Owned |  |  |
| General Comments |  |  |

IMPLEMENTATION PLAN

Proposer to provide their overall objectives and approach to the City’s implementation. Discuss timing as being chronological, in parallel, etc., for all of the modules proposed.

See Gannt Chart

All processes will run in order based on tasks

Proposer shall submit a Sample Implementation Plan as an Exhibit to Tab 3.

Exhibit submitted   Yes X    No

PROJECT MANAGEMENT PROCESS

Proposer to provide their overall approach for managing the City’s Project, including the following areas:

Scope Management: approach for managing the Project Scope and the process used to request changes to Project Scope. It is the City’s desire to use the proposed software system “as is” and, as such, any changes (e.g., customizations or modifications to the software) must be reviewed and approved by the City’s Implementation Project Team.

Schedule Management: approach for managing the City’s Project Schedule and the process used to submit requested changes to the schedule.

Risk Management: their approach for documenting Project risks, providing recommendations for mitigating the risk, and how this will be communicated to the City’s Implementation Project Team.

Quality Management: approach/policies to assure that all written deliverables have received appropriate reviews for quality before being submitted to the City.

Communication Management: approach that will be used to provide the City with a detailed communication plan.

Organizational Change Management: process, tools, and techniques they will use to manage the people side of change.

System Interface Plan: approach and process that will be used to perform the City desired interfaces.

Resource Management Plan: approach to resource management and managing resource allocation for the City and vendor teams.

Overall Project Management

Projects of this scale are most successful when a full‑time Project Manager is dedicated to driving outcomes and ensuring the delivered solution aligns with end‑user needs and expectations. This role is essential to maintaining clarity, momentum, and accountability throughout the implementation.

While Fusion projects typically avoid heavy customization, they still require thoughtful evaluation of business processes and key decision points. These decisions determine whether the system is configured to truly serve the City—or simply to make the implementer’s job easier. iteria’s methodology is built around delivering the best solution for our customers. We take pride in extending the applications without customizations whenever possible, focusing on solutions that meet your objectives while preserving Oracle’s upgrade path.

iteria’s Project Manager works closely with the City’s PM and functional leads to keep the project on track, ensure decisions are well‑informed, and confirm that the City’s needs are consistently addressed throughout the implementation.

# Tab 4 – Key Proposed Personnel and Team Organization

ORGANIZATIONAL CHART

The City anticipates that any vendor staff assigned to the Project will remain assigned to the Project, unless the City deems the services to not meet expectations at which point the Contractor and the City will work together to remedy such non-conforming services. Proposer to identify the approach to assignment and (as necessary) replacement/removal of vendor staff during the implementation process.

iteria will use dedicated resources on the project, both onshore / on-site and offshore.  If there are issues with resources, iteria will work with the City to discuss any issues identified and will replace the resource, as needed.

Describe the proposed approach to staffing for the implementation process. Will the City be working with separate resources on the Proposer team based on functional area (e.g., payroll, time/attendance) or will the City work with a more limited number of resources that may provide cross-functional expertise?

All iteria resources are cross trained in multiple modules. This provides for better solutioning as the understand the impacts of various decisions.

The on-site resources assigned to the City are senior resources and are specialists in their area(s). So yes, they are specialists in their area but we also have limited resources that the City will work with on a day-to-day basis.

  - Does your firm provide certification(s) for staff based on knowledge/achievement in understanding the software solution? If so, will all staff assigned to the implementation be certified in the software product(s) proposed?

Yes, all staff assigned on-site are senior resources who are either certified and/or cross trained in multiple modules.

Proposer to submit as an Exhibit to Tab 4, an Organizational Chart including subcontractors and reporting structure of the entire team proposed to work on the City’s project.

All iteria resources report to the Client Manager / Project Manager that is assigned to your project. The Client Manager is a C-Suite member of the iteria team. The Project Manager, at a minimum is part of the iteria Leadership team.

For each functional area, there is a lead who will then have staff reporting to him/her.

Additionally, for the offshore team, there is a local C-Suite Member overseeing the team as well as a day-to-day offshore Project Manager to help with transition from shift to shift as tasks move from onshore to offshore and vice versa.

No sub-contractors have been identified for this project and as a general rule are very seldom used by iteria.

PROJECT TEAM RESUMES (PROPOSER)

As an Exhibit to Tab 4, resumes shall be provided for the implementation team, as well as additional personnel involved in the proposed project governance structure, including any partners/subcontractors. Resumes shall be specific to the actual personnel to be assigned to this Project for all primary roles (e.g., Project Manager, Conversion Lead). Resumes to include listing of past software implementation projects and certifications held for each team member.

Summary of Project Team: Proposer shall complete the table on the following page listing a summary of the Project Team Members including any partners/subcontractors.

These can be provided under separate cover.

Table 4-01: Proposer Project Team Members

| Proposer Project Team Members |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Name | Title | Role on Proposed Project Team (e.g., PM) | Years of Relevant Experience | Years with firm | Number of implementations completed within past five years | Identify Scope of Services/Tasks this individual will be working on for the City | Relevant certifications (PMP, etc.) |

# Tab 5 – Project Schedule

PROJECT SCHEDULE

Proposer shall submit a proposed Project Schedule with the major milestones, activities, and timing of deliverables for the Scope of Work described in the RFP. In addition, the response should reflect Project predecessors, successors, and dependencies.

The City requests that the sample Project Schedule be in a Gantt chart format.

The City would expect implementation to begin in May 2026.

Proposer to submit as an Exhibit, a sample Project Schedule and insert in Tab 5

Exhibit submitted   Yes X    No

PROJECT DELIVERABLES, MILESTONES, AND PAYMENT APPLICATIONS

Proposer to include a list of deliverables and milestones of the Project and should describe exactly how and what will be provided to meet the needs of the City.

Deliverables for a project of this nature would include:

| Deliverable Name | Description | Format |
| --- | --- | --- |
| Project Plan | Project plan for the project with detailed tasks | MPP |
| Business Requirement Documents (BRD) | Detailed Business process document for each functional area / module with current state process mapping to future business processes. | Word / PDF |
| Interface List and methods | Identify the need of interface and finalize the method of communication between the systems. | Excel |
| Reports Master List | Identify the need of reports from all Functional and HCM areas. | Excel |
| Instance Strategy | A strategy document to procure and maintain ERP/HCM and Integration applications and maintain them till go-live. | PDF |
| Data Conversion Strategy | Finalize all Business objects to me migrated with amount of history. | PDF |
| Security Matrix Template | A document describing who from the City can access what functionality and data from the applications | Excel |
| Communication Plan |  | Word |
| Configuration Cookbooks | Detailed workbook that contacts setups done in the application for feature references include: 1. Configurations migrations between instances. 2. Transition between consultants. | Excel |
| Interface Specification Documents | Detailed specification documents for each interface | Word |
| Reports Functional Specification Document | Detailed specification requirement documents for each report | Word |
| Data Conversion Mapping Document | Detailed specification document for each conversion routine |  |
| Test Plan | Detailed Testing Plan for SIT and UAT |  |
| Training Schedule | Lists the various types of trainings, number of classes, and schedule | Word / Excel |
| Training Material for each module | Custom training material based on the system configuration | Word / Power Point |
| Change Management / Communication Plan | Identifies various communications throughout the project as well as areas where change will require more communication / effort | Word |
| Test Plan | List Test Cases and the plan to execute those test cases | Word / Excel |
| Issue Tracker | List any issues resulting form both SIT and UAT. | Excel or Ticketing System |
| Cutover Plan | Migration plan detailing out what is needed and when as well as roles and responsibilities and timings | Word / Excell |
| Go-Live | Milestone when the system is Live | Milestone |
| Completion of Post Implementation Support | Completion of 30 days post implementation support | Milestone |

Proposer to submit their payment schedule, tied to the listed deliverables and milestones for review by the City, as an exhibit to Tab 5. This schedule shall be consistent with the terms provided in Attachment C2 of the RFP (Cost Narrative) and should not include the dollar amounts for payments, but rather the events that would trigger payments. Notation should be made as to the payment structure for services (e.g., fixed fee, time and materials).

Exhibit submitted   Yes          No

Per your request, iteria is proposing a Deliverable / Milestone based project but is comfortable with discussing other alternatives if desired.   The schedule would follow / be based on the above-mentioned deliverables.

This can be discussed with the City and be finalized during final negotiations.

PROJECT SCHEDULE QUESTIONS

Table 5-01: Project Schedule Questions

| 1. Based on current obligations, what is the earliest you can begin implementation after contract signing? | iteria can typically begin within 2 weeks of contract execution. |
| --- | --- |
| 2. What activities would the Proposer expect to occur within the first 60 days of contract signing? | Based on our methodology the first 90 days would entail the following: Project Baseline and Finalizing Overall Project Schedule Boundary Confirmation Requirements Gathering |
| 3. How long does the typical implementation of the product being proposed take for an organization of similar size to the City? | This implementation should take approximately 15 months. We have incorporated a big bang approach starting around October 2025 going live January 2027. |
| 4. What special considerations are there related to the timing of go-live activities? Does it vary based on functionality (e.g., benefits go-live being aligned with open enrollment, payroll with calendar year or quarter)? |  |

PROJECTED GO-LIVE DATES

The City anticipates that implementation activities would begin in the Mayr 2026. The City would like to target January 2028 as a potential go-live date for financial modules. The City follows a January 1 – December 31 fiscal year. Proposers are encouraged propose phasing and timelines that best align with the Proposers implementation approach.

Table 5-02: Projected Go-Live Dates

| Phase | Functional Areas | Potential Start Date | Target Go-Live Date |
| --- | --- | --- | --- |
| I | Jan 2028 | October 2026 | Jan 2028 |
| II |  |  |  |
| III |  |  |  |

# Tab 6 – System and Application Architecture

GENERAL OVERVIEW

Proposer to provide a description of the proposed system and application architecture for the proposed application.

The proposed application is a SaaS model and is completely Cloud Based.  The Oracle Suite of Applications are completely integrated.

We have also included additional tech stack products such as:

Oracle Integration Cloud (OIC)

APEX for data warehouse and custom applications and screens

VBCS

SYSTEM AND APPLICATION ARCHITECTURE QUESTIONS

Table 6-01: System and Application Architecture Questions

| What is the source language(s) of the product? | Proprietary |
| --- | --- |
| How many environments are available with your proposed solution at no additional cost (e.g., test, training, production)? | iteria has proposed three (3) instances DEV TEST PROD |
| Describe how often major and minor software updates are provided, as well as the level of City resources required for a major update and the level of resources required for a minor update. | Patches are released quarterly. Patches are first applied in your DEV / TEST environments. 2 weeks later, the patches are applied to PROD Regression testing needs to be completed withing the 2 week allotted time frame prior to the patches being applied to PROD. |
| Please describe the major/minor upgrade process that is required if the solution requires a client-based installation. | N/A |
| List all browsers that are certified for use with the application and describe any required browser add-ons, function enablement, etc. | Chrome Edge Firefox |
| The underlying architecture of the application design is important to the City. Please describe your system architecture model and explain the capabilities and features of this model that led to your use of it in developing this system. | Oracle’s architecture is proprietary to Oracle and can be discussed under separate cover. |
| Please describe how data privacy and security compliance is supported within your proposed software solution. | Oracle has adopted security controls and practices for the Oracle Cloud Services that are designed to protect the confidentiality, integrity, and availability of Your Content that is hosted by Oracle in Your Oracle Cloud Services and to protect Your Content from any unauthorized processing activities such as loss or unlawful destruction of data. Oracle continually works to strengthen and improve those security controls and practices. Oracle Cloud Services operate under practices which are aligned with the ISO/IEC 27002 Code of Practice for information security controls, from which a comprehensive set of controls are selected. Oracle Cloud Services are aligned with National Institute of Standards and Technology (“NIST”) 800- 53 and 800-171. Oracle Cloud Services use Network Intrusion Detection Systems (nIDS) to protect the environment. nIDS sensors are deployed in either IPS (Intrusion Prevention Mode) or IDS (Intrusion Detection Mode) on the network, to monitor and block suspicious network traffic from reaching the internal network. nIDS alerts are routed to a centralized monitoring system that is managed by the security operations teams 24x7x365. |
| Describe your approach to ensure scalability of the product. This includes transaction growth, upgrades, and replacements of components of the architecture, technology, and application. | Oracle works to meet an Application Average Response Time for a production instance of a Listed Service that does not exceed two (2) seconds (the “Target Application Average Response Time”) for ninety (90%) of all HTTP Requests. The Target Application Average Response Time will be measured separately with respect to each individual production instance of each Listed Services: Oracle Fusion Enterprise Resource Planning (ERP) Oracle Fusion Human Capital Management (HCM) |
| List all hardware/operating system/database platforms upon which the product is supported. Provide specifications in terms of processors, processor speed, memory requirements, and other sizing and capacity factors to assist the City in budgeting for and acquiring hardware. List which industry standard benchmarks or guidelines measures are used to establish this recommendation. Do you support the VMware virtualization environment? | N/A – system is SaaS and Cloud Based |
| Describe the design philosophy of your application. Include in your response the degree to which there is a common design philosophy across all modules, common programming languages and tools, and the extent of shared software code across all applications. | All modules are built on the same technology platform / basis providing a similar look and feel throughout the entire footprint. |

# Tab 7 – Data Conversion Plan

APPROACH

Proposer to detail their approach to developing and implementing the data conversion plan, and what processes will be undertaken by the Proposer’s project team to convert existing data, as well as to interface with identified source systems. Include methods of quality control and testing that will be utilized specific to data conversion.

The Fusion applications support open API technology to allow for open conversion points.  Conversion data can typically be provided in spreadsheet formats.  The population of a spreadsheet is just one point of conversion process. iteria will develop the extraction routines to match the data templates needed by ERP Cloud. Data cleansing is a key component of conversion activity and will require City resources to assist the with the data scrubbing and validations.  iteria will work closely with the City team to make cleansing decisions to achieve the needed quality and format of the data.

The extraction routine will have to adhere to the standards and approach that the City needs in terms of retention and data scrubbing.  Depending on the result of the Requirements Session, new structures may be defined as part of the new system.  This will require translations between old and new.  As part of iteria’s approach, we will work with the City assist with the extract data that is needed as well and build translation routines from old to new.

Describe your organization’s recommended approach toward retention of legacy data. Please describe what options are available, and supported, within your proposed solution. Also, please provide any relevant references of organizations that have successfully addressed legacy data with your solution.

Organizations typically require 7 years of historical retention and can be achieved utilizing the Oracle ERP applications.  If retention is a concern for the City, outside of its legacy applications, iteria can work with the City to develop a data warehouse to store the historical data.  This would be under separate contracts and is not included in the initial scope.

ROLES AND RESPONSIBILITIES

The Awarded Proposer will assist the City in the conversion of both commercially available software-based data, and any applicable data maintained in Microsoft Excel and Access, in to the new system as further described in the sources identified in Attachment B, Data Conversion tab.

It is expected that the City will be responsible for data extraction from current systems and data scrubbing, and that the Awarded Proposer shall be responsible for overall data conversion coordination, definition of file layouts, and data import and validation into the new system(s). Awarded Proposer should plan to have converted data ready for the User Acceptance Testing (UAT) phase of the Project.

As part of the resulting Project, the Awarded Proposer shall develop and provide a detailed Data Conversion Plan that describes how files will be converted to the proposed system (e.g., through software conversion aids/utility programs or special programs that must be written, the actual conversion procedures). A conversion schedule should identify planned conversion steps, estimated hours, and what resources will be required (by the City or Awarded Proposer) for all pertinent legacy data.

  - Proposer to confirm their proposal includes providing the services identified in this Section (Item II Roles and Responsibilities) and provide any additional services that are also provided as part of your Data Conversion Plan/Program.

Yes, this falls in line with our approach and methodology.  The exact volume in terms of history into the ERP will need to be finalized based on the go-live.

  - Proposer to specify or provide the format in which legacy system data should be extracted and provided to the Proposer for conversion activities.

As part of our overall methodology and approach, iteria will work with the City to review each module / area to review the data conversion requirements.  Based on those sessions, iteria will provide templates / formats, usually in Excel, for the City to provide the data in.

Responsibility of Data Conversion Activities

Proposer shall complete the table below based on whether the roles identified are supported by the proposed data conversion methodology and approach. The roles defined in Table 7-01 and Table 7-02 contain the indicators that Proposer shall use to report their support of the identified roles. Any conflicts shall be noted with a comment. In the event additional activities are proposed, the Proposer shall identify the roles for both the City and their Implementation Project Teams.

#### Table 7-01: Definition of Roles

| Role | Summary |
| --- | --- |
| Lead | The party ultimately responsible for the activity. |
| Assist | The party provides active assistance for the activity. |
| Participate | The party provides passive assistance for the activity. |
| Share | Both parties share equal responsibility for the activity. |
| None | The party has no role in the activity. |

#### Table 7-02: Summary of Response Indicators

| Indicator | Response | Description |
| --- | --- | --- |
| S | Supports | The Proposal supports the prescribed responsibility roles with its proposed data conversion methodology and approach. |
| C | Conflict | The Proposal has a conflict with the prescribed responsibility roles and proposes alternate responsibility in its proposed data conversion methodology and approach. |

#### Table 7-03: Responsibility of Deliverables

| No | Data Conversion Activity | Proposer Role | City Role | Response | Other Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Perform Conversion Analysis of Existing Legacy Data | Lead | Participate | S |  |
| 2 | Perform Crosswalk Development of Legacy Data From Legacy System to New System | Lead | Participate | S |  |
| 3 | Provide Conversion Data | None | Lead | S | iteria will help support any questions |
| 4 | Provide File Layouts/Data Maps of Existing System | None | Lead | S |  |
| 5 | Proof Data Provided | Assist | Lead | S |  |
| 6 | Analysis of Data to be Converted | Lead | Assist | S |  |
| 7 | Developing and Testing Conversions | Lead | None | S | City will ultimately need to test/review for accuracy |
| 8 | Review and Correct Errors | Share | Share | S |  |
| 9 | Load Converted Data Into Training Database | Lead | Participate | S |  |
| 10 | Confirmation of Converted Data in Training Database | None | Lead | S |  |
| 11 | Approval/Signoff of Converted Data in Training Database | None | Lead | S |  |
| 12 | Load Converted Data Into Live Database | Lead | Participate | S |  |
| 13 | Confirmation of Converted Data Into Live Database | None | Lead | S |  |
| 14 | Approval/Signoff of Converted Data in Live Database | None | Lead | S |  |
| 15 | Other: |  |  |  |  |

# Tab 8 – Security and Software Hosting

GENERAL OVERVIEW

Proposer to provide a description of the proposed application security features/functionality as well as the underlying technology used to support hosting and access to the software by clients.

Oracle Fusion Cloud Application supports single sign-on (SSO) to simplify user account management and increase security. The solution uses federated single sign-on with Security Assertion Markup Language (SAML) 2.0 security standards and are interoperable with any vendor that supports SAML 2.0 (Eg: Microsoft AD, Azure AD etc) through the transmission of sign-in credentials which is protected by TLS v1.2.

Your Administrator sets role-based permissions, which are enforced via sign-on authorization and security profiles managed through Oracle's market-leading identity management suite. Oracle delivers an initial set of roles and privileges out of the box to provide starting best practices on roles and access.

Roles-based access (RBAC) is part of the Cloud Security Model. Delegation can be defined as well under the security model and other functionalities available within the Cloud application components. The system has the ability to grant a role owned by a certain person to someone else for a period of time.

Role-based access control (RBAC) normalizes access to functions and data through user roles rather than only users. User access is based on the definition of the roles provisioned to the user.

RBAC secures access in a "Who can do what on which functions or sets of data under what conditions" approach.
The "who" is the user.
The "what" are the abstract operations or entitlement to actions applied to resources.

For example, view and edit are actions, and task flows or rows in data tables are resources.
Entitlement secures access rights to application functions and data. Function access entitlement is granted explicitly to duty roles. This implicitly grants the function access to the job and abstract roles that inherit the duty roles. Data access entitlement is granted implicitly to abstract and job roles through data security policies on their inherited duty roles. Data access entitlement is granted explicitly to a data role through a data security policy applied directly to the inherited job or abstract role.

SECURITY QUESTIONS

Proposer to respond to the following questions related to system security and access controls.

Table 8-01: Security Questions

| Question | Response |
| --- | --- |
| Is Active Directory integration and/or single sign-on supported? Please provide applicable diagrams and/or details to substantiate the level of integration and compliance with published internet standards (i.e., LDAP and DNS). | Yes |
| Proposer shall detail the ability of the proposed system(s) to integrate with Active Directory Domain Services implemented in accordance with published internet standards such as Lightweight Directory Access Protocol (LDAP) and Domain Name System (DNS). The City utilizes OKTA for its MFA solution, please detail the compatibilities with OKTA. If such integration is not offered, Proposer shall explain the identify management solution that is provided. | Oracle Fusion Cloud Application supports single sign-on (SSO) to simplify user account management and increase security. The solution uses federated single sign-on with Security Assertion Markup Language (SAML) 2.0 security standards and are interoperable with any vendor that supports SAML 2.0 (Eg: Microsoft AD, Azure AD etc) through the transmission of sign-in credentials which is protected by TLS v1.2. |
| Describe how the SaaS application/service provides two-way user and group synchronization with Active Directory (AD). (e.g., As users and groups are added to and removed from AD, these changes are reflected in the SaaS applications). Would the City AD be able to push, and the SaaS applications able to receive, user profiles and groups? | Yes |
| When a user is added to AD, are the proposed solutions automatically provisioned and, conversely, when a user is removed from AD, access is automatically revoked? | We need to review the flow as part of configuration and onboarding |
| Are users able to sign on to the Windows network once, and then easily gain access to the proposed applications without having to enter an additional set of credentials? | Yes |
| Will Proposer require remote access to City systems/network to provide support/management of the solution either during implementation or post go-live? If yes, please describe in detail what type of access is required. | Yes, the only access we would require is SharePoint / project repository and ticketing system (if the City has one) We recommend that the City maintain the project repository, so you are not held hostage by your implementation partner. Over the years, we have seen countless cases where the implementation partner maintains the project repository on their internal systems. This puts the customer, in this case the City, in a bad spot and you lose control of your environment. |
| If any access, remote or physical, is required for accessing City’s systems/network, will Proposer agree to reviewing and having applicable staff consent to follow applicable City Security Policies? | Yes |
| Will Proposer staff resources be accessing the City systems/network remotely from outside the United States? If yes, please describe in detail the reasoning and how security will be managed. | Yes, as part of our methodology we use both onshore and offshore resources. We should have one centralized repository for documentation. |
| Describe in detail the password requirements and account management standards for the system. Can complex password requirements be enforced on the software along with aging requirements if SSO is not available? Can accounts be locked-out automatically after ## failed login attempts? Are session timeouts enforced in the system? | SSO is available and recommended. Yes, accounts can be locked Yes, there are system timeout rules. |

SOFTWARE HOSTING QUESTIONS

Proposer to respond to the following questions regarding their software hosting platform proposed for the City.

Table 8-02: Software Hosting Questions

| Question | Response |
| --- | --- |
| Where are the data center and storage facilities? | Oracle Fusion Cloud Services are provided in US Data Centers located in Ashburn, Va and Pheonix, AZ regions. |
| What is the total number of active clients currently served by hosted/SaaS solutions provided by your company? | From an Oracle software perspective, thousands. Iteria has roughly 10 active clients on Oracle Cloud |
| How many years has your company provided hosted/SaaS solutions? | Oracle Corporation – 20 + years |
| How are hosted/SaaS software applications deployed for use by numerous customers? | Yes |
| What availability and response time do you guarantee? | Oracle works to meet an Application Average Response Time for a production instance of a Listed Service that does not exceed two (2) seconds (the “Target Application Average Response Time”) for ninety (90%) of all HTTP Requests. The Target Application Average Response Time will be measured separately with respect to each individual production instance of each Listed Services: Oracle Fusion Enterprise Resource Planning (ERP) Oracle Fusion Human Capital Management (HCM) |
| How many instances of unplanned outages have any of your customers experienced within the past five years? Describe the nature of any such outages, including the mitigating steps that have been established to minimize repeat outages. What has been the duration and scope of such unplanned outages? | This can be provided under separate cover with Oracle Corporation |
| What are the standard relief schedules for unplanned system downtime/outages? In how many instances has your firm had to pay client relief for unplanned outages? | This can be provided under separate cover and NDA with Oracle Corporation |
| What is your process for notification of standard maintenance and downtime? What is your process for notification of unplanned outages and downtime? | Any unplanned outages and RCA provided to all subscribers by Oracle corporation. |
| What data security and system redundancy capabilities are available at Proposer’s data center and storage facilities? | Encryption at rest uses AES-256 Security Assessments are done annually. Results are available to our customers. Oracle maintains a redundant network infrastructure, including DNS servers to route between primary and secondary sites, network devices, and load balancers. Oracle cloud data centers align with Uptime Institute and Telecommunications Industry Association (TIA) ANSI/TIA-942-A Tier 3 or Tier 4 standards and follow a N2 redundancy methodology for critical equipment operation. For more information, see https://www.oracle.com/corporate/security-practices/corporate/physical-environmental.html Oracle offers an OCI FastConnect option or VPN as options for a private connection. Additional costs and equipment are associated with these options. |
| Will data be encrypted at rest, and in transit? Please explain any applicable protocols. | Encryption at rest uses AES-256 |
| How many years has your company provided SaaS solutions? | Oracle has provided SaaS for 20+ years |
| What is the total number of active clients currently utilizing the proposed software as a SaaS deployment provided by your company? | iteria has roughly 10 active clients on Oracle. Oracle has 1,000’s of clients |
| Provide relevant documentation related to any recent certifications pertaining to the Proposer’s hosting technical and operation capabilities or that of their subcontracted provider for these services. | Oracle maintains a redundant network infrastructure, including DNS servers to route between primary and secondary sites, network devices, and load balancers. Oracle cloud data centers align with Uptime Institute and Telecommunications Industry Association (TIA) ANSI/TIA-942-A Tier 3 or Tier 4 standards and follow a N2 redundancy methodology for critical equipment operation. For more information, see https://www.oracle.com/corporate/security-practices/corporate/physical-environmental.html Oracle offers a OCI FastConnect option or VPN as options for a private connection. Additional costs and equipment are assoicated with these options. |
| Provide detailed information on the way(s) in which the City will access the software if deployed in a SaaS or hosted environment. Such information should include how the software is accessed when on or off the City network, as well as any additional hardware/software that may be required for accessing the software. | Everything is cloud based, if on the City’s network you would utilize SSO if applicable. If not using SSO you can log into Oracle from any internet connection, including mobile |
| How is data stored? Would City data be physically or logically segmented from other client data? | Physically |
| Please describe the database storage capacity of the proposed solution. - Are there limits on the amount of data that can be stored in the proposed solution? - If applicable, what tiers of storage are offered in the hosted/SaaS environment? | There are no limits, additional space can be purchased. |
| What disaster recovery services are provided under your standard hosting agreement? If not standard, is there a separate agreement/cost associated with disaster recovery? | Disaster Recovery (DR) services for Oracle SaaS Cloud Services are intended to provide service restoration capability in the event of a major disaster, as declared by Oracle. Oracle will determine whether an event constitutes a disaster requiring the execution of the DR plan for the affected Oracle SaaS Cloud Service. For more details for the services covered, please see Oracle SaaS Public Cloud Services Pillar |
| Please describe the anticipated cost savings or cost avoidance (e.g., reduced hardware needs, maintaining failover sites) that may be realized through selecting a SaaS deployment model. Specific figures from past projects that can be substantiated may be included. | Would need further detail to respond |
| Please describe your backup process. Include the frequency of the backups, the number of backups retained, if there are any offsite backups, if there are any immutable backups, etc.). |  |
| Please describe the security, auditing, and logging capabilities of the hosting environment. Include whether we can syslog the information to our SOC provider. |  |
| Please identify any audit certification that the data center has passed (e.g., SOC 2, FedRAMP, etc.). |  |
| All the data the City stores in your solution is owned by the City. Please describe how that data will be provided to the City at the end of the contract? Please include a description of the format of the data. Will a data dictionary be provided? |  |
| Please describe if there will be any costs associated with getting the data transferred back to the City at the end of the contract. Please be specific about what those costs will be? |  |
| Will the City have access to data backups directly and periodically throughout the life of the contract? Can the backup processes be automated? |  |

# Tab 9 – Testing & Quality Assurance Plan

APPROACH

Describe your standard approach to testing and quality assurance.

Testing is a critical component of the project and is the City’s opportunity to make sure the system is configured to transact business based on requirements and solutions.  iteria’s methodology includes numerous testing phases of the project:

Conference Room Pilot (CRP)

System Integration Testing (SIT)

User Acceptance Testing (UAT)

During these phases, the City will test concepts, processes, and system functionality to various degrees.  Users will follow detailed test scripts, document the results and a tracking system will be used to track any issues or defects.

Successful testing is based on having well defined testing scripts and coordinating internal resources so test cases are executed in a timely manner.  iteria will provide overall guidance and tracking services during the testing phases of the project to assist in coordinating the City’s resources and to work to make sure issues are rectified.

SAMPLE PLAN

Submit a Sample Testing and Quality Assurance Plan that would be very similar to the plan utilized for the City’s Project. Proposer to submit as an Exhibit a Sample Plan in Tab 9.

Exhibit submitted   Yes X    No

Sample Plan next page

testing strategy document

XXXX

Author:

Creation Date:	18th April 2024

Last Updated:

Document Ref:	V 1.0

Version:	1

Title, Subject, Last Updated Date, Reference Number, and Version are marked by a Word Bookmark so that they can be easily reproduced in the header and footer of documents.  When you change any of these values, be careful not to accidentally delete the bookmark.  You can make bookmarks visible by selecting the Office Button>Word Options>Advanced> and checking the Show bookmarks option in the Show document content region.

Approvals:

| <Approver 1> |  |
| --- | --- |
| <Approver 2> |  |

To add additional approval lines, Press [Tab] from the last cell in the table above.

You can delete any elements of this cover page that you do not need for your document.

# Document Control

## Change Record

16

| Date | Author | Version | Change Reference |
| --- | --- | --- | --- |

## Reviewers

| Name | Position |
| --- | --- |

Contents

1	Document Control	lxxxiii

1.1	Change Record	lxxxiii

1.2	Reviewers	lxxxiv

2	Introduction	86

3	Testing Details	86

3.1	Objective	86

3.2	Scope	87

3.3	Test Definitions	88

3.4	Testing Overview	88

3.5	Testing Approach	89

3.6	Testing Phases	90

3.7	Entry Criteria	92

3.8	Exit Criteria	96

4	Testing Process	98

4.1	Test Environment Preparation	98

4.2	Maintenance Schedule	98

4.3	Defect Management	98

4.4	Testing Meeting Cadence	99

4.5	Status Reporting Metrics	99

4.6	Test Severity Definition	100

5	Other Considerations	101

5.1	Roles and Responsibilities	101

5.2	Assumptions and Prerequisites	102

5.3	Critical Success Factors	102

6	Open and Closed Issues	103

6.1	Open Issues	103

6.2	Closed Issues	103

# Introduction

This document outlines a high-level Test Strategy as part of the Enterprise Design phase to prepare for the implementation of the Cloud ERP and HCM applications.  The intent of the document is to list key testing Phases, activities and tasks and the respective ownership information that need to be addressed and the level of effort / timeline is accurately estimated.

This document serves as the Project Team’s source for the test strategy and approach.  This document will form the high-level direction for the Project Team’s more detailed instructions for testing in the applicable Test Plan.  This document will also be used as a guidance in devising the Test Plans and appropriately execute the testing and estimating the testing effort and how it might impact the overall project.  While all members of the team should understand and accept the Testing Strategy, the key participants are noted below:

XXXX and iteria.us Project Team

XXXX and iteria.us Functional Team(s)

This document is considered static.  However, any required updates will be managed collaboratively by the iteria.us and XXXX project teams and any such changes will be communicated universally before implementation of proposed changes.

# Testing Details

This data is not all-inclusive.  It should be used as a starting point that can be modified for your specific situation.

## Objective

The objective of software testing is to help ensure that the Cloud ERP and HCM applications including configurations, Fast Formulas, integrations, reporting, security, data conversions, and manual processes successfully meet the business requirements of each work stream and that the overall system functions properly and accurately.  Testing will validate that the Cloud application modules and integrations work together seamlessly.  It is critical to test the business processes and identify any potential process changes/inconsistencies that might exist.  The overall testing process is designed to help XXXX determine the following:

The Cloud ERP and HCM functionality is working as specified.

Verify business processes including configurations are working as designed.

Application integrations and extensions (if any) are working as designed.

Data conversions are working as designed.

Delivered and custom (if any) reports successfully run, producing expected results.

Security and Workflow are working as specified.

The data is accurate as compared to the legacy system post conversion.

The data is consistent and relevant in the new system.

The system performance is in an acceptable range given it’s a cloud based new system.

## Scope

The following Oracle HCM Modules are in scope for this project.

Core HCM, Employee Self Service, Manager Self Service, Benefits

Time and Labor, Absence Management

Payroll

Recruiting

Talent Management

The following Oracle ERP Modules are in scope for this project.

Financials (GL, AP, AR, FA and CM)

Projects and Grants

Inventory

Asset Management and Maintenance

Procurement and Supplier Portal

Technical components for testing Oracle ERP and HCM Module include:

Data Conversion

Reports

Integrations

Security

Workflows

Fast Formulas

Extensions

## Test Definitions

Test Scenario: A workstream-specific Oracle transaction that will be executed during testing. (e.g., hiring employees in Sheriff dept, employee on long term leave, maintenance cost transfer to project etc.)

E2E Business Scenario: A reality-based situation that would include multiple transactions (or Test Scenarios) that cross modules/workstreams and/or applications.

    - For example – Tracking the progression from Candidate to Employee using Oracle Recruiting & Core HR.  Time/Absence data is entered, Payroll is run, and associated downstream processes occur such as sending GL files to Accounting.

Test Aid: A guide that will be used by testers to provide direction on how to execute the Test Scenario.

Test Data: Data needed to execute each iteration of a Test Scenario.

    - For example - Employee #1 from Union, Employee #2 from Sheriff Dept, Employee #26 from Holiday Shift.

Test Case: A step by step instruction for execution of a test scenario using various Test Data to more completely validate a Test Scenario.

Test Results: Output of a specific test case that will deem the test as Pass or Fail. Every Fail test will then have to be reported to be able to work on it.   Once the Failed issue has been remediated it will then be sent back to the appropriate XXXX Tester for re-testing.

Test Environments: Specific Instance where the tests will be executed. This would either be Dev1, Dev3 or the Test environment.

## Testing Overview

This section provides an overview of the approach, documents, and phases of Testing.

The Test Strategy outlines the high-level test approach to be adopted in creating individual Test Plans for the various test phase / cycles identified within this document.  It identifies the phases incorporated in testing, the roles and responsibilities for the test phases, defect management, and status reporting.  Iteria.us will prepare the Test Strategy as reviewed by XXXX.

The individual Test Plan for each test phase shall include the modules, test environment, and reference to applicable Test Scenarios.

The Testing Schedule (within the broad test cycle dates) and resource assignment will be owned by the Test Leads and Domain Project team members from both XXXX and iteria.us.

Environment Preparation includes configurations, data migration, custom developed objects such as reports and Fast Formulas, integrations, and security.  XXXX and iteria.us shall work collaboratively in planning and requesting test pods and /or data refreshes as required by the given test phase.

Testing logistics and timing will be defined at each Test Plan level.

The following is an example of a System Dependencies diagram.  Although the formatting and style may be copied into the final work product, remember this is only an example and the details should be altered for your client site.

Remove or alter the example diagram with source system dependencies.

## Testing Approach

Project Test Scenarios will be planned, developed and executed using the following approach.  Note that the following process should be viewed as an iterative approach such that Test Execution is repeated after Defect Resolution.

Under Test Preparation add a point to mention ensure the accepted configurations and technical components to be tested are deployed in the test environment

Under Test Preparation add a point to mention finalizing the logistics on how the test scenarios to be executed, In person, Offline or remote Microsoft teams sessions.

Under Test Execution add a point of Re-test plan for the defects that are being addressed.

| Test Stage | Test Planning | Test Preparation | Test Execution | Defect Management |
| --- | --- | --- | --- | --- |
| Key Activities | Create Test Plan for each individual Test Phase Identified in this document Identify the Test Environments that will used and the data refresh that may be required Identify the tester population that will be engaged and the tentative timeline Identify high-level scope for each test Phase | Create Test Scenario for the functionalities that will be available for testing Prepare Test Case for XXXX specific functionalities Create necessary test data set for all the scenarios reviewed and approved Prepare the Test Environment with configurations and required data conversion Create a detailed Test Execution schedule with testers assigned to scenarios aligned to the order of execution and functional lead availability | Conduct Test Execution Kick-off as appropriate to communicate the scope, schedule, and expected outcome Execute Test Scenarios as per the schedule Conduct Test Status Meetings and defect triage meetings on a regular basis Collate Test Execution Reports and logs as appropriate for leadership review and future reference Replan the test execution as required during the test cycle / iterations | Collate defects raised by various testers Review and analyze defects based on severity, priority, and type Assign defects to specific project team members for better tracking Collaborate with Oracle in case of any SR Provide defect fixes as applicable Perform re-test of the functionalities pertaining to the defects and report test status thereof Close defects or scalable issues for leadership reviews for any scope changes / Product Gaps / Process Challenges |

## Testing Phases

| Phase | Objective | Approach | iteria.us | XXXX |
| --- | --- | --- | --- | --- |
| Test Planning | Develop Test Strategy and Test Plan. |  | Develop Review Support | Lead Develop Review Support |
| System UnitTesting | Test of individual integrations, extensions, and reports (multiple individual instances). Test of individual configuration components (multiple individual instances). | Not a coordinated effort Testing scope includes individual configuration units Test scenarios traceable to a requirement/user story. Executed as needed by functional configurator. | Scenario creation Test execution Defect resolution Metric collection Report | Scenario creation Test execution Defect resolution Metric collection Report |
| End-to-End (SIT2) Test | Test of module-specific, inter-module, integrations, custom extensions, end to end business processes, and applications impacted by the ERP and HCM implementation. (Test plan to consider a minimum of 2 iterations of end to end during the project life cycle). | Testing scope validates configurations, business process flows, and data conversion. Scope increases with each iteration with all applications expected to participate in the final iteraction prior to go-live. Test scenarios trace back to requirements/user stories and include cross-module combinations. Executed after each playback as a single cross-module effort by a dedicated test team. | Test support Defect resolution Metric collection Report | Scenario creation Test execution Defect resolution |
| User Acceptance Test (UAT) | Test of ERP and HCM Cloud to ensure all business activity is supported by the new application | Testing scope validates “day in the life” of the end users’ daily operations. Test scenarios harvested from E2E phase based on critical path processes and application security requirements. Executed before go live by a dedicated test team. Test all the exception scenarios. Test data usage in external impacted systems | Test support Defect resolution Metric collection Report | Scenario creation Test execution Defect resolution |
| Regression Test | Test of integrations, extension, reports, Fast Formulas, and configurations after updates are introduced to a successfully tested environment (multiple instances). | Testing scope validates development activity, defect fixes, and Oracle maintenance updates have not adversely impacted the functionality already tested. Test scenarios forming the regression test bed will be incrementally built as test results are recorded during each phase of testing. Execution increasingly automated after each test phase. | Test execution Defect resolution Metric collection Report | Test execution Defect resolution Metric collection Report |
| Payroll Parallel Test | Payroll Parallel Testing identifies payroll calculation discrepancies between the new and the legacy payroll. * It should be noted results will vary during this testing when compared to JDE due to no balances being loaded | Testing scope compares the payroll calculation results for specific pay periods to identify differences to be fixed, adjusted, or explained. Test scenarios will be determined by the payroll activity occurred in production for the designated pay periods Executed before go live by a dedicated test team. The actual execution of parallel can be conducted based on specific past pay periods where results for comparison are stored in the legacy system. | Test support Comparison Defect resolution Metric collection Report | Test execution Defect resolution Metric collection Report |

Defect management shall be established as a centralized process that shall be followed by all phases of testing for the project.

Early inclusion of as many XXXX SMEs and Business Process Owners in test execution would accelerate the effectiveness and speed of each phase of testing and will help the project team in achieving an independent assessment.

Testing is not a training activity and any users that require training should have completed training before commencement of any testing phase.

## Entry Criteria

The Entry Criteria detailed in the following sections must be achieved before the software is deemed to be ready for that phase of testing.  If any criterion has not been achieved, the test cycle may only commence if the risk has been analyzed and approved to move forward.  The goal is to keep entry criteria exceptions to a minimum.

| #### Test Phase | #### Entry Criteria |
| --- | --- |
| #### Test Planning | Project Kick-off. |
| #### Unit Testing | Functional and Technical Design Documents have been completed and approved. The extensions, integrations, and/or reports have been completed by the builder/owner. Testing scenarios and supporting test data have been created. Functional configuration has been created by functional configurator. Fast Formulas have been completed by the technical team. Configuration added to the Configuration Workbook. Testing scenarios and supporting test data have been created |
| #### End-to-End (SIT2) Test | Any open defects from previous Test Phase identified, documented (including any mitigation plan), and approved by Project Leadership Test Plan created, reviewed and approved by both iteria and XXXX teams. Vendor contingency plan is in place. For example, if a 3rd party interface for an external vendor is not able to receive our test files, an alternative strategy for verifying test results must be agreed for that specific vendor. Testing scenarios and supporting test data have been created, documented, reviewed and approved. Test environments are identified, configured, and ready for use with validations from the Technical Lead(s) and Functional Leads. All integration, extensions, and reports in the testing scope have been migrated and validated by the Technical Lead(s) and, if applicable, the Functional Leads. All configurations in the testing scope have been migrated and validated by the Functional Leads. Security roles were provisioned to test team as per the requirements established by the XXXX/iteria security team. Conversion data is loaded and reconciled. Data conversion fall outs / data discrepancy impacts have been assessed and documented. Test Data has been identified, created, and/or converted into the test environment. Test Roles and responsibilities have been documented. Test Resources for internal and external systems are mapped to the roles and responsibilities. Test Scenarios have been assigned to testers for execution. Test Resources have been provided orientation to the testing approach, responsibilities, and timeline. The Defect Management Process is documented and approved by the project team, including: Defect handling processes created, reviewed, and approved. Defect severity definitions agreed upon by testing team. Training in the defect handling procedures has been provided to the resources who will be involved in defect management. Should any of the entry criteria not be met, the Test Phase can begin if the exception and its mitigation plan are documented and approved by Project Leadership. |
| #### User Acceptance Test (UAT) | Any previous Test Phase completed successfully. Any open defects from a previous Playback or Test Phase identified, documented (including any mitigation plan), and approved by Project Leadership before proceeding. Test Plan approved. Testing scenarios and supporting test data created, documented, reviewed, and approved. All integrations, extensions, and reports in the project phase scope migrated and validated by the Technical Lead(s) and, if applicable, the Functional Leads. All configurations in the project phase scope migrated and validated by the Functional Leads. Test environments identified, configured, and ready for use with validations from the Technical Lead(s) and Functional Leads. Security roles were provisioned to test team as per the requirements established by the XXXX/iteria security team. Conversion data loaded and reconciled. Test data identified, created, and/or converted into the test environment. Data conversion fall outs / data discrepancy impacts assessed and documented. Test Roles and Responsibilities documented. Test Resources for internal and external systems mapped to the roles and responsibilities. Test Scenarios assigned to testers for execution. Test Resources provided orientation to the testing approach, responsibilities, and timeline. The Defect Management Process documented and approved by the project team, including: Defect handling processes created, reviewed, and approved. Defect severity definitions agreed upon by testing team. Training in the defect handling procedures has been provided to the resources who will be involved in defect management. Should any of the entry criteria not be met, the Test Phase can begin if the exception and its mitigation plan are documented and approved by Project Leadership. |
| #### Payroll Parallel Test | Any previous test phase completed successfully. Any open defects from a previous Playback or Test Phase identified, documented (including any mitigation plan), and approved by Project Leadership before proceeding. Target payroll period (or periods) identified. Test Plan approved. Testing scenarios and supporting test data created, documented, reviewed, and approved. All integrations, extensions, and reports in the project phase scope migrated. All configurations in the project phase scope migrated. Test environments identified, configured, and ready for use. Security roles were provisioned to test team as per the requirements established by the XXXX/iteria security team. Conversion data loaded and reconciled. Payroll Comparison Tool configured. Reconciliation Strategy with percentage margin of error approved. This includes identifying which test results are expected at 100% match and which test results are expected with a lower percentage match based on explainable differences. Legacy payroll input files, reports, data extracts, and output files available. Test data has been identified, created, and/or converted into the test environment. Data conversion fall outs / data discrepancy impacts have been assessed and documented. Test Roles and responsibilities have been documented. Test Resources for internal and external systems are mapped to the roles and responsibilities. Test Scenarios have been assigned to testers for execution. Test Resources have been provided orientation to the testing approach, responsibilities, and timeline. The Defect Management Process is documented and approved by the project team, including: Defect handling processes created, reviewed, and approved. Defect severity definitions agreed upon by testing team. Training in the defect handling procedures has been provided to the resources who will be involved in defect management. Should any of the entry criteria not be met, the Test Phase can begin if the exception and its mitigation plan are documented and approved by Project Leadership. |

## Exit Criteria

The Exit Criteria detailed below must be achieved before the software is deemed to have completed that phase of testing.

| #### Test Phase | #### Exit Criteria |
| --- | --- |
| #### Test Planning | Test Strategy signed off. |
| #### Unit Testing | Expected results achieved, documented, and accepted. |
| #### End-to-End (SIT2) Test | All Test Scenarios executed and assigned a status (Pass/Fail). External Integration results signed off by vendors has been created. Internal Integration results signed off by stakeholders has been created. Test Results reviewed and signed off by Test Leads. Open issues, defects, and change requests have been logged and are noted with clear next steps. All Severity 1 defects with a mitigation plan in place. All Severity 2 defects with a mitigation or a resolution plan in place. All outstanding defects documented with Steer Co. approval to proceed. Data Cleanup issues documented with a mitigation plan in place. 50% success of the test scenarios should be the acceptance to move to next phase |
| #### User Acceptance Test (UAT) | All test scenarios executed and assigned a status (pass/fail). External Integration results signed off by vendors. Internal Integration results signed by stakeholders. Test results reviewed and signed off by Test Leads. Open issues and change requests have been logged. All severity 1 defects with a mitigation plan in place. All severity 2 defects with a mitigation or a resolution plan in place. All outstanding defects with Steer Co. approval to proceed. Data Cleanup issues documented. 80% success of the test scenarios should be the acceptance to move to next phase |
| #### Payroll Parallel Test | Payroll calculation results and supporting test data created, documented, reviewed and approved. All payroll calculation variances outside of the acceptance parameters are explained or have a fix in process. Balances documented, reconciled, and approved. (We might not have to do this?) Test results reviewed and signed off by Test Leads. Open issues and change requests have been logged. All severity 1 defects with a mitigation plan in place. All severity 2 defects with a mitigation or a resolution plan in place. All outstanding defects with Steer Co. approval to proceed. Data Cleanup issues documented with a mitigation plan in place. 97% success of the test scenarios should be the acceptance to move to next phase |

# Testing Process

## Test Environment Preparation

The following approach will occur in preparing test environments for each test phase.

### Standard Environment Preparation for each Testing Cycle

Environment configuration (e.g., Cloud instance configuration/settings, Integrations, POD Sizing, etc).

Software synchronization – All development and configuration to be tested will be migrated to the appropriate test pod prior to the test commencement.  The environment is expected to remain static with the exception of defect fixes and potential Oracle releases.

Data refresh is complete and no more than 5-10% of the data population has issues/exceptions that are in the process of being fixed.

Security Role Configuration is complete.

All Test IDs have been established, have the appropriate roles assigned, and are noted in the Test Execution Document.

All interface connectivity required for a particular test phase has been established.

Installation of test tools and training is complete.

All test data setup is complete.

All test scripts in scope for a particular test phase have been configured and/or prepared for recording.

## Maintenance Schedule

Cloud Upgrades are mandatory within the time period announced by Oracle.

## Defect Management

A defect is defined as a malfunction of the standard applications software, a coding error in customizations, extensions, interfaces, data conversion issues, or a configuration error.  Defects will be managed by this process and logged using the <XXX>Defect Management tool.  A Defect Manager will be assigned for each Domain who will be responsible for entering all defects in that Domain.

A Defect Management process will be written under separate cover including (but not limited to):

Defect Management Lifecyle Flow

Defect Status and Definition

Defect Severity and SLAs

Defect tracking mechanism within the Test management tool as identified by the project team (iteria.us & XXXX)

Defect Reporting

Note that <XXX>will be utilized for testing phases beginning with the E2E1 test phase.  Note that <XXX>will not be used during Playback 2.  Details of the Defect Management process have been outlined in the Test Plan document.

## Testing Meeting Cadence

Testing Meetings will be conducted with the following structure.

| Meeting Type | Objective | Facilitator | Attendees | Frequency |
| --- | --- | --- | --- | --- |
| Testing Status Meeting | Review testing progress and defects Review critical defects and redirect defects for quick resolution Discuss any cross-Process Area impacts | Testing Leads | Team Lead or team representatives Leads | Daily AM meeting: 30 Minutes. |
| Defect Triage Meeting | Review unresolved defects by priority Assign defects due dates Get updated status of unresolved defects | Testing Leads | Representative from each team Critical Functional Defect Owners Developers (as needed) tech fixes Oracle (ISM/ CSMs) | Daily PM meeting: 30 Minutes. |
| Test Cycle Review/Exit Meetings | Review overall testing results, entry & exit criteria Approve test cycle completion and testing results | Testing Leads and PMO | Leads Steering Committee PMO Oracle (ISM/ CSMs) | 1 meeting – 90 minutes at the end of each testing cycle |

## Status Reporting Metrics

Test preparation and testing progress will be reported at Project Status Meetings / Reports.  Testing progress will be documented in the Weekly Status Report and monitored on a daily basis.  The daily status call will review the following items:

Current Status vs. Plan (Ahead / Behind / On Schedule)

Test Execution Status: Complete, In Progress, and Not Started.

Defects logged by workstream, by severity along with status and expected date of resolution.

Defect closure rate with aging for Sev1 and Sev2 defects.

Details of change requests raised (if applicable)

The Testing Reporting structure is provided below.  Meetings will fully start the first week of testing.

| Meeting Type | Objective | Owner | Audience | Frequency |
| --- | --- | --- | --- | --- |
| Execution Report | Overall status of Test Execution at a point in time. Focus on planned versus actual test execution. | XXXX Testing Lead | Team Lead or team representatives Functional Testers Leads PMO | Daily |
| Defect Report | Status of defect (s). | XXXX Testing Lead | Team Lead or team representatives Functional Testers Leads PMO | Daily |
| Status Report | The overall status for Testing for the week. | XXXX Testing Lead | Team Lead or team representatives Leads PMO | Weekly |

## Test Severity Definition

The severity of a Test Defect can be defined as the degree of impact that a defect has on the development or operation of a component or system.

The actual terminologies, and their meaning, can vary depending on people, projects, organizations, or defect tracking tools.  The following will be used for the project.

Severity 1 - Critical: The defect affects critical functionality or critical data.  It does not have a workaround.  Examples:

  - Payroll Gross to Net Process fails with error.

  - Saving a timecard takes 1 hour when it is expected to complete in 2 seconds.

  - Unable to create a PO or create a maintenance work order.

Severity 2 - High: The defect affects major functionality or major data.  It has a workaround but is not obvious and is difficult.  Example: A feature is not functional from one module, but the task is doable if 10 complicated indirect steps are followed in another module.

Severity 3 - Medium: The defect affects minor functionality or non-critical data.  It has an easy workaround.  Example: A minor feature that is not functional in one module, but the same task is easily doable from another module.

Severity 4 - Low: The defect does not affect functionality or data.  It does not even need a workaround.  It does not impact productivity or efficiency.  It is merely an inconvenience.  Example: Minor layout discrepancies, spelling/grammatical errors.

# Other Considerations

The Background component describes the project's history including previously initiated and completed tasks, which may impact conversion, as well as decisions and any related scope-setting information.

## Roles and Responsibilities

The following are key Testing Roles and their respective responsibilities planned for End–to–End testing on this project.

| Role | Responsibilities During E2E Testing |
| --- | --- |
| iteria Functional Leads | Accountable for the development of the E2E Test Plan, obtaining all required approvals and sign-offs, and ensuring that the plan is communicated to all project team members. Verifies that the entry criteria are met before the start of E2E testing. Escalates issues/concerns consistent with the governance model when potential impacts to project schedule or quality may result. Verifies that testing exit criteria are met before E2E testing is deemed complete. Responsible for creating the End-to-End Test Closure Summary and presentation to the project team. Responsible for planning, preparing for, and executing testing Kick-Off event for E2E Project Team Testers with assistance and feedback from Integrations Lead. Responsible for development of the procedure that will be used for the documentation, review, and sign off the integration test scenarios. |
| XXXX IT | Works closely with iteria Functional Lead to support responsibilities outlined above. Provide Test Tools. Provide support to overall test and manage execution. Provide Test Environment support. Participate in daily defect and test execution review meetings. Coordinate/provide support for tests. |
| XXXX Functional Test Leads | Participate in daily defect and test execution review meetings. Coordinate/provide support for tests. Provide Guidance for XXXX Testers for all the Workstreams. Ensure timing and defect identification are followed during testing. Coordinate with 3rd party vendors as needed for testing. |
| XXXX Functional Testers | Test respective applications per the test cases. Record the defects against the failed scenarios. Record the criticality of the defect as per the severity definition. Reach out to the test leads in case of questions. Identify as much defects as possible during testing. |

## Assumptions and Prerequisites

XXXX will execute all test cycles

  - As per the test timelines established as part of the overall project plan

  - On confirmed release in association with the testing schedules listed in the Test Plan document.

Only individual patches/fixes which are mission critical to the business will be applied during E2E and UAT test phases, excluding Oracle Quarterly Patches.

A thorough impact analysis must be made by XXXX / iteria before installing any individual patch/fix during any test phases.

Test Resources will be identified and onboarded by XXXX in a timely manner to allow sufficient time for enabling access and communicating testing expectations.

Trained Testers are a prerequisite for all testing.

Any training planned for the tester community must be planned and executed appropriately both from a timeline and required knowledge for testing perspective.

If adequate training is not completed for the testing population, more time might be required helping users with training issues as opposed to making progress on testing and signoff.  This may potentially have an impact in the overall project timeline and shall be addressed accordingly.

All development and configuration activity not completed and approved at UAT completion will be deferred to a future production release point after Go-Live.

## Critical Success Factors

The following success factors are critical to the testing process:

Testing considerations must begin in the early phases of the project and must continually take cognizance of the evolving nature of the solution and of global country requirements.

A clear acceptance criterion should be developed that is reflected in the test scenarios developed for the project.

Test execution should be based on business requirements and test scenarios.  iteria shall support in creating necessary test scenarios for XXXX per scope.  This will include Test Aid instructions.  XXXX is responsible for Test Execution, documentation, and test automation, if any.

Testing Schedules should be planned early as testing involves multiple resources and will need to take vacations/ holidays and other project conflicts into account.  Clear Roles and Responsibilities must be defined for the project in order to assure accountability, ownership, and quality.

A comprehensive Test Plan for all test cycles must be created to outline guidelines to monitor progress and foresee potential issues.

# Open and Closed Issues

Add open issues that you identify while writing or reviewing this document to the open issues section.  As you resolve issues, move them to the closed issues section and keep the issue ID the same.  Include an explanation of the resolution.

When this work product is complete, any open issues should be transferred to the project- or process-level Issue Log (Manage focus area) and managed using a project level Issue Form (Manage focus area).  In addition, the open items should remain in the open issues section of this work product, but flagged in the resolution column as being transferred.

## Open Issues

| ID | Issue | Resolution | Responsibility | Target Date | Impact Date |
| --- | --- | --- | --- | --- | --- |

## Closed Issues

| ID | Issue | Resolution | Responsibility | Target Date | Impact Date |
| --- | --- | --- | --- | --- | --- |

PLAN DETAILS

Awarded Proposer will be responsible to provide a Testing and Quality Assurance Plan that describes all phases of testing that may be used: unit, system, interface, integration, regression, parallel, and user acceptance testing (UAT). It is the City’s expectation that the Testing and Quality Assurance Plan govern all phases of the Project and that the Proposer will also provide assistance during each testing phase involving City users. The Awarded Proposer will develop the initial UAT plan, provide templates and guidance for developing test scripts, and will provide onsite support during UAT. The Awarded Proposer will also provide a plan for stress testing the system, which will occur during or after UAT. Proposer to confirm their proposal includes providing the services identified in this Section (Item III Plan Details) and provide any additional services that are also provided as part of your Testing and Quality Assurance Plan not listed.

Yes, this follows our methodology.

LEVELS OF SUPPORT

What levels of support will be provided by the Proposer during the City testing phases (e.g., parallel and UAT)? Will Proposer resources be onsite during certain testing phases? Are varying service levels offered for testing support?

Yes, our resources are on-site during the testing sessions.

PARALLEL TESTING

Describe the proposed approach to payroll parallel testing, including the number of anticipated parallel tests which would be performed for payroll processes.

We support parallel testing; the exact plan and process need to be determined based on the configuration changes between old and new and the ability to extract the data from the legacy application and imported into Oracle.

# Tab 10 – Training Plan

PROPOSED TRAINING APPROACH/STRATEGY

Proposer to describe the proposed approach to training users of the system, including the frequency of training, timing in the overall sequence of the implementation, as well as training resources/materials that will be provided to trainees. The City maintains its own Learning Management System (LMS), will the training materials be made available to upload to the City’s LMS?

The best coordinated project can be deemed a failure if the staff is not properly trained.  iteria is proposing a “train-the-trainer” methodology, where we will train key users or “super users” who will then be responsible to train the City’s end user population.  As part of our approach, we will work with the City to help assess the capabilities of City staff.

Does the City have people that are capable of conducting training?

Knowing the skillsets of your users, what training methods / materials are best suited for your staff?

Does your internal staff have the bandwidth to conduct training during the project in the allotted time frame?

Do you have facilities where training can be conducted?

Preparing for these types of questions early on in the Project Plan / Methodology will minimize any surprises and help alleviate any unnecessary change orders and cost overruns.  If the City does not have the bandwidth to internally review these types of questions, iteria can provide assistance in this area as part of our overall Project Management Services.

Proposer to provide their approach to the training plan and what makes their training plan successful and effective for system implementations. Include your approach to when and why you choose to use on-site training versus a webinar or a train-the-trainer format.

Our training is train-the-trainer and is conducted on-site.

Proposer to detail the knowledge transfer strategy proposed to prepare the City staff to maintain the system after it is placed into production.

iteria has proposed / budgeted post implementation support services as part of the initial contract.  We have included 4-weeks of post implementation support as part of our overall proposal.  During this phase, iteria serves as L1, L2, L3 support as well as does knowledge transfer to the City’s staff as part of the transition.

Proposer to detail the approach to conducting training using webinar (e.g., GoToMeeting, Zoom, Teams, Skype), including how Proposer staff will monitor staff comprehension and, if applicable, provide assistance to trainees on navigation through the system.

Training is typically done on-site for better comprehension.  The exact training plan and formats will be worked on in partnership with the City.

Proposer to identify the requested analysis/training room environment requirements and any other requirements related to the training facility/room/equipment. Requirements may include any presentation equipment, whiteboards, seating style, number of computers, printers, and other amenities needed to support on-site implementation activities.

The Training Plan will ultimately decide how training is delivered and the mechanisms and formats.  For classroom sessions, we prefer hands-on and computers for every person as the material will have exercise for users to enter data.

TRAINING PLAN AND RESOURCE HOURS

Proposer to provide a chart detailing the proposed training plan and resource hours allocated for the City’s project. A sample format of the chart is detailed below. Cost Worksheet provided in Attachment C1 to coincide with the hours and resources proposed.

Table 10-01: Training Plan Legend

| Legend |  |
| --- | --- |
| User Types | Core Project Team, End Users, Technology Users, Other (please describe) |
| Training Model | Train-the-Trainer, Proposer-Provided Training, Other (please describe) |
| Class Format | On-Site Classroom, Webinar/Video Conference, Web Training Service, Other (please describe) |

Table 10-02: Training Plan

| Training topic/course | Functional Module Covered (please specify per proposed module, such as benefits, payroll, etc.) | Type of City users to attend | General summary of number of sessions offered of this course | Maximum class size | Format for the class | Training data that will be used for this topic/course (live, sandbox, etc.) |
| --- | --- | --- | --- | --- | --- | --- |

Proposer to submit as an Exhibit a Sample Training Plan and insert in Tab 10.

Exhibit submitted   Yes X    No

iteria has included a Sample Training Plan below for review. Training Plans are customized for each client, so to put a plan together at this point is very premature. To develop a Training Plan, collectively we need to look at a variety of data points, such as audience, changes, business processes, facilities, methods, to name a few. iteria has included roughly 2,200 hours to develop training material and roughly 400 hours to deliver training.

| Training Schedule |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Users | Method | Number of Attendees | Number of Classes | Duration | Facility | Instructor | Class Scheduled | Dates |
| Requisitions | Material Classes by Request |  |  |  |  |  |  |  |
| Punchouts | Material Only |  |  |  |  |  |  |  |
| Approvals | Material Only |  |  |  |  |  |  |  |
| AR Invoice Entry | Classroom | 20 Departments | 2 | 2 Hours |  |  |  |  |
| AR / Inter-Department | Classroom | Highway Health Human Services Harbor Haven Central Services Central Maintenance Sheriff IT Child Support Corp Counsel Finance HR Parks / Planning Family Court Commission Administration | 2 | 4 Hours |  |  |  |  |
| Cash Management | Classroom | Tammy, Stacie, Ann, Brenda, Laurie Kelly |  | 2 Hours |  |  |  |  |
| Projects | Classroom | 5 |  | 3 Hours | Highway |  |  | 12/9/2024 |
| Advanced Projects | Classroom | Mary Jo, Jennifer, Katie Gindt |  | 4 Hours | Highway |  |  | 12/10/2024 |
| EAM | Classroom | 12 |  |  | Highway |  |  |  |
| Inventory | Classroom | Harbor Haven, Central Services, Highway | 2 | 2 Hours |  |  |  |  |
| GL Entry | Material 1 on 1 by Request | Highway Health Human Services Harbor Haven Finance Katie |  |  |  |  | N/A |  |
| GL Inquiry | Material Only December 22 Classroom February | All Department Heads |  |  |  |  |  | After Go-Live |
| Expenses | Material Only 1 on 1 by Request | All Employees |  |  |  |  | N/A | Release 12/22 |
| Account Payable | Material 1 on 1 by Request | Finance / Human Services |  |  |  |  | N/A |  |
| Accounts Payable Coding | Material 1 on 1 by Request | All Departments |  |  |  |  | N/A |  |
| Accounts Payable Inquiry | Material 1 on 1 by Request | All Departments |  |  |  |  | N/A |  |
| Running Financials | Material Only | All Department Heads |  |  |  |  | N/A |  |
| Running Reports / Scheduled Processes / OTBI Reports | Material Only | All Department Heads |  |  |  |  | N/A |  |
| 1099 Education | Classroom |  |  |  |  |  |  |  |

TRAINING COORDINATION

Proposer to detail the roles and responsibilities for the training effort, including but not limited to:

Table 10-03: Training Roles and Responsibilities

| Role/Responsibility | Identify if Role/Responsibility is City/Proposer (including any Subcontractors)/Shared |
| --- | --- |
| Training Coordination/Scheduling | City lead, iteria assist |
| Training Curriculum/Material Development | iteria lead, City assist |
| Training Instruction/Delivery | Iteria lead, City assist |
| Other: |  |

SYSTEM DOCUMENTATION

Proposer to provide a detailed description of system documentation and resources that will be included as part of the implementation including, but not limited to, detailed system user manuals, “Quick Reference” guides, etc. as available. Proposer to itemize optional items on Attachment C1. Proposer to check off in the table below all that are available and included as part of the RFP response.

Table 10-04: System Documentation

| Type of Documentation | Included in Scope of Proposal to the City? | Description/Explanation/Optional |
| --- | --- | --- |
| Quick Reference Guides | Yes |  |
| Online Support | Built into software |  |
| Help Desk Support | For 30 days after go-live |  |
| User Group Community Resources | Part of SaaS subscription |  |
| Annual User Conferences | Part of Oracle Community | Attendance is an extra fee |
| Videos | No |  |
| Custom User Guides/Manuals | Yes | iteria will build custom training material as part of its implementation methodology |
| Other: |  |  |

# Tab 11 – References

INSTRUCTIONS FOR REFERENCES

Proposer is responsible for verifying correct phone numbers and contact information. Failure to provide accurate data may result in the reference not being considered, which includes the provision of contact person(s) who do not have knowledge of the services provided by your firm. Failure to submit references may result in the Proposal not being considered for evaluation.

The City may request a more detailed list, including other governmental agencies. The City reserves the right to request or contact additional or different references from the provided customer list for consideration, including past experience with the City.

Additional references may be submitted as an attachment to show depth of client base and number of installations within the past five years. This includes clients that are currently in the process of implementing the proposed software solution.

PROPOSER IS RESPONSIBLE FOR VERIFYING THAT ALL CONTACTS AND PHONE NUMBERS ARE UP TO DATE AND ACCURATE.

SOFTWARE AND PROFESSIONAL SERVICES REFERENCES

Proposers to use the format provided in the table below for providing reference information in conformance with the guidelines in Section I. The City has a strong preference for public sector references that are using the proposed software solution, for new implementation project references and not upgrades from a previous version, and for references that have worked with the proposed system integrator/value-added reseller.

References Numbered 1 – 5:

  - Entity had a go-live date within the past five years

Reference Numbered 6:

  - Entity had a go-live date five or more years in the past

In the event the Proposer cannot provide the required six references, the Proposer may substitute other organizations to ensure six total references are provided, with understanding that this will be reflective in the evaluation of the Proposer. Substitute references may include those that are in the implementation process, have implemented comparable scopes of work without including all system modules, etc.

Table 11-01 Reference Table

Reference Table

Reference Number: 1

Governmental Entity Name: Fond du Lac County What is the approximate staff count of the Entity? 1,000 What is the approximate population served by the Entity? 104,000

Detailed narrative description of work completed for this reference (e.g., upgrade process, new implementation for a client transitioning from a different legacy system): Net new implementation of the Oracle Fusion Suite of Applications (Finance, HCM, Payroll, Projects, EAM)

Contact Information Address: 160 S Macy St City, State, Zip: Fond du Lac, WI 54935 Reference Contact Name: Tammy Pinno-Supple Title: Finance Director Phone No.: (920) 906-4771 Email Address: tammy.pinno@fldco.wi.gov Start Date of Project: 3/1/24 Go-Live Date: 12/22/24 Project Information Vendor Project Manager/Lead for this Client: iteria.us - Brian Schell Name and Version of software system installed: Oracle Fusion 24D Legacy software system replaced: JD Edwards Scope of Modules installed: Financials, HCM, Payroll, EAM, Projects Model used (Hosted, On-Premise, SaaS, etc.): SaaS Is this reference still using the software? Yes X No Total Project Cost: to be disclosed by reference

Reference Table

Reference Number: 2

Governmental Entity Name: Outagamie County What is the approximate staff count of the Entity? 1,400 What is the approximate population served by the Entity? 190,000

Detailed narrative description of work completed for this reference (e.g., upgrade process, new implementation for a client transitioning from a different legacy system): Net new implementation of the Oracle Fusion Suite of Applications (Finance, HCM, Payroll, Projects, EAM)

Contact Information Address: 320 S Walnut St City, State, Zip: Appleton WI 54911 Reference Contact Name: Michelle L. Uitenbroek Title: Finance Director Phone No.: (920) 832-1674 Email Address: michelle.uitenbroek@outagamie.org Start Date of Project: 12/5/26 Go-Live Date: 12/27/26 Project Information Vendor Project Manager/Lead for this Client: iteria.us - Brian Schell Name and Version of software system installed: Oracle Fusion version 26A Legacy software system replaced: JD Edwards, Tyler Munice Scope of Modules installed: Financials, HCM, Payroll, EAM, Projects Model used (Hosted, On-Premise, SaaS, etc.): SaaS Is this reference still using the software? Yes X No Total Project Cost: to be disclosed by reference

Reference Table

Reference Number: 3

Governmental Entity Name: IBVI What is the approximate staff count of the Entity? 200 What is the approximate population served by the Entity? Not-for-Profit

Detailed narrative description of work completed for this reference (e.g., upgrade process, new implementation for a client transitioning from a different legacy system): New implementation, implementing full suite of Oracle Fusion Financials, HCM, OCC

Contact Information Address: 445 Curtis Rd City, State, Zip: West Allis, WI 53214 Reference Contact Name: Nicole Christman Title: Business Analyst Phone No.: (414) 778-3057 Email Address: nicole.christman@ibvi.org Start Date of Project: Jan 2018 Go-Live Date: Jul 2018: Oct 2018: Apr 2020 Project Information Vendor Project Manager/Lead for this Client: iteria.us - Brian Schell Name and Version of software system installed: Oracle Fusion 18C to start Legacy software system replaced: Custom Scope of Modules installed: Oracle Fusion Financials, HCM, OCC Model used (Hosted, On-Premise, SaaS, etc.): SaaS Is this reference still using the software? Yes X No Total Project Cost: to be disclosed by reference

Reference Table

Reference Number: 4

Governmental Entity Name: Winzer Corporation What is the approximate staff count of the Entity? 300 What is the approximate population served by the Entity? Corporation

Detailed narrative description of work completed for this reference (e.g., upgrade process, new implementation for a client transitioning from a different legacy system): New Implementation and Managed Services: Full Suite of Fusion Financials, SCM, WMS

Contact Information Address: 4060 E Plano Pkwy City, State, Zip: Plano, TX 75074 Reference Contact Name: Ed Conrey Title: VP of IT Phone No.: (214) 341-2122 x4594 Email Address: ed.conrey@winzerusa.com Start Date of Project: Apr 2021 Go-Live Date: Mar 2023 Project Information Vendor Project Manager/Lead for this Client: iteria.us - Brian Schell Name and Version of software system installed: Oracle Fusion 23 B Legacy software system replaced: Custom Scope of Modules installed: Financials, SCM, WMS Model used (Hosted, On-Premise, SaaS, etc.): SaaS Is this reference still using the software? Yes X No Total Project Cost: to be disclosed by reference

Reference Table

Reference Number: 5

Governmental Entity Name: Stanford University What is the approximate staff count of the Entity? 4,000 What is the approximate population served by the Entity? Not-for-Profit

Detailed narrative description of work completed for this reference (e.g., upgrade process, new implementation for a client transitioning from a different legacy system): New Implementation of Oracle Fusion HCM / Payroll

Contact Information Address: 450 Jane Stanford Way City, State, Zip: Stanford, CA 94305 Reference Contact Name: Bernard Suva Title: Director- HCM Functional Solutions Phone No.: (424) 394-8464 Email Address: suvab@stanford.edu Start Date of Project: Jan 2025 Go-Live Date: March 2026 Project Information Vendor Project Manager/Lead for this Client: iteria.us - Guru Melangi Name and Version of software system installed: Oracle Fusion HCM / Payroll Legacy software system replaced: Custom Scope of Modules installed: HCM / Security Model used (Hosted, On-Premise, SaaS, etc.): SaaS Is this reference still using the software? Yes X No Total Project Cost: to be disclosed by reference

REFERENCES FOR PROJECT MANAGER ASSIGNED (GOVERNMENT CLIENTS)

Proposer to provide client list for the Project Manager proposed/assigned to manage and lead the City’s implementation. References for the Project Manager are to be clients within the past five years. The City acknowledges that some of the same references provided in Section I may be duplicated.

Name of Project Manager assigned by Proposer to the City’s project:

Project Manager and references can be provided under separate cover.

Table 11-02: Project Manager References

| Name of Governmental Entity | Summary of Project | Role/Team Assignments for the Project | Implementation Start and Go-Live Date |
| --- | --- | --- | --- |
|  |  |  | - |
|  |  |  | - |
|  |  |  | - |
|  |  |  | - |
|  |  |  | - |

CONTRACT TERMINATION/NON-RENEWAL

Provide a summary of any contracts/license agreements/hosted subscriptions that the customer provided notice of cancellation to your firm, with or without cause, or elected to not renew in the past five years as it relates to the software solution proposed. The summary shall state the name of the customer, summary of the contract, term of the contract and reason for cancellation or non-renewal. If none, state as such.

Submitted as an Exhibit   or Response provided as:

We have not had any contract terminations.

LITIGATION

A.	Provide a summary of any litigation filed against the Proposer in the past seven years, which is related to the services that Proposer provides in the regular course of business.  The summary shall state the nature of the litigation, a brief description of the case, the outcome or projected outcome, and the monetary amount involved.

If none, state as such.

Submitted as Attachment   or Type/Provide Response here:

We have not had any litigations.

B.	Provide a summary of any litigation filed against the subcontractors identified as part of the team in the past seven years, which is related to the services that sub consultant, provides in the regular course of business. The summary shall state the nature of the litigation, a brief description of the case, the outcome or projected outcome, and the monetary amount involved.

If none, state as such.

Submitted as Attachment   or Type/Provide Response here:

We have not had any litigations.

# Tab 12 – Sample Contracts, Warranty, and Escrow

SAMPLE CONTRACTS FOR EACH LICENSE MODEL PROPOSED

As an Exhibit to Tab 12, Proposer to provide their sample contract that would be used as basis for developing the final agreement with the City. A sample contract for each license model proposed shall be provided.

Attached as an Exhibit:X

Proposer to describe the overall contract structure, including how (if any) MOUs or other inter-party agreements between sub-contractors would be structured:

We are not proposing any subcontractors for implementation.

Are the proposed software/services available for purchase through any existing cooperative purchasing agreements or pre-competed contracting vehicles (e.g., NASPO ValuePoint, Sourcewell)?

No

SERVICE LEVEL/MAINTENANCE AGREEMENT

As an Exhibit to Tab 12, Proposer to provide their proposed Maintenance and/or Service Level Agreement that would be used as basis for developing the final agreement with the City. A sample is to be submitted for each license model proposed, unless the same Agreement applies to all products proposed.

Attached as an Exhibit:X

THIRD-PARTY LICENSE AGREEMENTS

As an Exhibit to Tab 12, Proposer to provide any third-party license agreements that would be separate from the Proposers license agreement, i.e., Adobe or other partner/third-party modules proposed.

Attached as an Exhibit:X

WARRANTY

A comprehensive warranty in form and content satisfactory to the City is sought by the City for all software and implementation services covered by this RFP. The entire system solution as proposed in this RFP must include a first-year warranty (for Proposer-supplied hardware and software) to conform to contractually agreed specifications, and to protect against any defects or damage caused by Manufacturer, Proposer, or subcontractors, in the systems’ equipment or software. The year-one warranty will begin (for products accepted in phases) at the point that the system is officially accepted by the City. All repairs made under warranty will be at the sole expense of the Proposer (or Manufacturer), including parts, software, labor, travel expenses, meals, lodging and any other costs associated with the repair.

Proposer to provide as an Exhibit to Tab 12 or submit below a detailed explanation of their Warranty provisions. Proposer to be explicit in when the warranty period expires and when the fees for maintenance will start and be invoiced.

Attached as an Exhibit:      or detailed below as:

In the subsequent pages we have provided the following:

- Sample iteria Implementation SOW

- Sample Mythics (Oracle Software) License

### iteria.us Agreement

Statement of Work

The following information is provided to detail the scope of services that iteria - US (“iteria”) will perform for XXXXXX (“Client”), against the Fully Executed Master Services Agreement, XXXXXXX.  iteria will provide duly qualified competent and experienced consultant(s) to perform services (the "Services"), on an hourly basis, as directed by Client.  This phase of the Project is expected to begin on XXXX XX, 20XX and complete on or about XXXX XX, 20XX.

The overall success of the Project is dependent upon the ability of iteria and Client to understand Client’s goals and their respective responsibilities.

Scope, Terms, and Conditions

Rates

The current billing rates of the iteria consultants who will initially perform Services in connection with the project are set forth below:

Scope

Provide Time and Materials consulting, as instructed, to implement the Oracle Cloud ERP Suite of Applications.   Project Scope will be based on the following tasks:

Develop and Maintain a Detailed Project Plan

Review existing Documents and Requirements and confirm or provide additional Solutions for the new ERP System, based on mutually agreed upon scope

Execute required Conversions, based on mutually agreed upon scope

Develop Interfaces, based on mutually defined scope

Configure remaining SIT2 instance for the HCM set of modules

Configure UAT instance for User Acceptance Testing, based on mutually agreed upon scope

Review / Assist in development of Test Scripts, based on mutually agreed upon scope

Assist / Support Testing for SIT2, Integration Testing, and UAT

Develop Training Material to support Train-the-Trainer methodology

Execute Train-the-Trainer Training

Provide Change Management, based on mutually agreed scope, to assist the City in documenting required changes to Policies and Procedures

Configure the Production environment, based on mutually agreed upon scope, with a targeted Go-Live date of XXXXXXX

Provide overall Project Management and regular Status Reports and / or Status Meetings

Provide 30 days of Post Implementation Support

XXXX will be responsible to Lead, and iteria will Support, the following tasks:

Identify / Develop Testing Scripts / Cases

Execute SIT2 Testing Scripts

Execute Integration Testing Scripts

Execute User Acceptance Testing Scripts

Scrub / Validate Conversion Files

Document Policies and Procedures

Conduct End-User Training

Based on the upon the above-mentioned scope, tasks and schedule, iteria is estimating the Project Costs at $X,XXX,XXX.XX plus expenses.

Deliverable Payment Schedule

All estimates of fees or time required to complete the Project are provided for convenience only and are only approximations of the anticipated amount of time needed to complete the Project.  Client will be invoiced based on the agreed upon Deliverable / Milestone Payment Schedule.

| PAYMENT # | MILESTONE / DELIVERABLE | PROJECT PHASE | DESCRIPTION | PAYMENT AMOUNT |
| --- | --- | --- | --- | --- |
| 1 | Project Plan | Phase 1 | Delivery of Project Plan |  |
| 2 | Requirements Gathering | Phase 1 | Milestone Payment - Completion of Requirements Gathering |  |
|  | Solution Documents | Phase 1 |  |  |
| 3 | General Ledger | Phase 1 |  |  |
| 4 | Accounts Payable | Phase 1 |  |  |
| 5 | Accounts Receivable | Phase 1 |  |  |
| 6 | Purchasing | Phase 1 |  |  |
| 7 | Projects / Grants | Phase 1 |  |  |
| 8 | EAM | Phase 1 |  |  |
| 9 | Cash Management | Phase 1 |  |  |
| 10 | Expenses | Phase 1 |  |  |
| 11 | Interface Plan | Phase 1 |  |  |
| 12 | Conversion Plan | Phase 1 |  |  |
| 13 | CRP1 | Phase 1 | Completion of CRP 1 |  |
| 14 | Development of Interfaces | Phase 1 |  |  |
| 15 | Development of Conversion Programs | Phase 1 |  |  |
| 16 | SIT | Phase 1 | Completion of SIT |  |
| 17 | Entering UAT Testing | Phase 1 | Milestone Payment - Entering UAT Testing |  |
| 18 | Completion of UAT Testing | Phase 1 |  |  |
| 19 | Develop Training Material | Phase 1 |  |  |
| 20 | Conduct Train-the-Trainer Training | Phase 1 |  |  |
| 21 | Go-Live | Phase 1 |  |  |
| 22 | Completion of Post Implementation Support | Phase 1 |  |  |
| 23 | Requirements Gathering | Phase 2 | Milestone Payment - Completion of Requirements Gathering |  |
|  | Solution Documents | Phase 2 |  |  |
| 24 | Human Resources | Phase 2 |  |  |
| 25 | Time Entry | Phase 2 |  |  |
| 26 | Recruiting | Phase 2 |  |  |
| 27 | Benefits | Phase 2 |  |  |
| 28 | Payroll | Phase 2 |  |  |
| 29 | Performance Management | Phase 2 |  |  |
| 30 | Learning and Certifications | Phase 2 |  |  |
| 31 | EPM | Phase 2 |  |  |
| 32 | Interface Plan | Phase 2 |  |  |
| 33 | Conversion Plan | Phase 2 |  |  |
| 34 | CRP1 | Phase 2 | Completion of CRP 1 |  |
| 35 | Development of Interfaces | Phase 2 |  |  |
| 36 | Development of Conversion Programs | Phase 2 |  |  |
| 37 | SIT | Phase 2 | Completion of SIT |  |
| 38 | Entering UAT Testing | Phase 2 | Milestone Payment - Entering UAT Testing |  |
| 39 | Completion of UAT Testing | Phase 2 |  |  |
| 40 | Develop Training Material | Phase 2 |  |  |
| 41 | Conduct Train-the-Trainer Training | Phase 2 |  |  |
| 42 | Go-Live | Phase 2 |  |  |
| 43 | Completion of Post Implementation Support | Phase 2 |  |  |

Assumptions

The following assumptions were used in preparing this proposal:

Client will provide on-site access at XXXXX offices, as needed.

Client will provide resources on a timely basis as requested by iteria.us.

Client will review / approve deliverables on a timely basis in accordance with the Agreement.

Any additional products / third-party products / licenses required to complete the integrations or functionality of the project are not included in the pricing of this project, and is the responsibility of XXXXXX

Invoicing

All work will be based on the Deliverable / Milestone Schedue.  iteria will submit an invoice biweekly to Client for all fees and direct expenses incurred hereunder.  Invoices shall be generated from iteria's standard time record.  Time records for each iteria consultant performing work hereunder shall be available to Client upon request. iteria’s standard time records shall be the basis for determining fees to be billed to Client under this Agreement.  All out-of-pocket travel related expenses (e.g. travel, mileage, transportation) incurred by iteria in connection with the Project will be reimbursed by Client.  All such expenses will be itemized when billed.  iteria will use its commercially practical efforts to minimize those expenses over which it has control.

Client shall pay all properly invoiced amounts within ten (10) days from the date of the invoice.

The undersigned parties do hereby agree and warrant that on the date that this document has been signed are duly authorized to act on behalf of their respective organizations and are duly able to take all appropriate action to execute this SOW.   This SOW is valid for a period of thirty (30) days following delivery to Client.

iteria – US 						XXXXXX

Name:	                    				Name:

Signature: 	                                            		Signature:

Date:                     					Date:

### Mythics Quote Format (Oracle Software)

THESE ORACLE CLOUD SERVICES PUBLIC SECTOR SUPPLEMENTAL TERMS AND CONDITIONS (“CLOUD STCS”) SHALL APPLY TO THE ORACLE CLOUD SERVICES THAT YOU ORDER FROM THE CONTRACT HOLDER (THE “CONTRACTOR”). THESE CLOUD STCS SHALL TAKE PRECEDENCE OVER ANY CONFLICTING TERMS IN ANY NON-ORACLE ORDER OR ORDERING DOCUMENTATION. THESE CLOUD STCS ARE CONSIDERED PART OF THE SCHEDULE OF SUPPLIES/SERVICES IN YOUR ORDER TO THE CONTRACTOR.

Definitions

“You” and “Your” refers to the ordering activity that has ordered Oracle Services from an authorized distributor (“Contractor”) under the Contract.

The term “Contract” refers to your contract or ordering document with the Contractor.

The term “Oracle Software” means any software agent, application or tool that Oracle makes available to You for download specifically for the purpose of facilitating Your access to, operation of, and/or use with, the Services.

The term “Program Documentation” refers to the user manuals, help windows, readme files for the Services and any Oracle Software. You may access the documentation online at http://oracle.com/contracts or such other address specified by Oracle.

The term “Service Specifications” means the following documents, as applicable to the Services under Your order: (a) the Cloud Hosting and Delivery Policies, the Program Documentation, the Oracle service descriptions, and the Data Processing Agreement described in these Cloud STCs; (b) Oracle’s privacy policies; and (c) any other Oracle documents that are referenced in or incorporated into Your order as required by the Contractor. The following do not apply to any non-Cloud Oracle service offerings acquired in Your order, such as professional services: the Cloud Hosting and Delivery Policies, Program Documentation, and the Data Processing Agreement. The following do not apply to any Oracle Software: the Cloud Hosting and Delivery Policies, Oracle service descriptions, and the Data Processing Agreement.

The term “Third Party Content” means all software, data, text, images, audio, video, photographs and other content and material, in any format, that are obtained or derived from third party sources outside of Oracle that You may access through, within, or in conjunction with Your use of, the Services. Examples of Third Party Content include data feeds from social network services, rss feeds from blog posts, Oracle data marketplaces and libraries, dictionaries, and marketing data. Third party content includes third-party sourced materials accessed or obtained by Your use of the Services or any Oracle-provided tools.

The term “Users” means for Services, those employees, contractors, and end users, as applicable, authorized by You or on Your behalf to use the Services in accordance with these Cloud STCs and Your order. For Services that are specifically designed to allow Your clients, agents, customers, suppliers, or other third parties to access the Services to interact with You, such third parties will be considered “Users” subject to the terms of these Cloud STCs and Your order.

The term “Your Content” means all software, data (including Personal Data as that term is defined in the Data Processing Agreement), text, images, audio, video, photographs, non-Oracle or third party applications, and other content and material, in any format, provided by You or any of Your Users that is stored in, or run on or through, the Services. Services under these Cloud STCs, Oracle Software, other Oracle products and services, and Oracle intellectual property, and all derivative works thereof, do not fall within the meaning of the term “Your Content”. Your content includes any Third Party Content that is brought by You into the Services, by Your use of the Services or any Oracle provided tools.

Use of Services

Upon Contractor’s acceptance of Your order, Oracle will make the Oracle services listed in Your order (the “Services”) available to You pursuant to these Cloud STCs and Your order. Except as otherwise stated in these Cloud STCs or Your order, You have the non-exclusive, worldwide, limited right to use the Services during the period defined in Your order (the “Service Period”), solely for Your internal business operations. You may allow Your Users to use the Services for this purpose and You are responsible for Your Users’ compliance with these Cloud STCs and the order.

The Service Specifications describe and govern the Services. During the Services Period, Oracle may update the Services and Service Specifications (with the exception of the Data Processing Agreement as described below) to reflect changes in, among other things, laws, regulations, rules, technology, industry practices, patterns of system use, and availability of Third Party Content. Oracle updates to the Services or Service Specifications will not materially reduce the level of performance, functionality, security or availability of the Services during the Services Period of Your order.

You may not, and may not cause or permit others to: (a) use the Services to harass any person; cause damage or injury to any person or property; publish any material that is false, defamatory, harassing or obscene; violate privacy rights; promote bigotry, racism, hatred or harm; send unsolicited bulk e-mail, junk mail, spam or chain letters; infringe property rights; or otherwise violate applicable laws, ordinances or regulations; (b) perform or disclose any benchmarking or availability testing of the Services; (c) perform or disclose any performance or vulnerability testing of the Services without Oracle’s prior written approval, or perform or disclose network discovery, port and service identification, vulnerability scanning, password cracking or remote access testing of the Services; or (d) use the Services to perform cyber currency or crypto currency mining ((a) through (d) collectively, the “Acceptable Use Policy”). In addition to other rights that Oracle has in these Cloud STCs and Your order, Oracle has the right to take remedial action if the Acceptable Use Policy is violated, and such remedial action may include removing or disabling access to material that violates the policy.

Ownership Rights and Restrictions

You and Your licensors retain all ownership and intellectual property rights in and to Your Content. Oracle or its licensors retain all ownership and intellectual property rights to the Services, derivative works thereof, and to anything developed or delivered by or on behalf of Oracle under Your order.

You may have access to Third Party Content through use of the Services. Unless otherwise stated in Your order, all ownership and intellectual property rights in and to Third Party Content and the use of such content is governed by separate third party terms between You and the third party.

You grant Oracle the right to host, use, process, display and transmit Your Content to provide the Services pursuant to and in accordance with these Cloud STCs and Your order. You have sole responsibility for the accuracy, quality, integrity, legality, reliability, and appropriateness of Your Content, and for obtaining all rights related to Your Content required by Oracle to perform the Services.

You may not, and may not cause or permit others to: (a) modify, make derivative works of, disassemble, decompile, reverse engineer, reproduce, republish, download or copy any part of the Services (including data structures or similar materials produced by programs); (b) access or use the Services to build or support, directly or indirectly, products or services competitive to Oracle; or (c) license, sell, transfer, assign, distribute, outsource, permit timesharing or service bureau use of, commercially exploit, or make available the Services to any third party except as permitted by these Cloud STCs or Your order.

Term and Termination

Services shall be provided for the Services Period defined in Your order, unless earlier suspended or terminated in accordance with these Cloud STCs. These Cloud STCs will continue to govern any order for the duration of the Services Period of such order.

If You order Services that are designated in the Service Specifications or Your order as Services that will be automatically extended, such Services will NOT automatically be extended for an additional Services Period of the same duration. To extend the Services, You must provide Contractor with written notice no later than thirty

(30) days prior to the end of the applicable Services Period of Your intention to renew such Services and You execute an order modification or enter into a new order to renew such Services. The preceding sentence shall not apply if Contractor provides You with written notice no later than ninety (90) days prior to the end of the applicable Services Period of its intention not to renew such Services.

Oracle may suspend Your or Your Users’ access to, or use of, the Services if Oracle believes that (a) there is a significant threat to the functionality, security, integrity, or availability of the Services or any content, data, or applications in the Services; (b) You or Your Users are accessing or using the Services to commit an illegal act; or (c) there is a violation of the Acceptable Use Policy. When reasonably practicable and lawfully permitted, Oracle will provide You with advance notice of any such suspension. Oracle will use reasonable efforts to re- establish the Services promptly after Oracle determines that the issue causing the suspension has been resolved. During any suspension period, Oracle will make Your Content (as it existed on the suspension date) available to You. Any suspension under this paragraph shall not excuse You from Your obligation to make payments under these Cloud STCs or Your order.

If Oracle, the Contractor, or You breach a material term of Your order, including these Cloud STCs, and fails to correct the breach within 30 days of written specification of the breach, then a nonbreaching party may terminate the order under which the breach occurred. If Contractor terminates the order as specified in the preceding sentence, You must pay within thirty (30) days all amounts that have accrued prior to such termination, as well as all sums remaining unpaid for the Services under such order plus related taxes and expenses. Except for nonpayment of fees, the nonbreaching parties may agree in their sole discretion to extend the thirty (30) day period for so long as the breaching party continues reasonable efforts to cure the breach. You agree that if You are in default under Your order or Your contract (including these Cloud STCs) with Contractor, You may not use those Services ordered

You may terminate the Contract or Your order at any time without cause by giving Contractor 30 days’ prior written notice of such termination. Termination of the Contract will not affect orders that are outstanding at the time of termination. Those orders will be performed according to their terms as if the Contract and these Cloud STCs were still in full force and effect. However, those orders may not be renewed or extended subsequent to termination of the Contract.

For a period of no less than 60 days after the end of the Services Period of an order, Oracle will make Your Content (as it existed at the end of the Services Period) available for retrieval by You. At the end of such 60- day retrieval period, and except as may be required by law, Oracle will delete or otherwise render unrecoverable any of Your Content that remains in the Services. Oracle’s data deletion practices are described in more detail in the Service Specifications.

Provisions in these Cloud STCs that survive termination or expiration of the Contract are those relating to limitation of liability, indemnification, payment and others which by their nature are intended to survive.

Fees and Taxes

Fees paid for Services performed are non-refundable, except as provided in these Cloud STCs or Your order. Fees for Services offerings are invoiced in arrears of the service performance. Fees for Services listed in an order are exclusive of taxes and expenses. You agree and acknowledge that You have not relied on the future availability of any services, programs or updates in executing Your order; however, the preceding does not relieve Oracle of its obligation during the Services Period to deliver services that You have ordered per the terms of these Cloud STCs.

Nondisclosure

By virtue of Your order and these Cloud STCs, Oracle, the Contractor and You may disclose to each other information that is confidential (“Confidential Information”). Confidential information shall be limited to the terms and pricing under these Cloud STCs and Your order, Your Content residing in the Services, and all information clearly identified as confidential at the time of disclosure.

A party’s Confidential Information shall not include information that: (a) is or becomes a part of the public domain through no act or omission of the other party; (b) was in the other party’s lawful possession prior to the disclosure and had not been obtained by the other party either directly or indirectly from the disclosing party;

(c) is lawfully disclosed to the other party by a third party without restriction on the disclosure; or (d) is independently developed by the other party.

Subject to applicable law, Oracle, the Contractor and You each agree not to disclose each other’s Confidential Information to any third party other than as set forth in the following sentence for a period of five years from the date of the disclosing party’s disclosure of the Confidential Information to the receiving party; however, Oracle will protect the confidentiality of Your Content residing in the Services for as long as such information resides in the Services. Each party may disclose Confidential Information only to those employees, agents or subcontractors who are required to protect it against unauthorized disclosure in a manner no less protective than required under these Cloud STCs, and each party may disclose the other party’s Confidential Information in any legal proceeding or to a governmental entity as required by law. Oracle will protect the confidentiality of Your Content resident in the Services in accordance with the Oracle security practices defined as part of the Service Specifications applicable to Your order.

The parties acknowledge and agree that You and these Cloud STCs are subject to applicable freedom of information or open records law. Should You receive a request under such law for Oracle’s Confidential Information, You agree to give Oracle adequate prior notice of the request and before releasing Oracle’s Confidential Information to a third party, in order to allow Oracle sufficient time to seek injunctive relief or other relief against such disclosure.

Protection of Your Content

In order to protect Your Content provided to Oracle as part of the provision of the Services, Oracle will comply with the following:

the relevant Oracle privacy policies applicable to the Services ordered, available at http://www.oracle.com/us/legal/privacy/overview/index.html; and

the applicable administrative, physical, technical and other safeguards, and other applicable aspects of system and content management, available at http://www.oracle.com/us/corporate/contracts/cloud- services/index.html.

To the extent Your Content includes Personal Data (as that term is defined in the Data Processing Agreement), Oracle will furthermore comply with the applicable version of the Oracle Data Processing Agreement for Oracle Cloud Services (the “Data Processing Agreement”), unless stated otherwise in Your order. The version of the Data Processing Agreement applicable to Your order (a) is available at http://www.oracle.com/dataprocessingagreement and is incorporated herein by reference, and (b) will remain in force during the Services Period of Your order. In the event of any conflict between the terms of the Data Processing Agreement and the terms of the Service Specifications (including any applicable Oracle privacy policies), the terms of the Data Processing Agreement shall take precedence.

You are responsible for (a) any required notices, consents and/or authorizations related to Your provision of, and Oracle’s processing of, Your Content (including any Personal Data) as part of the Services, (b) any security vulnerabilities, and the consequences of such vulnerabilities, arising from Your Content, including any viruses, Trojan horses, worms or other harmful programming routines contained in Your Content, and (c) any use by You or Your Users of the Services in a manner that is inconsistent with the terms of these Cloud STCs. You may disclose or transfer, or instruct Oracle to disclose or transfer in writing, Your Content to a third party, and upon such disclosure or transfer, Oracle is no longer responsible for the security, integrity or confidentiality of such content outside of Oracle.

Unless otherwise specified in Your order (including in the Service Specifications), Your Content may not include any sensitive or special data that imposes specific data security or data protection obligations on Oracle in addition to or different from those specified in the Service Specifications. If available for the Services, You may purchase additional services from us (e.g., Oracle Payment Card Industry Compliance Services) designed to address specific data security or data protection requirements applicable to such sensitive or special data You seek to include in Your Content.

Warranties, Disclaimers and Exclusive Remedies

For the sake of clarity, this is Oracle’s warranty; nevertheless, it shall be accessed by You through the Contractor.

Oracle warrants that during the Services Period, Oracle will perform Services using commercially reasonable care and skill in all material respects as described in the Service Specifications. If the Services provided to You were not performed as warranted, You must promptly provide written notice to Oracle that describes the deficiency in the Services (including, as applicable, the service request number notifying Oracle of the deficiency in the Services).

ORACLE DOES NOT WARRANT THAT THE SERVICES WILL BE PERFORMED ERROR-FREE OR UNINTERRUPTED, THAT ORACLE WILL CORRECT ALL SERVICE ERRORS, OR THAT THE SERVICES WILL MEET YOUR REQUIREMENTS OR EXPECTATIONS. ORACLE IS NOT RESPONSIBLE FOR ANY ISSUES RELATED TO THE PERFORMANCE, OPERATION OR SECURITY OF THE SERVICES THAT ARISE FROM YOUR CONTENT OR THIRD PARTY CONTENT OR SERVICES PROVIDED BY THIRD PARTIES.

FOR ANY BREACH OF THE SERVICES WARRANTY, YOUR EXCLUSIVE REMEDY AND ORACLE’S ENTIRE LIABILITY SHALL BE THE CORRECTION OF THE DEFICIENT SERVICES THAT CAUSED THE BREACH OF THE WARRANTY, OR, IF ORACLE CANNOT SUBSTANTIALLY CORRECT THE DEFICIENCY IN A COMMERCIALLY REASONABLE MANNER, YOU MAY END THE DEFICIENT SERVICES AND ORACLE WILL REFUND TO CONTRACTOR THE FEES FOR THE DEFICIENT SERVICES THAT CONTRACTOR PAID TO ORACLE FOR THE PERIOD OF TIME DURING WHICH THE SERVICES WERE DEFICIENT, AND CONTRACTOR WILL IN TURN REFUND TO YOU THE FEES FOR THE DEFICIENT SERVICES THAT YOU PAID TO CONTRACTOR FOR THE PERIOD OF TIME DURING WHICH THE SERVICES WERE DEFICIENT.

TO THE EXTENT NOT PROHIBITED BY LAW, THESE WARRANTIES ARE EXCLUSIVE AND THERE ARE NO OTHER EXPRESS OR IMPLIED WARRANTIES OR CONDITIONS INCLUDING FOR SOFTWARE, HARDWARE, SYSTEMS, NETWORKS OR ENVIRONMENTS OR FOR MERCHANTABILITY, SATISFACTORY QUALITY AND FITNESS FOR A PARTICULAR PURPOSE.

Limitation of Liability

IN NO EVENT SHALL YOU, THE CONTRACTOR, ORACLE OR ANY PARTY’S AFFILIATES BE LIABLE FOR ANY INDIRECT, INCIDENTAL, SPECIAL, PUNITIVE, EXEMPLARY OR CONSEQUENTIAL DAMAGES, OR ANY LOSS OF REVENUE, PROFITS (EXCLUDING FEES UNDER YOUR ORDER), SALES, DATA, DATA USE, GOODWILL, OR REPUTATION. CONTRACTOR’S MAXIMUM LIABILITY FOR ALL DAMAGES ARISING OUT OF OR RELATED TO YOUR ORDER, WHETHER IN CONTRACT, TORT OR OTHERWISE, SHALL IN NO EVENT EXCEED, IN THE AGGREGATE, THE TOTAL AMOUNTS ACTUALLY PAID TO CONTRACTOR FOR THE SERVICES UNDER YOUR ORDER IN THE TWELVE (12) MONTH PERIOD IMMEDIATELY PRECEDING THE EVENT GIVING RISE TO SUCH LIABILITY LESS ANY REFUNDS OR CREDITS RECEIVED BY YOUR FROM CONTRACTOR UNDER SUCH ORDER.

IN NO EVENT SHALL THE AGGREGATE LIABILITY OF ORACLE AND ORACLE’S AFFILIATES ARISING OUT OF OR RELATED TO THESE CLOUD STCS OR YOUR ORDER, WHETHER IN CONTRACT, TORT OR OTHERWISE EXCEED THE TOTAL AMOUNTS ACTUALLY PAID TO ORACLE FOR THE SERVICES UNDER YOUR ORDER IN THE TWELVE (12) MONTH PERIOD IMMEDIATELY PRECEDING THE EVENT GIVING RISE TO SUCH LIABILITY LESS ANY REFUNDS OR CREDITS RECEIVED BY CONTRACTOR FROM ORACLE UNDER SUCH ORDER.

Intellectual Property Indemnification

If a third party makes a claim against You or Oracle (“Recipient” which may refer to You or Oracle depending upon which party received the Material), that any information, design, specification, instruction, software, service, data, hardware, or material (collectively “Material”) furnished by either You or Oracle (“Provider” which may refer to You or Oracle depending on which party provided the Material) and used by the Recipient infringes the third party’s intellectual property rights, the Provider, at the Provider’s sole cost and expense will, to the extent not prohibited by law, defend the Recipient against the claim and indemnify Recipient from the damages, liabilities, costs and expenses awarded by the court to the third party claiming infringement or the settlement agreed to by the Provider if Recipient does the following:

notifies the Provider promptly in writing, not later than 30 days after Recipient receives notice of the claim (or sooner if required by applicable law);

gives the Provider sole control of the defense and any settlement negotiations; and

gives the Provider the information, authority, and assistance Provider needs to defend against or settle the claim.

If the Provider believes or it is determined that any of the Material may have violated a third party’s intellectual property rights, the Provider may choose to either modify the Material to be non-infringing (while substantially preserving its utility or functionality) or obtain a license to allow for continued use, or if these alternatives are not commercially reasonable, the Provider may end the license for, and require return of, the applicable Material and refund the fees the Recipient may have paid for such Material. If such return materially affects Oracle’s ability to meet its obligations under the relevant order, then Oracle may upon 30 days prior written notice, terminate the order. If such Material is third party technology and the terms of the third party license do not allow Oracle to terminate the license, then Oracle may, upon 30 days’ prior written notice, end the Services associated with such Material and refund any unused, prepaid fees for such Services.

The Provider will not indemnify the Recipient if the Recipient (a) alter the Material or use it outside the scope of use identified in the Provider’s user documentation or Service Specifications, or (b) uses a version of the Materials which has been superseded, if the infringement claim could have been avoided by using an unaltered current version of the Material which was provided to the Recipient. The Provider will not indemnify the Recipient to the extent that an infringement claim is based upon Material not furnished by the Provider. Oracle will not indemnify You to the extent that an infringement claim is based on third Party Content or any Material from a third party portal or other source that is accessible or make available to Your within or by the Services (e.g. a social media post from a third party blog or forum, a third party Web page accessed via a hyperlink, marketing data from a third party data providers, etc.

This Section J provides the parties’ exclusive remedy for any infringement claims or damages.

Third Party Content, Services and Websites

The Services may enable You to link to, transmit Your Content or Third Party Content to, or otherwise access, third parties’ web sites, platforms, content, products, services, and information (“Third Parties Services”). Oracle does not control and is not responsible for Third Party Services. You are solely responsible for complying with the terms of access and use of Third Party Services, and if Oracle accesses or uses any Third Party Services on Your behalf to facilitate performance of the Services, You are solely responsible for ensuring that such access and use, including through passwords, credentials or tokens issued or otherwise made available to You, is authorized by the terms of access and use for such services. If You transfer or cause the transfer of Your Content or Third Party Content from the Services to a Third Party Service or other location, that transfer constitutes a distribution by You and not by Oracle.

Any Third Party Content Oracle makes accessible is provided on an “as-is” and “as available” basis without any warranty of any kind. You acknowledge and agree that Oracle is not responsible for, and has no obligation to control, monitor, or correct, Third Party Content. Oracle disclaims all liabilities arising from or related to Third Party Content.

You acknowledge that: (i) the nature, type, quality and availability of Third Party Content may change at any time during the Services Period, and (ii) features of the Services that interoperate with third parties such as Facebook™, YouTube™ and Twitter™, etc., depend on the continuing availability of such third parties’ respective application programming interfaces (APIs). Oracle may update, change or modify the Services under the Contract, as a result of a change in, or unavailability of, such Third Party Content, Third Party Services or APIs. If any third party ceases to make its Third Party Content or APIs available on reasonable terms for the Services, as determined by Oracle in its sole discretion, Oracle may cease providing access to the affected Third Party Content or third party services without any liability to You or the Contractor. Any changes to Third Party Content, Third Party Services or APIs, including their unavailability, during the Services Period does not affect Your obligations under the Contract, these Cloud STCs or the applicable order, and You will not be entitled to any refund, credit or other compensation due to any such changes.

Service Monitoring, Analyses and Oracle Software

Oracle continuously monitors the Services to facilitate Oracle’s operation of the Services; to help resolve Your service requests; to detect and address threats to the functionality, security, integrity, and availability of the Services as well as any content, data, or applications in the Services; and to detect and address illegal acts or violations of the Acceptable Use Policy. Oracle monitoring tools do not collect or store any of Your Content residing in the Services, except as needed for such purposes. Oracle does not monitor, and does not address issues with, non-Oracle software provided by You or any of Your Users that is stored in, or run on or through, the Services. Information collected by Oracle monitoring tools (excluding Your Content) may also be used to assist in managing Oracle’s product and service portfolio, to help Oracle address deficiencies in its product and service offerings, and for license management purposes.

Oracle may (i) compile statistical and other information related to the performance, operation and use of the Services, and (ii) use data from the Services in aggregated form for security and operations management, to create statistical analyses, and for research and development purposes (clauses (i) and (ii) are collectively referred to as “Service Analyses”). Oracle may make Service Analyses publicly available; however, Service Analyses will not incorporate Your Content, Personal Data or Confidential Information in a form that could serve to identify You or any individual. Oracle retains all intellectual property rights in Service Analyses.

Oracle may provide You with the ability to obtain certain Oracle Software for use with the Services. If Oracle provides Oracle Software to You and does not specify separate terms for such software, then such Oracle Software is provided as part of the Services and You have the non-exclusive, worldwide, limited right to use such Oracle Software, subject to the terms of these Cloud STCs and Your order (except for separately licensed elements of the Oracle Software, which separately licensed elements are governed by the applicable separate terms), solely to facilitate Your use of the Services. You may allow Your Users to use the Oracle Software for this purpose, and You are responsible for their compliance with the license terms. Your right to use Oracle Software will terminate upon the earlier of Oracle’s notice (by web posting or otherwise) or the end of these Services associated with the Oracle Software. Notwithstanding the foregoing, if Oracle Software is licensed to You under separate terms, then Your use of such software is governed by the separate terms. Your right to use any part of the Oracle Software that is licensed under the separate terms is not restricted in any way by these Cloud STCs.

Export

Export laws and regulations of the United States and any other relevant local export laws and regulations apply to the Services. Such export laws govern Your use of the Services (including technical data) and any services deliverables provided under Your order, and You and Oracle each agree to comply with all such export laws and regulations (including “deemed export” and “deemed re-export” regulations). You agree that no data, information, software programs and/or materials resulting from Services (or direct product thereof) will be exported, directly or indirectly, in violation of these laws, or will be used for any purpose prohibited by these laws including, without limitation, nuclear, chemical, or biological weapons proliferation, or development of missile technology.

You acknowledge that the Services are designed with capabilities for You and Your Users to access the Services without regard to geographic location and to transfer or otherwise move Your Content between the Services and other locations such as User workstations. You are solely responsible for the authorization and management of User accounts across geographic locations, as well as export control and geographic transfer of Your Content.

Force Majeure

Neither You, Contractor, nor Oracle shall be responsible for failure or delay of performance if caused by: an act of war, hostility, or sabotage; act of God; pandemic; electrical, internet, or telecommunication outage that is not caused by the obligated party; government restrictions (including the denial or cancelation of any export, import or other license); or other event outside the reasonable control of the obligated party. All parties will use reasonable efforts to mitigate the effect of a force majeure event. If such event continues for more than 30 days, either You, Contractor, or Oracle may cancel unperformed Services and affected orders upon written notice. This Section does not excuse any party’s obligation to take reasonable steps to follow its normal disaster recovery procedures or Your obligation to pay for the Services.

Assignment

You may not assign Your order or give or transfer the Services, or an interest in the Services, to another individual or entity.

Other

Oracle is an independent contractor, and each party agrees that no partnership, joint venture, or agency relationship exists between You and Oracle or between Contractor and Oracle.

Oracle’s business partners and other third parties, including any third parties with which the Services have integrations or that are retained by You to provide consulting services, implementation services or applications that interact with the Services, are independent of Oracle and are not Oracle’s agents. Oracle is not liable for, bound by, or responsible for any problems with the Services or Your Content arising due to any acts of any such business partner or third party, unless the business partner or third party is providing Services as Oracle’s subcontractor on an engagement ordered under these Cloud STCs and, if so, then only to the same extent as Oracle would be responsible for Oracle’s resources under these Cloud STCs. The Contract (including these Cloud STCs) and Your order is entered exclusively between You and the Contractor. While Oracle has no contractual relationship with You, Oracle is a third-party beneficiary of the Contract (including these Cloud STCs) and Your order.

Any notice required under your order shall be provided to the other party, and Oracle, in writing. Oracle may give notices applicable to Oracle’s Services customers by means of a general notice on the Oracle portal for the Services, and notices specific to You by electronic mail to Your e-mail address on record in Oracle’s account information or by written communication sent by first class mail or pre-paid post to Your address on record in Oracle’s account information.

If any term of these Cloud STCs is found to be invalid or unenforceable, the remaining provisions will remain effective and such term shall be replaced with another term consistent with the purpose and intent of these Cloud STCs.

Except for actions for nonpayment or breach of Oracle’s proprietary rights, no action, regardless of form, arising out of or relating to these Cloud STCs may be brought by any party more than two years after the cause of action has accrued.

Prior to entering into an order governed by these Cloud STCs, You are solely responsible for determining whether the Services meet Your technical, business or regulatory requirements. Oracle will cooperate with Your efforts to determine whether use of the standard Services are consistent with those requirements. Additional fees may apply to any additional work performed by Oracle or changes to the Services. You remain solely responsible for Your regulatory compliance in connection with Your use of the Services.

Upon forty-five (45) days written notice and no more than once every twelve (12) months, Oracle may audit Your compliance with the terms of these Cloud STCs and Your order. You agree to cooperate with Oracle’s audit and to provide reasonable assistance and access to information. Any such audit shall not unreasonably interfere with Your normal business operations. Oracle shall comply with reasonable security and safety rules, policies, and procedures (“security rules”) while performing any such audit, provided that (i) such security rules are applicable to the performance of the audit; (ii) You make such security rules available to Oracle prior to the commencement of the audit; and (iii) such security rules do not modify or amend the terms and conditions of these Cloud STCs or the applicable order(s). You shall be responsible for paying the additional fees related to use of the Services in excess of Your rights.

The Uniform Computer Transactions Act does not apply to these Cloud STCs nor any order placed pursuant to them.

The extent to which an Oracle product is, prior to any customizations, capable of providing comparable access to individuals with disabilities consistent with the applicable provisions of the Architectural and Transportation Barriers Compliance Board standards set out in 36 CFR Part 1194 (known as 'Section 508') effective as of June, 2001, or the Revised version in Appendix A (known as 'Revised Section 508') effective as of January, 2018 and the Web Content Accessibility Guidelines (WCAG) version 2.0 level AA, respectively, is indicated by the dependencies, comments and exceptions (some of which may be significant, if any) noted on the applicable Voluntary Product Accessibility Templates (VPAT) available at www.oracle.com/us/corporate/accessibility for each product, when they are used in accordance with Oracle's associated documents and other written information, and provided that any assistive technologies and any other products used with them properly interoperate with them. In the event that no VPAT is available for a particular Oracle product, please contact the Oracle Accessibility Program Office at accessible_ww@oracle.com. In some cases, the outcome may be that a product is still being evaluated for accessibility, may be scheduled to meet accessibility standards in a future release, or may not be scheduled to meet accessibility standards at all. Oracle customers may call Oracle Support at 1.800.223.1711. Hearing-impaired customers in the U.S. who wish to speak to an Oracle Support representative may use a telecommunications relay service (TRS). Information about the TRS is available at https://www.fcc.gov/file/15195/download, and a list of telephone numbers is available at https://www.fcc.gov/general/telecommunications-relay-services-directory. International hearing-impaired customers should use the TRS at +1.605.224.1837. An Oracle Support engineer will respond to technical issues according to the standard service request process. Oracle cannot make any commitments about future product directions, including plans to address accessibility or the availability of VPATs. Product direction remains at the sole discretion of Oracle. No other terms, conditions, statements or any other such representations regarding or related to accessibility shall apply to the Services provided under these Cloud STCs.

Internet Protocol version 6 (IPv6). Prior to any customizations, the Oracle product(s) and service(s) to be delivered pursuant to the Contract are capable of accommodating Internet Protocol version 6 (IPv6) solely to the extent defined and noted in the relevant product/service documentation available at oracle.com. Please note that such capabilities are subject to the dependencies, comments and exceptions (some of which may be significant, if any) noted in such documentation, and require that Oracle product(s) and service(s) are used in accordance with Oracle's associated documents and other written information and that any other products properly interoperate with them. If no relevant product/service documentation is found addressing IPv6, then Oracle makes no representations as to the capabilities of the product/service in question to accommodate IPv6. Oracle cannot make any commitments about future product directions, including plans to address IPv6. Product direction remains at the sole discretion of Oracle. No other terms, conditions, statements, requirements or any other such representations regarding or related to IPv6 shall apply to the Oracle products and services to be delivered pursuant to these Cloud STCs.

If any document incorporated by reference into these Cloud STCs contains a provision (a) allowing for the automatic termination of Your Services; or (b) allowing for the automatic renewal of Services and/or fees, then such terms shall not apply.

End User Name: 		Mythics, LLC

Authorized	Authorized

Signature: 	 Signature:

Name: 	 Name:

Title: 	 Title:

Signature Date: 	 Signature Date:

# Tab 14 – Functional and Technical Requirements Response

This tab is to include Proposer’s response as detailed in Attachment B – Functional and Technical Requirements/Capabilities, which is an Excel document to be filled out by the Proposer. Proposers are required to use the following legend for completing Attachment B – Functional and Technical Requirements/Capabilities.

- Proposers are instructed to enter only one response indicator in response to each requirement. Responses to an individual requirement that contain more than one indicator (e.g., C/T) will be treated as a response of “N” feature/function not provided.

- If a Proposer is not proposing on certain functionality, a response of “No Bid” shall be provided for all applicable areas.

- A response of “No Bid’ should not be used as a replacement for an “N” response.

- Requirements left blank will be treated as a response of “N” feature/function not provided.

Table 14-1: Requirements Response Indicators

| Indicator | Definition | Instruction |
| --- | --- | --- |
| S | Standard: Feature/Function is included in the current software release and will be implemented by the planned phase go-live date as part of the proposal from Vendors in accordance with agreed-upon configuration planning with the City. | Proposers are encouraged, but not required, to provide additional information in the Comments column to further demonstrate the system’s ability to meet the requirement. |
| F | Future: Feature/Function will be available in a future software release available to the City by TBD, at which point it will be implemented in accordance with agreed-upon configuration planning with the City. | If a response indicator of “F” is provided for a requirement that will be met in a future software release, the Proposer shall indicate the planned release version, as well as the time the release will be generally available. |
| C | Customization: Feature/Function is not included in the current software release and is not planned to be a part of a future software release. However, this feature could be provided with custom modifications. All related customization costs should be indicated in Attachment C1 – Cost Worksheet. | If a response indicator of “C” is provided for a requirement that will be met through a custom modification, the Proposer shall indicate the cost of such a modification. |
| T | Third Party: Feature/Function is not included in the current software release and is not planned to be a part of a future software release. However, this feature could be provided with integration with a third-party system. This system should be specified. | If a response indicator of “T” is provided for a requirement that will be met by integration with a third-party system, the Proposer shall identify this third-party system and include a cost proposal to secure this system. If the third-party system is a part of the proposal, the third-party shall respond to the appropriate requirements using the “S”/”C”/”T”/”N” response indicators with a clear notation that the responses are provided by the third-party. |
| N | No: Feature/Function cannot be provided. | N/A |